THE REPUBLIC OF KENYA

COUNTY GOVERNMENT OF KISUMU

COUNTY BUDGET REVIEW AND OUTLOOK PAPER

(CBROP)

FOR THE FINANCIAL YEAR

2024/2025

# FOREWORD

The Kisumu County Budget Review Outlook Paper (CBROP) is prepared in line with section 118 of the Public Finance Management Act, 2012. The 2025 CBROP captures updated economic and financial forecasts with sufficient information that informs the budget proposals for the next financial year. It also reviews previous year’s budget and provides an outlook for the forthcoming budget year.

Consequently, this 2025 CBROP presents the fiscal framework which provides a strong basis for building a common future under the new constitutional dispensation regarding Fiscal discipline and accountability.

Fiscal discipline will seek to ensure that the county’s development entities are able work towards improving the residents’ livelihoods by instituting mechanisms that enhances financial efficiency, effectiveness and economic growth. The county is committed to maintain the trend of economic growth and development as desired by the residents. Towards this end, the county will always strive to ensure that there is transparency and accountability by providing feedback on the county’s performance indicators as required by the Constitution and the Public Finance Management Act, 2012.

In preparation of Budget for FY 2026/27, Sector Working Groups will be required to prepare programme concept notes demonstrating delivery of the envisaged objectives as spelt out in the 2026/27 Annual Development Plan. The concept papers should justify relevance, cost-effectiveness and efficacy of the proposed programmes/projects and should demonstrate interlinkage between sectors and the envisaged outcomes as outlined in the 2026/27 ADP.

County Departments and Agencies are, therefore, expected to adhere to the indicative ceilings and observe the timelines indicated in the Budget Circular for the next financial year’s budget.

GEORGE OMONDI OKONG’O

CECM-FINANCE AND ECONOMIC PLANNING AND ICT SERVICES

# ACKNOWLEDGEMENT

The  2025  County  Budget  Review  and  Outlook  Paper  is  the  twelfth  to  be  prepared  under  the inaugural County Government. Its preparation was made successful by contribution of various participants, who we highly recognize and appreciate for their efforts.

This  statutory  document  was  prepared  by  a  joint  team  of  County  Treasury  and  Planning  Unit  with extensive   inputs   from   Departmental   Sector   Working   Groups   which   formed   the   adhoc   budget preparation  committee.  We  are  grateful  to  all  the  spending  units  for  their  timely  provision  of  data necessary for qualifying this review and outlook paper.

The County Budget Unit through its core team provided technical expertise in the compilation of this document with support from various departments, which provided the needed information. In particular I  wish  to  appreciate  the  County  Executive  Committee  member  for finance,  for  providing  leadership throughout the preparation of this document. I further wish to recognize the Treasury staff for their hard work  and  commitment  in  successfully  delivering  the  document  in  time.  It  is  not  possible  to mention everyone  on  this list; therefore  I  take  this  opportunity  to  thank  all  County  Government  staff  for  their dedication and commitment.

Finally, I thank H.E.  the  Governor  for  his  moral  support,  personal  input  and  for  provision  of  an environment suitable for accomplishment of the budget preparation process.

MARTIN OPIYO OKODE

Ag. CHIEF OFFICER FINANCE AND ICT SERVICES

TABLE OF CONTENTS

FOREWORD	ii

ACKNOWLEDGEMENT	iii

ABBREVIATIONS AND ACRONYMS	iv

LIST OF TABLES	vi

LIST OF FIGURES	vii

CHAPTER ONE	8

CHAPTER TWO	10

CHAPTER THREE	15

3.1	RECENT ECONOMIC DEVELOPMENTS AND OUTLOOK	15

3.1.1	Recent Economic Development	15

3.2 COUNTY SPECIFIC OUTLOOK	26

3.2.1 PUBLIC SERVICE, COUNTY ADMINISTRATION, PARTICIPATORY DEVELOPMENT AND OFFICE OF THE GOVERNOR	26

3.2.2 COUNTY PUBLIC SERVICE BOARD	32

3.2.3 TRADE, TOURISM, COOPERATIVE, INDUSTRY AND MARKETING	34

3.2.4 CITY OF KISUMU	36

3.2.5 LANDS, HOUSING, PHYSICAL PLANNING & URBAN DEVELOPMENT	37

3.2.6 AGRICULTURE, IRRIGATION, LIVESTOCK AND FISHERIES	39

3.2.7 COUNTY ASSEMBLY OF KISUMU	48

3.2.8 WATER, ENVIRONMENT, CLIMATE CHANGE AND NATURAL RESOURCES	52

3.2.9 FINANCE, ECONOMIC PLANNING AND ICT SERVICES	56

3.1.10 INFRASTRUCTURE, ENERGY AND PUBLIC WORK	61

3.2.11 EDUCATION, TECHNICAL TRAINING, INNOVATION AND SOCIAL SERVICES	65

3.2.12 MEDICAL SERVICES, PUBLIC HEALTH AND SANITATION	70

3.2.13 SPORTS, CULTURE, GENDER AND YOUTH AFFAIRS	73

CHAPTER FOUR	77

4.1 RESOURCE ALLOCATION FRAMEWORK	77

4.1.1   Adjustment to 2024/2025 Budget	77

4.1.2 Medium-Term Expenditure Framework (MTEF)	78

4.2 BUDGET FRAMEWORK FOR FY 2025/2026	78

4.3 REVENUE PROJECTIONS	79

4.4 EXPENDITURE FORECASTS	81

CHAPTER 5	82

5.1 CONCLUSIONS	82

# ABBREVIATIONS AND ACRONYMS

CBK 		 		Central Bank of Kenya

CBR 				Central Bank Rate

CBROP 			County Budget Review and Outlook Paper

CECM           			County Executive Committee Member

CFSP 				County Fiscal Strategy Paper

CIDP             			County Integrated Development Plan

CIT                			Communication Information Technology

COB               			Controller of Budget

CRA              			Commission on Revenue Allocation

CRF                		County Revenue Fund

DANIDA        		Danish International Development Agency

ERS                			Economic Recovery Strategy

GDP 		 		Gross Domestic Product

IFMIS             		Integrated Financial Management Information System

IMF                			International Monetary Fund

KDSP              		Kenya Devolution Support Program

MTEF		 		Medium Term Expenditure Framework

MTP 		 		Medium-Term Plan

PBB                			Program Based Budget

PFM 		  		Public Finance Management

PPADA           		Public Procurement & Asset Disposal Act

RRI                			Rapid Results Initiative

TVET            		           Technical and Vocational Educational Training

SDU               			Service Delivery Unit

KUSP             			Kenya Urban Support Program

KISIP              		Kenya Informal Settlement Improvement Project

SEZ                 		Special Economic Zone

# LIST OF FIGURES

Figure 1: Trends in Kenya’s Economic Growth Rates, Percent	17

Figure 2: First Quarter GDP Growth Rates (%), 2018-2023	18

Figure 3: Second Quarter GDP Growth Rates (%), 2018-2023	19

Figure 4: Third Quarter GDP Growth Rates (%), 2018-2023	20

Figure 5: Annual Inflation Rate	20

Figure 6: Kenya Shilling End Period Exchange Rates	21

Figure 7: Commercial banks weighed average rate	21

# CHAPTER ONE

  - Introduction

This year’s Budget Review and outlook paper (CBROP) is the eleventh to be prepared by the County Government of Kisumu in line with the Public Finance Management Act, 2012 section 118. The CBROP is one of the planning documents that a county must prepare by law. It is supposed to link planning, policy formulation and budgetary allocations. The PFM Act 2012 requires every county to prepare a CBROP by 30th September of every financial year and submit the same to the County Executive Committee. Upon consideration by the County executive committee, the CBROP must be submitted to the County assembly by the 21st October for consideration and approval. As per the requirement of the PFM Act, this CBROP contains a review of the fiscal performance of the FY 2023/2024. The main goal of this CBROP is to provide a review of the previous year fiscal performance and how this impacts on the financial objectives and fiscal responsibility principles set out in the PFM Act, 2012.This together with updated macroeconomic outlook provides a basis for revision of the current budget in the context of supplementary estimates and the broad fiscal parameters underpinning the next budget and the medium term. Details of the fiscal framework and the medium term policy priorities will be provided in the County Fiscal Strategy Paper which will be ready early next year in line with section 117 of PFM Act 2012.

  - Objective of the CBROP

As a planning documents, CBROP endeavors to address several objectives. Key among them is;

- Provide a review of the county Fiscal performance in the financial year 2023/2024 compared to the appropriation of that year and how this had an effect on the Economic performance of the county.

- Provide an updated economic and financial forecast with sufficient information to show any Changes from the most recent forecasts which may have been provided in fiscal documents like the CFSP.

- Reasons for any deviations from the financial objectives in the CFSP with the proposals to address the deviation.

  - The structure of the CBROP

The CBROP has five chapters. Chapter one includes introduction and objectives of CBROP. Chapter two provides a review of the fiscal performance in FY 2023/2024 and its implications on the financial objectives. This is followed by brief highlights of the recent economic development, updated macroeconomic outlook and County specific outlook in chapter three. Chapter four provides the resources allocation framework while chapter five gives the conclusions and recommendations.

# CHAPTER TWO

REVIEW OF COUNTY FISCAL PERFOMANCE

2.1 Overview

The 2025 CBROP is drawn based on the priorities of the County Government Administration, and emerging challenges in the county. Prioritization of resource allocation was based on the County Integrated Development Plan 2023-2027, broad development policies of the County Government short term as well as the medium-term priorities identified during the Countywide public consultative forums held across the county. In this paper, provisional indicative sector ceilings for the 2026/2027 budget have been set informed by the forecasted revenues. These Ceilings set in motion the budget preparation for the Fiscal Year 2025/2026 in line with the PFM Act, 2012.

2.2 Overview of Fiscal Performance 2024/2025

During the period under review, the county government had a total budget of Ksh.15,314,331,543 which comprised of Kshs. 9,885,391,474. as recurrent budget and Ksh.5,428,940,069 as development budget. The fiscal performance was generally satisfactory despite shortfall in local revenue collection.

The table below present the over view of fiscal performance of the county during financial year 2024/2025.

Table 1: Fiscal outturn in FY 2024/2025

| Revenue Source | Revised Revenue Targets | Actual Receipts | Budget Balance | Overall Performance (%) |
| --- | --- | --- | --- | --- |
|  | (in Kshs) |  |  |  |
| Equitable share | 8,405,328,573 | 8,405,327,540 | (1,033) | 100% |
| Conditional Grants | 2,435,470,878 | 953,625,888 | (1,481,844,990) | 39% |
| Sub total | 10,840,799,451 | 9,358,953,428 | (1,481,846,023) | 86% |
| Own Source Revenue | 3,804,073,100 | 2,463,027,946 | (1,341,045,154) | 65% |
| Sub Total | 3,804,073,100 | 2,463,027,946 | (1,341,045,154) | 65% |
| Account Receivables | 515,170 | 515,170 | - | 100% |
| Opening Balance | 668,943,822 | 668,943,822 | - | 100% |
| Total Revenues | 15,314,331,543 | 12,491,440,366 | (2,822,891,177) | 82% |

2.3 Revenue Performance

2.3.2 External Revenue

During the review period, the County received an equitable share of Kshs. 8,405,327,540 from the National Government, achieving 100% of the targeted allocation. Total grants, both conditional and unconditional, amounted to Kshs. 953,625,888, representing 39% of the projected figure.

The table below shows external revenue break down from national government and donors.

Table 3: External Revenue Performance Report F/Y 2024/2025

| ITEM | Revised Budget 2024/2025 | Actual Amount | Performance |
| --- | --- | --- | --- |
| Account Receivables | 668,943,822 | 668,943,822 | 100% |
| Opening Balance | 515,170 | 515,170 | 100% |
| Equitable share | 8,405,328,573 | 8,405,327,540 | 100% |
| DANIDA Grant | 23,123,790 | 21,530,000 | 93% |
| Finance Locally -Led Climate Action Plan (FLLOCA) | 490,984,978 | 25,079,885 | 5% |
| KISIP | 850,000,000 | 735,000,000 | 86% |
| IDA (World Bank Credit to Finance Agricultural Value Chain Development Project (NAVCDP) | 151,515,152 | 68,473,624 | 45% |
| Aquaculture Business Development Project (ABDP) | 15,407,244 | - | 0% |
| PRACTICE | 37,227,907 | 2,931,502 | 8% |
| Allocation for Court Fines | 66,912 | - | 0% |
| KDSP | 656,709 | - | 0% |
| KDSP II | 37,500,000 | - | 0% |
| Community Health Promoters | 165,339,627 | - | 0% |
| RMFLF | 196,615,319 | 68,301,577 | 35% |
| Change Maker | 30,000,000 | - | 0% |
| KABDP | 21,918,919 | - | 0% |
| IDA (World Bank Credit: Kenya Urban Support Project KUSP-Urban Development Grant (UDG) | 340,394,236 | - | 0% |
| IDA (World Bank Credit: Kenya Urban Support Project KUSP-Urban Institutional Grant (UIG) | 36,634,916 | 32,309,300 | 88% |
| Youth Polytechnics | 7,516,000 | - | 0% |
| Kenya Dairy Enterprise Development | 400,391 | - | 0% |
| NAVCDP | 6,020,200 | - | 0% |
| Transforming health centre | 544,976 | - | 0% |
| Equalization Fund | 23,603,602 | - | 0% |
| Total Share of National Revenue | 11,510,258,443 | 10,028,412,420 | 87% |

2.3.1 County Own Source Revenue

During the period under review, the County realized internal revenue amounting to Kshs. 2,463,027,946 against a target of Kshs. 3,804,073,100, translating to a performance rate of 65% of the annual target. This represents a notable improvement from the previous year's collection of Kshs. 1,443,607,988, reflecting an increase of Kshs. 1,019,419,958 or 71%

The slight improvement in internal revenue is attributed to strict oversight and strengthening of enforcement unit.

The table below present the breakdown of internal revenue realized during the financial year 2024/2025

Table 2: Own Source Revenue Break down FY 2024/2025

| LOCAL REVENUE SOURCE | Revised Targets 2024/2025 | Actual Receipts 2024/2025 | Performance |
| --- | --- | --- | --- |
| Main Revenue Streams |  |  |  |
| Land Rates | 581,000,000 | 128,241,063 | 22% |
| Rents | 63,844,894 | 6,183,882 | 10% |
| Trade license fees | 564,951,097 | 238,540,672 | 42% |
| Bus Park Fees | 307,000,000 | 52,192,730 | 17% |
| Parking Fees | 250,000,000 | 54,183,921 | 22% |
| Reserved slot | 9,000,000 | 6,200,000 | 69% |
| Monthly Stickers | 46,251,150 | 922,500 | 2% |
| Clamping Fees | 500,000 | 49,400 | 10% |
| Market Fees | 350,000,000 | 53,223,896 | 15% |
| Stock Ring | 5,000,000 | 3,149,611 | 63% |
| CESS | 27,139,013 | 27,361,215 | 101% |
| Building Plans | 4,000,000 | 31,846,149 | 796% |
| Sign Board promotion | 400,000,000 | 145,424,763 | 36% |
| Sundry revenue | 20,000,000 | 11,690,200 | 58% |
| Public Health and Others | 6,000,000 | 9,417,385 | 157% |
| Sub-Total | 2,634,686,154 | 768,627,388 | 29% |
| Revenue from Departments |  |  |  |
| Health Medical Services | 926,122,000 | 1,650,254,178 | 178% |
| Agriculture, Livestock and Fisheries | 8,220,606 | 3,146,576 | 38% |
| Commerce, Tourism, Trade and Heritage | 2,000,000 | 5,623,150 | 281% |
| Lands, Housing and Physical Planning | 159,944,340 | 793,850 | 0% |
| Education, Youth, Culture and Sports | 500,000 | 2,899,941 | 580% |
| Liquor Licence | 40,000,000 | 26,313,051 | 66% |
| Environment | 2,500,000 | 5,011,740 | 200% |
| Governance and Administration | 100,000 | 225,722 | 226% |
| Revenue from Payroll | 30,000,000 | 132,350 | 0% |
| Sub-Total | 1,169,386,946 | 1,694,400,558 | 145% |
| Total Local Revenue | 3,804,073,100 | 2,463,027,946 | 65% |

2.3 Expenditure Performance

The total expenditure for the period under review amounted to Kshs. 10,544,481,632 against approved budget of Kshs.15,314,331,543, representing an under spending which translates to 31%.

| Economic Classification | Revised Budget | Actual Expenditure | Performance |
| --- | --- | --- | --- |
| Recurrent Expenditure | 9,885,391,474 | 8,025,050,328 | 81% |
| Development Expenditure | 5,428,940,069 | 2,519,431,304 | 46% |
| Total | 15,314,331,543 | 10,544,481,632 | 69% |

2.3.1 Recurrent Expenditure

Total Recurrent Expenditure amounted to Kshs 8,025,050,328 against an approved budget of Kshs 9,885,391,474 reflecting an absorption rate of 81%.

The table below shows the analysis of the recurrent expenditure

Table 5: Analysis of the Recurrent Expenditure

| Vote | Department | Recurrent Expenditure |  |  |
| --- | --- | --- | --- | --- |
|  |  | Budgeted | Actual | Performance |
| 5067 | Physical Planning, Lands, Housing and Urban Development | 85,545,609 | 47,803,145 | 56% |
| 5068 | Agriculture, Livestock, Food and Fisheries | 60,750,665 | 21,457,478 | 35% |
| 5072 | City of Kisumu | 184,097,396 | 115,130,083 | 63% |
| 5073 | County Assembly of Kisumu | 1,002,019,672 | 937,511,584 | 94% |
| 5075 | County Public Service Board | 37,120,379 | 24,682,381 | 66% |
| 5081 | Education, Technical Training, Innovation & Social Service | 217,842,020 | 46,315,791 | 21% |
| 5082 | Infrastructure, Energy and Public Works | 82,686,040 | 38,082,740 | 46% |
| 5083 | Finance, Economic Planning & ICT Services | 1,184,595,461 | 809,645,674 | 68% |
| 5084 | Trade, Tourism, Industry and Marketing | 38,433,174 | 8,399,887 | 22% |
| 5085 | Medical Services, Public Health and Sanitation | 805,971,649 | 289,392,618 | 36% |
| 5086 | Sports, Culture, Gender and Youth Affairs | 69,398,421 | 51,378,761 | 74% |
| 5087 | Water, Environment, Natural Resources & Climate Change | 71,580,010 | 30,060,918 | 42% |
| 5088 | Public Service, County Administration& Participatory Development | 6,045,350,978 | 5,605,189,268 | 93% |
|  | TOTALS | 9,885,391,474 | 8,025,050,328 | 81% |

Development Expenditure

Total cumulative development expenditure for the period under review amounts to

950,331,810 against an approved budget Ksh   1,937,765,710

This reflects an absorption rate of 49%. The table below shows the breakdown of Development expenditure by departments

Table 6: Development Expenditures

| Vote | Department | Development Expenditure |  |  |
| --- | --- | --- | --- | --- |
|  |  | Budgeted | Actual | Perfomance |
| 5067 | Physical Planning, Lands, Housing and Urban Development | 1,000,300,000 | 758,748,100 | 76% |
| 5068 | Agriculture, Livestock, Food and Fisheries | 310,399,910 | 164,365,589 | 53% |
| 5072 | City of Kisumu | 912,594,236 | 156,349,724 | 17% |
| 5073 | County Assembly of Kisumu | 100,000,000 | 72,212,250 | 72% |
| 5075 | County Public Service Board | - | - | - |
| 5081 | Education, Technical Training, Innovation & Social Service | 255,432,000 | 117,659,434 | 46% |
| 5082 | Infrastructure, Energy and Public Works | 960,226,000 | 255,384,071 | 27% |
| 5083 | Finance, Economic Planning & ICT Services | 1,023,603,602 | 751,301,726 | 73% |
| 5084 | Trade, Tourism, Industry and Marketing | 22,800,000 | 6,485,471 | 28% |
| 5085 | Medical Services, Public Health and Sanitation | 123,650,000 | 51,711,737 | 42% |
| 5086 | Sports, Culture, Gender and Youth Affairs | 48,500,000 | 5,966,600 | 12% |
| 5087 | Water, Environment, Natural Resources & Climate Change | 626,434,321 | 169,454,083 | 27% |
| 5088 | Public Service, County Administration& Participatory Development | 45,000,000 | 9,792,519 | 22% |
|  | TOTALS | 5,428,940,069 | 2,519,431,304 | 46% |

2.5 Implication of 2024/2025 Fiscal Performance on Fiscal Responsibility Principles and Financial Objectives Contained in the 2025 County Fiscal Strategy Paper

2.5.1 Implications on the financial objectives

The performance in the FY 2024/2025 affected the financial objectives set out in the 2025 County

Fiscal Strategy Paper and the Budget for FY 2025/2026 in the following ways;

- Revenue projections and expenditure need slight adjustments to reduce chance of generating pending bills at the end of the period.

- Program and projects initially projected for the period FY 2026/2027 will be affected by pending bills being accommodated in FY 2025/2026

The main reasons for the deviations, as explained above, from the financial objectives include: unmet internal revenue targets especially from own sources; and under funding from national government and donors.

- To remedy these variances the County Government will focus on:

- Enhancing local revenues collection capacity and sealing of revenue loopholes.

- Reforms to improve public resources utilization and budget execution.

- Capitalizing in County infrastructure and social welfare services in order to unlock the county’s potential and improve competitiveness.

- Strengthening capacity building in public financial management to ensure good governance and effective service delivery.

- Embedding program budget and implementing development budget as planned

2.5.2 Implication on the Fiscal Responsibility Principles

The implication of the FY 2024/2025 Fiscal Performance on the Fiscal Responsibility Principles was as follows: -

- The County’s total expenditure on employees’ wages and benefits was higher than the required 35 percent as required by the act. The County Government is committed into bringing the proportion of the expenditure on wages down in the long term.

- The County Government will implement measures to increase revenue collections that will enhance spending on development projects hence lowering the percent of wages to the required levels

- The principles further require that 30 percent of total expenditure should be development. The county will work towards attaining the required levels by reducing recurrent and improving revenue collection to increase fiscal space for spending on development.

# CHAPTER THREE

  - RECENT ECONOMIC DEVELOPMENTS AND OUTLOOK

    - Recent Economic Development

#### Real Sector Developments

In 2024, Kenya’s real Gross Domestic Product (GDP) grew by 4.7 per cent compared to a revised growth of 5.7 per cent in 2023. The growth, albeit slower than the previous year, was to a large extent supported by activities in Agriculture, Forestry & Fishing (4.6%), Financial & Insurance Activities (7.6%), Transportation and Storage (4.4%) and Real Estate (5.3%). Nominal GDP increased from KSh 15,033.6 billion in 2023 to KSh 16,224.5 billion in 2024. Other key sectors that posted significant growths in 2024 were Wholesale & Retail (3.8%), Information & Communication (7.0%), Accommodation & Food Service (25.7%) and Public Administration (8.2%). During the period under review, most economic activities recorded positive growths except Construction, and Mining and Quarrying activities, which contracted by 0.7 and 9.2 per cent, respectively. The contraction in construction activities was evidenced by a significant decline in consumption of cement, while that of mining and quarrying activities was manifest in significant drop in production of key minerals such as construction materials, titanium, salt and gemstones.

During the period under review, broad money supply (M3) expanded by 1.0 per cent to stand at KSh 6,105.5 billion as at the end of December 2024, compared to a growth of 19.9 per cent as at end of December 2023. The Central Bank Rate (CBR) was reviewed upwards from 12.50 per cent in December 2023 to 13.00 per cent in March 2024 and later downwards to 12.75 per cent and 11.25 per cent in September and December 2024, respectively. The inter-bank rate declined from 11.65 per cent in December 2023 to 11.45 per cent in December 2024, while the average interest rate on commercial bank loans and advances rose from 14.63 per cent in December 2023 to 16.89 per cent in December 2024. The overall liquidity ratio rose from 56.8 per cent as at December 2023 to 58.4 per cent as at December 2024. Credit to the private sector increased from KSh 4,707.2 billion in December 2023 to KSh 4,751.6 billion in December 2024.

Inflation declined from 7.7 per cent in 2023 to 4.5 per cent in 2024, mainly due to relatively lower food prices The volume of shares traded on the Nairobi Securities Exchange (NSE) 20-Share increased from 3,745.2 million in 2023 to 4,937.5 million in 2024, while the NSE 20-Share Index rose from 1,501 points to 2,011 points. The current account deficit narrowed further from KSh 382.7 billion in 2023 to KSh 208.9 billion in 2024, mainly on account of stronger export performance.

Employment, Earnings and Consumer Prices

Employment in the modern and informal sectors, excluding small-scale agriculture, went up from 20.0 million in 2023 to 20.8 million in 2024. A total of 782.3 thousand new jobs were created in the economy in 2024. The modern sector created a total of 78.6 thousand jobs in 2024, reflecting a growth of 2.4 per cent. The informal sector created 703.7 thousand new jobs compared to 720.9 thousand in 2023, accounting for 90.0 per cent of all new jobs created, excluding small-scale agriculture.

In the private sector, wage employment registered a growth of 2.1 per cent in 2024 compared to 3.3 per cent in 2023. The leading industries in the private sector in 2024 providing the highest employment numbers were Manufacturing; and Agriculture, Forestry and Fishing, accounting for 15.9 per cent and 14.1 per cent, respectively. In the public sector, wage employment registered a growth of 3.1 per cent in 2024 compared to 5.9 per cent in 2023. Industries with the highest employment levels in the public sector were Education; and Public Administration and Defence; Compulsory Social Security, which accounted for 45.2 per cent and 34.4 per cent of total employment in the sector, respectively, in 2024.

The nominal wage bill grew by 7.2 per cent to KSh 2,998.8 billion in 2024. The private sector wage bill expanded by 7.7 per cent to KSh 2,117.4 billion in 2024, while the public sector wage bill increased by 5.8 per cent to KSh 881.4 billion in 2024, accounting for 29.4 per cent of the total wage payments in 2024.

The year-on-year inflation for 2024 eased to 4.5 per cent from 7.7 per cent in 2023. The inflation reported in 2024 was lowest in the last five years.

Overall average annual earnings increased from KSh 894.2 thousand in 2023 to KSh 933.1 thousand in 2024. Overall, real annual average earnings per employee decreased from KSh 667.3 thousand in 2023 to KSh 665.4 thousand in 2024.

This was mainly due to the reduction food prices in the year under review. The annual average Consumer Price Index (CPI) for 2024 stood at 139.69. The food and non-alcoholic beverages division inflation rate increased by 5.6 per cent in 2024, which was attributable to favorable weather conditions compared with 9.7 per cent in 2023. In 2024, the transport index eased to 5.0 per cent compared to 12.2 per cent in 2023, mainly driven by the increase in prices of matatu and country bus fares, however, prices of diesel and petrol dropped.

In 2024, sugar, confectionery and desserts class for food and non-alcoholic beverages recorded a negative inflation rate of 10.7 per cent due to decline in prices of sugar. Prices of maize grain loose recorded the highest decrease of 19.3 per cent. Nairobi’s lowerincome group recorded the lowest inflation of 4.2 per cent compared to other income segments in Nairobi. Effects of high exchange rates were felt at the beginning of the year in the Nairobi upper-income group and middle-income group, resulting in high prices of imported commodities, hence high inflation in the baskets of 4.8 per cent and 5.1 per cent in 2024, respectively.

Credit advanced by commercial banks to National Government grew by 13.9 per cent from KSh 1,720.3 billion as at December 2023 to KSh 1,960.1 billion as at end of December 2024, while credit advanced to private sector declined by 1.1 per cent to KSh 4,032.0 billion as at December 2024. Total domestic credit extended by micro-finance banks decreased by 13.6 per cent to KSh 42.7 billion as at December 2024. Credit advanced by microfinance banks to the private sector declined by 15.8 per cent as at December 2024 while credit advanced to the National Government grew by 2.4 per cent to KSh 4.5 billion as at December 2024. Credit advanced by DT-SACCOs to the private sector and National Government increased by 13.4 per cent and 14.1 per cent to KSh 747.0 billion and KSh 16.2 billion, respectively as at December 2024.

There was a notable 34.8 per cent increase in the total value of Market capitalization from KSh 1,439.0 billion in 2023 to KSh 1,939.7 billion during the review period. Gross premium income for life insurance business grew by 18.5 per cent during the review period from 170.1 billion in 2023 to KSh 201.6 billion in 2024. Investments under the long-term insurance business grew by 23.4 per cent to KSh 859.3 billion in 2024. During the review period, total assets under pension funds management grew by 20.3 per cent to KSh 2,206.5 billion as at the end of December 2024. The total value of unclaimed financial assets received during the year 2024 amounted to KSh 4,268.9 billion, up from KSh 4,224.8 billion received in 2023.

Public Finance

The National Government revenue was expected to grow by 13.4 per cent to KSh 3,115.5 billion in 2024/25. This comprised KSh 2,535.6 billion tax revenue, KSh 529.6 billion non-tax revenue, and KSh 50.3 billion from grants. Total expenditure was expected to increase from KSh 3,605.2 billion in 2023/24 to KSh 3,978.3 billion in 2024/25, resulting in a budget deficit of KSh 862.7 billion. As at the end of June 2024, the national government debt was estimated at KSh 9,955.6 billion. Interest payments on debt was projected to increase from KSh 840.7 billion in 2023/24 to KSh 995.8 billion in 2024/25.

County revenue was projected to increase from KSh 504.4 billion in 2023/24 to KSh 521.8 billion in 2024/25. This included KSh 387.4 billion from the equitable share of revenue raised nationally, KSh 49.0 billion from conditional grants, and KSh 7.4 million from unconditional grants. Additionally, counties expected to generate KSh 85.4 billion as own source revenue. Counties expected to spend KSh 551.4 billion 2024/25.

The total revenue of the General Government Sector excluding public corporation increased by 7.3 per cent to KSh 3,489.2 billion in 2023/24, with tax revenue accounting for 66.9 per cent of total revenue. The sector’s expenses increased to KSh 3,972.4 billion in 2023/24 from KSh 3,554.6 in 2022/23.

3.1.2 Quarterly GDP growth of 2024

First quarter

The economy expanded by 5.0 per cent in the first quarter of 2024 compared to a growth of 5.5 per cent in the corresponding quarter of 2023. The growth was primarily buoyed by robust growths in Agriculture, Forestry and Fishing activities (6.1%), Real Estate (6.6%), Financial and Insurance (7.0%), Information and Communication (7.8%) and Accommodation & Food Services (28.0%). Similar to the first quarter of 2023, agricultural production was vibrant in the corresponding quarter of 2024, owing to favourable weather conditions that supported crop and animal production during the quarter.

Performance of transportation activities was comparably high relative to similar quarter of 2023, partly attributable to thriving agricultural activities. In hospitality industry, accommodation and food service activities sustained the growth momentum that started in the 2022 recovery from the effects of COVID-19 pandemic. Similarly, growth of the financial and insurance activities accelerated from 5.9 per cent in the first quarter of 2023 to 7.0 per cent during the review quarter. Figure 1 shows the first quarter GDP growth rates for the period 2020 to 2024.

Figure 1: First Quarter GDP Growth Rates (%), 2020-2024

The quarter under review registered mixed performance of key macroeconomic indicators. Inflation eased to an average of 6.29 per cent in the first quarter of 2024 from 9.13 per cent in the corresponding quarter of 2023 mainly driven by lower prices of food and non-alcoholic beverages. Figure 2 shows the average inflation rate trend from 2020 to 2024.

Figure 2: Inflation Rates, 2020-2024

During the first quarter of 2024, the Kenyan Shilling depreciated against all major currencies compared to the corresponding quarter of 2023. On average, the Kenyan shilling ceded ground against Pound Sterling, Euro, and US Dollar by 23.6 per cent, 19.8 per cent and 18.4 per cent, respectively. Similarly, the Kenyan Shilling depreciated against the South African Rand, Tanzania Shilling and Uganda Shilling.

Figure 3: Foreign Exchange Rate of Kenyan Shilling against US Dollar, 2020-2024

The Central Bank Rate (CBR) was revised upwards from 12.50 per cent in January 2024 to 13.00 per cent in February and March 2024, compared to 9.50 per cent in March 2023. The NSE 20 Share Index rose by 8.0 per cent to 1752.0 points in March 2024 from 1622.0 points in March 2023. Broad money supply (M3) grew by 13.5 per cent to KSh 5.9 trillion as at end of March 2024. The current account balance widened from a deficit of KSh 110.5 billion in the first quarter of 2023 compared to KSh 131.2 billion in the first quarter of 2024.

Second quarter

The country’s real GDP expanded by 4.6 per cent in the second quarter of 2024 compared to a growth of 5.6 per cent in the corresponding quarter of 2023. The growth, albeit slower than the corresponding quarter of 2023, was to a considerable extent supported by Agriculture, Forestry & Fishing (4.8%), Real Estate (6.0%), Financial & Insurance Activities (5.1%), and Wholesale & Retail (4.4%). Additionally, the economy benefitted from robust performances in other sectors of the economy, such as Accommodation & Food Services (26.6%), Information & Communication (7.2%), and Professional, Administrative & Support Services (6.8%). However, the growth was somewhat hampered by contractions in the Mining & Quarrying and Construction sectors during the quarter under review. Mining & Quarrying contracted by 2.7 per cent during the quarter under review. Similarly, the Construction sector also contracted by 2.9 per cent, compared to a growth of 2.7 per cent in the second quarter of 2023.

Figure 3: Second Quarter GDP Growth Rates (%), 2021-2025

Source: KNBS

The macroeconomic indicators showed mixed performance during the quarter under review. Inflation rate slowed to an average of 4.87 per cent in the second quarter of 2024 from 7.94 per cent in the corresponding quarter of 2023, mainly due to lower prices of transportation and food and non-alcoholic beverages.

Figure 4: Inflation Rates, 2020-2024

The appreciation of the Kenyan Shilling that started in the first quarter of 2024 continued in the second quarter of 2024. The Kenyan Shilling appreciated against all major currencies during the second quarter of 2024 compared to the corresponding quarter of 2023. On average, the Kenyan shilling gained ground against the Euro, US Dollar and Pound Sterling by 5.6 per cent, 4.6 per cent and 3.7 per cent, respectively. Similarly, the Kenyan Shilling appreciated against the South African Rand, Tanzania Shilling, and Uganda Shilling.

Figure 5: Foreign Exchange Rate of Kenyan Shilling against US Dollar, 2020-2024

The central bank rate (CBR) was maintained at 13.00 per cent throughout the months of April, May and June, compared to 10.50 per cent in the same period of 2023. The NSE 20 Share Index rose by 5.2 per cent to 1,656.5 points in June 2024 from 1,575.0 points in June 2023. Broad money supply (M3) expanded by 7.0 per cent to KSh 5,965.6 billion as at end of June 2024 from KSh 5,575.4 billion on 30th June 2023.

The current account balance narrowed from a deficit of KSh 159.0 billion in the second quarter of 2023 to KSh 104.1 billion in the second quarter of 2024.

Third Quarter

Kenya's economy grew by 4.0 per cent in the third quarter of 2024 compared to 6.0 per cent growth in the corresponding quarter of 2023. The decelerated growth was largely due to a general decline in growth in most sectors of the economy. The growth was constrained by contractions in Construction and Mining and Quarrying activities. Construction activities contracted by 2.0 per cent while Mining and Quarrying posted a contraction of 11.1 per cent in the quarter under review. Nevertheless, the growth was supported by notable performances in Agriculture, Forestry and Fishing (4.2%), Transportation and Storage activities (5.2%), Financial and Insurance activities (4.7%), Real Estate activities (5.5%), Wholesale and Retail activities (4.8%) and Accommodation and Food service activities (13.7%). Figure 1 shows the third quarter GDP growth rates for the period 2020 to 2024.

Figure 6: Third Quarter GDP Growth Rates (%), 2020-2024

The quarter under review registered mixed performance of key macroeconomic indicators. Inflation eased to an average of 4.08 per cent in the third quarter of 2024 from 6.93 per cent in the corresponding quarter of 2023 mainly driven by lower prices of food and non-alcoholic beverages.

Figure 7: Inflation Rates, 2020-2024

Source: KNBS

During the third quarter of 2024, the Kenyan Shilling appreciated against all major currencies compared to the corresponding quarter of 2023. On average, the Kenyan Shilling gained ground against the US Dollar, Euro and Pound Sterling by 10.1 per cent, 9.3 per cent and 7.7 per cent, respectively. Similarly, the Kenya Shilling appreciated against the Tanzania Shilling and Uganda Shilling by 21.2 per cent and 11.7 per cent, respectively. However, the Kenyan Shilling depreciated by 12.7 per cent and 6.7 per cent against the Japanese Yen and the South African Rand respectively.

Figure 8: Foreign Exchange Rate of the Kenyan Shilling against the US Dollar, 2020-2024

The Central Bank Rate (CBR) was reviewed downwards from 13.00 per cent in July to 12.75 per cent in both August and September of 2024 compared to 10.50 per cent for similar months of 2023. The NSE 20 Share Index rose by 17.8 per cent to 1,775.7 points in September 2024 from 1,508.0 points in September 2023. Broad money supply (M3) grew from KSh 5,841.1 billion as at end of September 2023 to KSh 5,992.1 billion as at end of September 2024. The current account balance narrowed from a deficit of KSh 139.8 billion in the third quarter of 2023 to a deficit of KSh 139.2 billion in the third quarter of 2024.

3.1.3 INFLATION RATE

Inflation rates, 2021-2025

The Kenyan Shilling appreciated against all the major currencies in the first quarter of 2025 compared to a similar quarter of 2024. Notably, the Kenyan Shilling strengthened against Euro, Pound Sterling and the US Dollar by 16.3 per cent, 14.2 per cent and 13.6 per cent, respectively. In addition, the Kenyan shilling strengthened against the Japanese Yen and the South African Rand by 15.9 per cent and 11.7 per cent, respectively. Compared to the regional currencies, the Kenyan Shilling also gained ground against the Tanzanian and Ugandan Shillings by 16.7 per cent and 9.6 per cent, respectively in the first quarter of 2025 compared to the first quarter of 2024. Figure 9 shows foreign exchange rate of Kenyan Shilling against US Dollar for the period between 2021 to 2025.

Fig 9. Foreign Exchange Rate of Kenyan Shilling against US Dollar, 2021-2025

The Central Bank Rate (CBR) was reviewed downwards from 11.25 per cent in January 2025 to 10.75 per cent for the months of February and March of 2025 compared to 12.5 per cent in January of 2024 and 13.00 per cent in both February and March of 2024. In March 2025, the NSE 20 Share Index rose by 27.1 per cent to 2,227 points as at March 2025 from 1,752 points as at March 2024. The Broad money supply (M3) rose to KSh 6,193.8 billion in March of 2025 from KSh 5,797.0 billion in March of 2024.

The current account balance widened from a deficit of KSh 42.1 billion in the first quarter of 2024 to a deficit of KSh 66.6 billion in the quarter under review.

Figure 5: Annual Inflation Rate

Source: Central Bank of Kenya

3.1.4 KENYA SHILLING EXCHANGE RATE

In 2024, the Kenyan Shilling showed signs of recovery against major international currencies, as indicated by the Trade Weighted Index (TWI), which improved from 138.25 in 2023 to 129.99 in 2024. The Kenyan Shilling appreciated against key currencies such as the US Dollar, Euro, Sterling Pound, UAE Dirham, and Swiss Franc, strengthening by 3.6, 3.5, 1.0, 3.6, and 1.6 per cent, respectively. Similarly, the Kenyan Shilling continued to appreciate against the Egyptian Pound, with the Shilling gaining by 34.9 per cent, during the review period. The Kenyan Shilling also continued its upward trend against the Pakistan Rupee, strengthening by 4.0 per cent, over the same period. Within the East African Community, the Kenyan Shilling gained against the Uganda Shilling and Tanzania Shilling by 4.4 per cent and 11.1 per cent, respectively, in 2024. However, the Kenyan Shilling lost by 22.9 per cent against the 100 Rwandan Francs, over the same period.

Table 6: Kenya Shilling End Period Exchange Rates in 2024

| Year | Month | USD | Sterling pound | Euro | ZAR | UGSHS/2 | TZSHS/2 | RWF | BIF |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| January | 1 | 160.75 | 203.79 | 173.95 | 8.54 | 23.73 | 15.83 | 7.9 | 17.75 |
| February | 2 | 143.59 | 181.88 | 155.59 | 7.46 | 27.44 | 17.76 | 8.89 | 19.9 |
| March | 3 | 131.8 | 166.55 | 142.67 | 6.96 | 29.48 | 19.36 | 9.76 | 21.71 |
| April | 4 | 133.28 | 167.05 | 142.58 | 7.13 | 28.62 | 19.46 | 9.69 | 21.52 |
| May | 5 | 130.23 | 165.68 | 140.89 | 6.93 | 29.3 | 19.96 | 9.97 | 22.05 |
| June | 6 | 129.53 | 163.9 | 138.87 | 7.06 | 28.64 | 20.27 | 10.09 | 22.21 |
| July | 7 | 129.92 | 166.84 | 140.42 | 7.07 | 28.64 | 20.82 | 10.12 | 22.18 |
| August | 8 | 129.17 | 169.94 | 143.04 | 7.26 | 28.76 | 20.98 | 10.29 | 22.35 |
| September | 9 | 129.2 | 173.03 | 144.24 | 7.56 | 28.58 | 21.13 | 10.38 | 22.45 |
| October | 10 | 129.2 | 167.32 | 140.18 | 7.31 | 28.34 | 21.05 | 10.49 | 22.49 |
| November | 11 | 129.68 | 164.82 | 137.09 | 7.18 | 28.46 | 20.4 | 10.55 | 22.78 |
| December | 12 | 129.29 | 162.27 | 134.29 | 6.87 | 28.41 | 18.99 | 10.73 | 22.87 |

Source: Central Bank of Kenya

3.1.5 INTEREST RATES

In 2024, Kenyan commercial banks' weighted average lending rates saw a decrease, falling from 17.22% in November to 16.89% in December 2024, and continued to decline into early 2025, reaching 16.64% in January and 16.41% in February. This overall downward trend was generally consistent with the Central Bank of Kenya's (CBK) efforts to lower its benchmark interest rate to stimulate the economy and combat high inflation.

Figure 10: Commercial banks weighed average rate

Source: Central Bank of Kenya

## 3.2 COUNTY SPECIFIC OUTLOOK

### 3.2.1 PUBLIC SERVICE, COUNTY ADMINISTRATION, PARTICIPATORY DEVELOPMENT AND OFFICE OF THE GOVERNOR

Budget Review FY 2024/2025

Departmental General Overview

The department of Public Service County Administration and Participatory Development consists of 10 directorates is domiciled in the Office of the Governor and acts as an enabler in the general administration of the executive function of the County Government of Kisumu. The department has the strategic objective of providing leadership, in both formulation and implementation of short-term and medium term goals of the government as a whole, while addressing emerging issues in the course of implementation of government programs. The Mandate of the Department is formulation, integration, co-ordination, supervision and implementation of policies, plans, programs, projects and activities relative to Public Service, County Administration and Participatory Development within Kisumu County.

The main mandate is to ensure efficient and effective service delivery to residents of Kisumu County through provision of strategic leadership, policy direction and setting the Agenda for achieving social, economic and political development needs, provide the required leadership in designing suitable plans and strategies that will contribute to high and sustainable socio- economic development.

The Sector is comprised of the following Sub-Sectors: Decentralized Administrative Units, Human Resource Management, Partnerships and Resource Mobilization, Security and Enforcement, Disaster Management and Emergency Response and Coordination, Transport, Communication and Media Services, and Coordination of Public Participation in governance.

Vision: A leading enabler of accountable, accessible and sustainable quality service delivery in Kisumu County.

Mission: To promote socio-economic transformation through strategic leadership,

policy direction, accountable leadership, governance, and quality service delivery to the people of Kisumu County.

Sector Goal: To provide an enabling environment for effective and efficient service delivery,

wealth creation, business growth and job creation to residents of Kisumu County through

provision of strategic leadership, policy direction and Agenda setting aimed at achieving social, economic and political development needs.

Sector Priorities and strategies in the year under review include:

| Sector Priorities | Strategies |
| --- | --- |
| To improve access to public services, feedback mechanism and participatory development. | - Improve efficiency and effectiveness of devolved units in the County. - Development of office infrastructure and enhance efficient utilization of work space at the ward levels - Development and operationalization of service delivery policies and guidelines - Ensure timely, effective and accountable service delivery and supervision. - Strengthen performance management structures in the county - Strengthen the legal and coordination units supporting PPP and good governance. - Strengthen and build capacity of public participation structures - Strengthening of resource mobilization strategies. - Establish and operationalize Geo-spatial Technology Services to manage data and guide governance, planning and development initiatives. - Establish Citizen Relationship Management Framework that will track service delivery feedback and complaints. - Improve County image and public confidence - Enhance leadership change and improve administrative capacity for Administrators. |
| Strengthening and enhancement of Human Resource structure, processes and interventions | - Reviewing Human Resource Policies and Procedures - Development of County Structures and Staff establishment - Create an efficient and more productive public sector through assessment and rationalization of Human Capital - Preparation of County staff gap analysis, development of recruitment plan, re-designations, fair and equitable promotions - Establishment of career progression framework, analyzing utilization of human resources and advising on proper placement/deployment. - Strengthening industrial relations, staff record management and HR reporting tools - Promote and sustain a robust and measurable Performance Management framework. - Automating HR processes and developing a performance management e- system - Undertake training needs assessment (TNA) and implement recommendations - Preparing training projections and plans - Partnering with training institutions for capacity building such as KSG - Organizing, coordinating, monitoring and evaluating training programs. |
| Effective Management and Coordination of Special Program Activities and Disaster Risk Operations | - Develop and enact Special Programs and Disaster Risk - Management policy and guidelines (DRM Policy and aligning of Kisumu County Disaster Management Act 2015 to the proposed National Disaster Management Bill) - Strengthen resource mobilization including lobbying for external funding for mitigation, prevention and response. - Working with line departments and partners to identify special needs for coordination of special programs and disaster risk activities - Operationalize Disaster Management Committees at all levels. - Prepare disaster contingency plans and information management - Centre, mapping disaster prone areas and design response mechanisms. - Education and training of officials and population at risk - Construction and Renovation of evacuation centers and County Emergency Operation center. - Working with line departments and partners to identify special needs for coordination of special programs and disaster risk activities - Operationalize Disaster Management Committees at all levels. - Prepare disaster contingency plans and information management - Centre, mapping disaster prone areas and design response mechanisms. - Education and training of officials and population at risk  - Construction and Renovation of evacuation centers and County Emergency Operation center. |
| To improve legal representation and administration of standardized legal instruments | - Create conducive legal environment and efficient delivery of legal services. - Incorporation of proper staffing structures and placement within the County Attorney’s office. - Developing a County Land Bank - Identify legislative gaps and enhance policy, regulatory and legislative framework. - Achieving predictable and impartial justice system through - Establishment of a County and operationalization of County Courts and Publishing law reports and county bills. - Develop an Omnibus law for the city of Kisumu Setting up a Resource Centre - Appropriate training for all legal staff - Introduction of Automation vehicles for enhanced accessibility, durability, continuity and information security - Develop County’s legislation for the guidance of the office. - Enhanced stakeholders’ participation and sensitization of departments. |
| To enhance access to information and increase County visibility | - Increase media outlets/communication platforms - Enhance media relations to increase visibility and branding - Enhance Public Communication between the County Government and the public. - Upgrade communication infrastructure and automate County printing press unit. - Develop County Communication policy - Periodic production of County newsletters - Design Branding programs to enhance the image of the county - Establish County Customer Service Desk and Call Centres. |
| To improve security and enforcement of County by-laws. | - Assess and create an efficient and effective enforcement personnel - Increase facilitation and equipment for the department - Enhance capacity building and conduct basic Para-military Training for Enforcement personnel - Development of Standard Operating Procedures (SOPs) for the Enforcement Service - Setting up and operationalizing of the departmental and sub-county offices - Ensure adequate enforcement and surveillance in the County - Promote good governance, public participation and rule of law - Improve security in collaboration with national Government |
| To improve fleet management | - Fleet acquisition and renewal, including motorcycles - Revamp the County Mechanical Department - Optimize the use of the Fleet Management System - Improve efficiency and effectiveness of fleet maintenance and disposal of obsolete grounded vehicles/plants/equipment - Improve efficient management of fuel and lubricants  - Strengthen the capacity of personnel.  - Strengthen the internal controls systems |
| To improve efficient coordination of protocol support functions | - Strengthen the capacity of protocol personnel - Improvement, image building and branding of protocol office - Improve coordination and efficiency of protocol support services - Adequately equip the unit with infrastructure, communication and personnel |
| To identify investment opportunities and explore partnerships | - Formulation of investment and Resource Mobilization policy - Enhance Investment/investor mapping and feasibility studies - Conduct regular investment forums and participate in other national and international investment activities - Create linkage between the county and development partners on - investment opportunities both locally and overseas. - Enhance diaspora relationships - Working with other county departments to improve branding of county products and county image - Capacitate county departments on investments opportunities |

Budget Review FY 2024/2025

In the FY 2024/2025, the Department of Public Service, County Administration and Participatory Development, Office of The Governor was allocated KSh. 5,475,086,458.00 during the financial period. During the year, a supplementary variance of Ksh. 211,208,661.00 was passed by the County Assembly essentially capping the sector’s operating budget to KSh. 5,686,292,119.00 Consequently, utilization of the above allocation was Ksh. 5,302,287,359.00 representing an absorption rate of 93.25%.

During the period under review the Sector achieved its sole objective of ensuring efficient and effectiveness service delivery to residence of Kisumu County through provision of strategic leadership, policy direction and setting the agenda for achieving social, economic and political development needs.

Analysis of Implementation/Challenges

- Inadequate Resources – Limited funding and logistical constraints have slowed down the implementation of some planned activities.

- Delays in Procurement Processes – The lengthy procurement procedures have affected the timely acquisition of office supplies and construction of ward administrators’ offices.

- Infrastructure Gaps – Some offices still lack essential facilities, affecting the efficiency and effectiveness of  service delivery.

Recommendations

- Increase Budgetary Allocation – Additional funding should be considered to support administrative projects and improve service delivery.

- Streamline Procurement Processes – Efforts should be made to fast-track procurement procedures to ensure timely access to necessary resources. This will help in improving the collaborations and business relationship between the County and Service Providers and further reduce the laxity on the contractors to respond to work due to them and enhance level of trust.

- Infrastructure Development – More investment should be made in upgrading and equipping ward and sub-county offices to enhance efficiency.

### 3.2.2 COUNTY PUBLIC SERVICE BOARD

The following is the budget review of the County Public Service Board, which should be incorporated into the County Budget Outlook Review Paper. The performance assessment was undertaken with reference to the Board’s Strategic Plan 2020–2024, focusing on the final half of the plan period. During this phase, the Board endeavored to deliver on its strategic objectives despite facing budgetary constraints, and it continued to align its activities and programmes with the overarching goals of strengthening institutional capacity, improving service delivery, and enhancing human resource management within Kisumu County. The County Public Service Board is mandated to ensure that the County Public Service is adequately staffed with skilled and competent personnel. Accordingly, the Board’s budgeting process is aligned to programmes that support the acquisition, development, and retention of such personnel for Kisumu County.

In the financial year 2024/2025, the Board was allocated an approved budget of KSh 48,319,347. However, despite carrying forward pending bills amounting to KSh 19,581,152 from the 2023/2024 financial year, no additional allocation was provided to address these obligations. Further, the approved budget of KSh 48,319,347 was reduced by KSh 11,198,968 through the supplementary budget, significantly constraining the Board’s operations. Consequently, some planned activities could not be implemented due to inadequate funding.

During the year, the Board achieved an absorption rate of KSh 24,945,938. The deviation was mainly attributed to deductions arising from the supplementary budget, as well as payments that were initially processed but subsequently voided from the system following payment failures. These amounts later formed part of the opening balance available for re-budgeting

During the period under review, the County Public Service Board, through its committees, made significant progress in strengthening human resource capacity within Kisumu County. The Recruitment, Selection and Capacity Development Committee successfully oversaw the recruitment of Early Childhood Development Education (ECDE) teachers and Technical and Vocational Education and Training (TVET) instructors, resulting in the appointment of 120 new TVET staff. In addition, the Committee facilitated the recruitment of 104 Agricultural Extension Officers to support the agricultural sector and confirmed 39 Support Staff across various departments to enhance administrative and operational efficiency. On the other hand, the Human Resource Audit and Performance Management Committee renewed 28 contracts within the Governance and Administration Department, thereby ensuring continuity in service delivery and retention of skilled personnel. Through these initiatives, the Board demonstrated its commitment to ensuring that Kisumu County Public Service is adequately staffed with competent and motivated personnel capable of driving the County’s development agenda.

In addition, the Board prepared an End of Term Performance Report covering the period 2019–2025, which marked the six-year tenure of the outgoing Board members whose term expired in April 2025. The report detailed the achievements and milestones realized during their term of service, highlighting the Board’s contribution to strengthening human resource management, enhancing service delivery, and building institutional capacity within Kisumu County.

Despite operating under a constrained budget during the financial year, the Board remained committed to sustaining its operations and fulfilling its mandate. It prioritized the procurement of essential items such as fuel, office stationery, and general supplies, which were critical in ensuring the uninterrupted running of daily office activities. These provisions enabled the smooth execution of administrative tasks, facilitated official engagements, and supported the logistical needs of the Board and its secretariat.

In addition, the Board invested in capacity-building initiatives by facilitating various training programmes for both Board members and the secretariat. These trainings not only enhanced governance, accountability, and decision-making skills but also strengthened technical competencies required to effectively discharge their respective roles. Through such initiatives, the Board demonstrated prudent resource utilization and resilience in the face of financial limitations, ensuring that service delivery was not compromised.

### 3.2.3 TRADE, TOURISM, COOPERATIVE, INDUSTRY AND MARKETING

Vision:

A leading and competitive tourism destination, sustainable and innovative business enterprises and industrial development for the benefit of the residents of Kisumu County

Mission:

To offer robust, competitive, sustainable industrialization and sustainable business enterprises development in Kisumu County

Mandate

The Mandate of the Department of Trade is to promote trade development, industrialization, enterprise development, cooperatives through policy formulation and implementation, regulation and infrastructural development.

Strategic Objectives

The Department Trade, Tourism, Industry and Marketing Department, County Government of Kisumu has the following strategic objectives.

- To promote industrialization and a vibrant business service sector.

- To promote the growth and development of a viable and sustainable cooperative sector.

- To promote development of micro, small and medium enterprises (MSMEs) through innovation, incubation, training and capacity building.

- To build entrepreneur and managerial capacity, technical skills that support the growth of the sector.

- To provide cheap and affordable loans to traders and entrepreneurs

Trade is an engine of growth that creates jobs, reduces poverty and increases economic opportunity; its facilitation allows better access for businesses to production inputs and supports participation in terms of value chains.

The key mandate of the department is to create a conducive business environment for trade and enterprise development, to facilitate competitive trade, to enhance fair trade practices, consumer protection and promote development of small and medium enterprises, innovation, training and capacity development.

The departments Core functions is Provision of business support services, credit facilities (Enterprise development fund) and advisory services (Clinics),Capacity building for the business community through training, counseling and research, Provision of general information on business trends and marketing, Organizing, coordinating and participating  in domestic and international trade missions, fairs and exhibitions, Identify business opportunities in the county, Regulation and verification of weights and measures equipment to ensure use of accurate, weighing and measuring equipment in business transaction, Promote creation of producer Business groups in order to strengthen the fragmented supply chain and to streamline the supply chain between the small scale retailers and large suppliers, Improve business environment (Infrastructures) and promote attractive investment climate, Development and implementation of county development plans, programs and projects for the Ministry

In the F/Y 2024/2025The department has put in place plans to facilitate trade in Kisumu county by:

- Improvement of various markets within the county to provide conducive environment for traders

- Partnering with likeminded stakeholders to facilitate capacity building and affordable credit facilities, The purpose of this is to establish a continued stable and sustainable revolving fund in order to mitigate the economic challenges experienced by MSMES, Facilitate access to credit for business improvement, Promote enterprise development among youths, women, and persons with disabilities and needy persons, Facilitate the development of conducive and appropriate Business ,Enhance access to employment, Enhance enterprise skills development, Promote economic growth, Ensure equal and fair treatment of

micro, Small, and medium Enterprises, to provide affirmative action funding for youth, women and PWD enterprises, Improving and developing the existing market facilities for provision of conducive business environment,

Review of achievements and challenges

In the last financial year, the Department of Trade, Tourism, Industry, Cooperatives and Marketing implemented projects that were meant to help in improving business environment in 9 markets in the different Sub-Counties. These projects ranged from constructing market sheds, drainage and sanitation improvement, youth empowerment and boosting wholesale and retail trade by completing a modern retail market in Nyakach Sub-County.

The Department in partnership with Stanbic Bank and Stanbic Bank foundation trained 4526 female traders on best practices for business growth and sustainability. Business clinics targeting Smart Duka owners were also conducted through the support of Technoserve Business Solutions. All these activities were aimed at strengthening the capacities of traders to build their resilience and ensure that their businesses thrive even during difficult economic period.

Weights and Measures unit, also known as a legal Metrology body, is responsible for enforcing laws and regulations that ensures accurate measurements for trade and consumer protection has been very active in verifying weighing and measuring equipment in all the Sub-Counties within Kisumu County ensuring that fair trade practices are upheld in the market.

Challenges

Due to unavailability of funds, the enterprise fund could not be rolled out and this meant that affordable loans could not be given to traders. The number of projects planned for markets were reviewed downwards as funds allocated were not enough to cater for all the activities that were planned.

### 3.2.4 CITY OF KISUMU

About the City of Kisumu

Welcome to Kisumu, the vibrant and dynamic city located on the shores of Lake Victoria in western Kenya. As the third-largest city in the country and the principal city of the Lake Victoria Basin. Kisumu serves as a key economic, cultural, and transportation hub in the East African region.

Our Vision

Kisumu aims to be to be a leading City in Kenya and entire Great Lakes Region in providing innovative Services that are responsive to customers’ expectations.

Mission

To provide unequalled quality services matched by superior solutions that result into creation of an enabling environment for investment with an aim of improving the quality of life of residence of Kisumu city.

The City of Kisumu a centralized authority created under the Urban Areas and Cities Act of (2011) with a management Board. It is one of the fastest growing City spurred with reaffirmation of good governance, active environmental health and the Lake front prospects.

In the financial period under review, the departmental approved budget estimate increased to Kshs 1,096,691,632 representing 7,2% of the total county budget. This amount comprised of Kshs 912,594,236 for Development and Kshs 184,097,396 for recurrent expenditures.  Similarly, by the end of the financial year the City department absorbed KShs. 271,479,807 of its total allocation representing an absorption rate of 25%.

Notwithstanding impact of macroeconomic environment and lean fiscal space, the sector has realized notable achievements in FY 2024 /2025, namely; Opening of drainages, repairs and maintenance of access roads,  Renovation of Kosawo Market, Rehabilitation of Oboch St John Access Road, Installation of Floodlights, Upgrading Streetlight and drainage works within the estates.

The major constraints to budget implementation in FY2024/2025

included:

- Too much centralization of administrative functions undermined effective delivery of service in the department.

- Slow and late disbursement of funds from the County Treasury to the department leading to delayed implementation of priorities leading accumulation of pending bills.

Given the challenges in the City, the County embarked on the following mitigation measures to reverse their adverse effects:

1  Releasing AIE in time

2. Increasing our recurrent budget accordingly.

### 3.2.5 LANDS, HOUSING, PHYSICAL PLANNING & URBAN DEVELOPMENT

Overview of the Department's Mandate

Vision

To be a leading department in the planning & provision of efficient, sustainable, equitable use of county land resources and provision of adequate housing to the residents of Kisumu County.

Mission

To Champion sustainable land management, planned urban and rural development and decent housing for all.

Mandate

To ensure rational spatial planning for sustainable land use and management that guarantees orderly development of adequate social amenities towards securing adequate housing for socio-economic development

Strategic Objectives

Strategic objectives for the Department of Survey and Lands Management, Housing and Urban Development and Physical Planning are;

- Formulating County policies, strategies and programs on Lands, Housing Physical planning and Urban Development

- Providing policy guidance for sustainable, orderly development and an effective management of Lands, Housing and Urban Development

- Setting County standards for sustainable use and development of land; and development of improved housing

- Ensuring Compliance to laws, regulations and standards for an effective land management and sustainable development of Housing and Urban Centres

Goal

The department of Lands Housing Physical Planning & Urban Development sector is to ensure coordinated development through efficient, fair, equitable use and sustainable land use management and also promote decent housing for the residents of Kisumu County. Sector Strategic Priorities include:

- To improve physical land use and development planning Key sector stakeholders

- To improve urban governance & management

- To improve the land management system

- To improve access to affordable housing & enhanced urban infrastructure

DEPARTMENTAL BUDGET AND EXPENDITURE FY YEAR 2024/2025

| Budget Category | Allocation utilization | Expenditure | Absorption Rate in Percentage |
| --- | --- | --- | --- |
| Recurrent Expenditure | 149,718,084 | 47,627,279 | 31.81% |
| Development Expenditure | 150,300,00 | 14,498,100 | 9.65% |
| Externally mobilised resources (KISIP2) | 850,000,000 | 72,902,000 | 8.58% |

The department key roles is ensuring that important planning tools are in place. Preparation of the County Spatial Plan is in progress The County spatial planning will be crucial for guiding growth, organizing suitable development by balancing economic social and environmental needs through systematic process of land use zoning, resource management and infrastructure planning.   The installation of GIS lab at the department has been able to assist in identifying prime location for development, allocating resources efficiency and designing more sustainable communities and infrastructure.  The department shall further initiate planning and streamlining of public land usage with the local markets. Initiating a digital land management system and completing and implementing the very much-needed County Valuation roll. The County Municipalities which were created to help in closer monitoring of the inevitable urbanization has been operationalized by appointment of municipal mangers    , secondment of line staff to the proposed municipalities, delineation of urban boundaries is in progress. The establishment of required management committees, and initiation of improvement of various urban infrastructures like street lighting, construction of municipal headquarters and ablution blocks.  Acquisition of land for various purpose which include land for expansion of Sangoro dispensary, purchase of land for livestock market and Juakali in Ahero , purchase of land for expansion of ECD centre in Kolwa central, purchase of land  for administration office and resource centre in Kobura. On housing, and in line with governor’s manifesto of delivering affordable housing for residents of Kisumu. The department negotiated with National Government to construct 480 units at Lumumba which are ongoing and further negotiation are ongoing with National Housing Corporation over swap to free Ondiek estate for development of more affordable housing units

Kenya Informal Settlement Improvement Program (KISIP II) has improved infrastructure in various informal settlements in Kisumu city and Muhoroni they include construction of bitumen roads, pedestrian walkways, storm water drainage and sanitation systems in informal settlements of Kibuye, Bandani and Muhoroni

### 3.2.6 AGRICULTURE, IRRIGATION, LIVESTOCK AND FISHERIES

The County Government of Kisumu’s growth will be accelerated if the County makes substantive investment in Agriculture which is its pillar one aiming among other things at improvement of agricultural productivity and output across major value chains like Dairy, Fish and high value crops, promotion of market access and product development, promotion of sustainable land use, access to credit and agricultural inputs and intensification of value addition.

The pillar compares well to Agricultural transformation and food security pillar in the Budget Policy Statement which prioritizes investment in Agricultural reforms and productivity enhancement as a way of raising rural incomes and making lasting inroads into poverty reduction

The department is charged with developing competitive and commercialized crops, livestock and fisheries value chains for improved food and nutrition security, increased incomes and job creation in Kisumu County. This mandate is executed through the directorates of: a) Agriculture and Irrigation b) Livestock Production and Veterinary services and c) Fisheries and Blue Economy. For functionality and effective service delivery the directorates are sub-divided into various sections i.e., Crops, Livestock, Irrigation and Veterinary Services.

In its quest to commercialize the Agricultural sector, the department develops and implements projects and activities that support smallholder farmers, youth, women and fisher folk in the County to sustainably produce and market agricultural and fisheries produce.

In FY 2024/25, the department has been implementing the following strategic actions:

1.	Improve institutional efficiency and effectiveness in service delivery through designing and implementing appropriate policies, programs, projects and activities. This will also require improving the staff working environment, development of human resources, and operationalization of FIF and implementation of performance management.

2.	Promote sustainable land use and environmental conservation to reduce vulnerabilities of farmers to climate change. This will include promotion of soil and water conservation and management; dissemination of urban and peri- urban agricultural technologies

3.	Increase crop, livestock and fisheries productivity and outputs through: enhancing advisory services; improving and expanding the livestock genetic pool; promoting modern agricultural and fisheries production technologies; promoting farm mechanization; and enhancing pest and disease control services.

4.	Enhance access to agricultural credit and inputs to enhance adoption of technologies and trigger increased investments in the agricultural and fisheries sector.

5.	Improve market access for crop, livestock, and fisheries produce through: promotion of agribusiness; promotion of value addition; post-harvest handling infrastructure development; and promotion of product safety and quality assurance

In FY2024-2025, the department was allocated KES 352,679,899, i.e., KES 291,199,910 Development, with KES 61,479,989 provisioned for operation and maintenance. Through the supplementary budget, the allocation was reviewed to KES 371,150,575, i.e., KES 310,399,910 development budget and KES 60,750,665 recurrent budget which only 2.42% of the County budget way below required Malabo Maputo declaration of minimum 10% of the County budget be designated to Agriculture

In the period under review, the department achieved an aggregate actual funds utilization of 35% (KES 129,908,851) of the total appropriated budget. This ratio comprised 51.1% (KES 31,039,006) recurrent and 31.9% (KES 98,869,845) development expenditures.

However, without the donor funds for KABDP and NAVCDP totalling KES 116,911,065 that were not received, the department posted an actual utilization rate of 51.1%. All development projects were initiated and at various levels of delivery by the close of the fiscal year, representing 100% commitment of the development vote. The apparent expenditure (total actual payment and commitments) stand at KES 143,935,444, giving an apparent utilization of 43.1 % against the total funds allocated and 62.9% without KABDP and NAVDCP funds. The delay in approving the FY2024-2025 County Governments' Additional Allocations by parliament affected the NAVCDP workplan implementation in the period under review. KABDP is yet to be operationalized by the national government.

In the period under review, the department achieved 73.4 % (KES 6,457,688) of its annual target on revenue collection of KES 8,800,000.

2.0 Major Achievements

•	Initiation of the rolling out of the county E-Voucher input framework that will make the farm input support programme more effective and efficient

•	A total of 63,637 farmers digitized under the Know Your Farmer (KYF) bootcamp activity that has improved access to the national fertilizer subsidy.

•	Under NAVCDP, three (3) ecosystem and three (3) marketing investments conceptualized, proposed and approved for funding that will contribute to increased agricultural production and enhance market access of local agricultural produce, respectively.

•	Through ABDP, aquaculture development investments totalling KES 7.4M to support 10 fisheries youth groups, two Small Aquaculture Groups (SAGs) and 16 aquaculture field schools conceptualized and approved for funding. The youth groups and SAGs have since received grants of KES 500,000 and KES 660,000 each respectively

•	Four (4) aquaculture success stories documented in Nyakach and Nyando sub-counties. Two (2) SAGs i.e. Awasi /Onjiko SAG and Thurdibuoro SAG in Nyakach were documented as success stories. Mr. Joash Abende an L1 farmer in Awasi /Onjiko ward and Mr. Jacob Omiya in West Nyakach ward were also documented as progressive and transformative farmers.

The major constraints to budget implementation in FY2024/2025 included:

- Heavy rains that pounded the County causing massive floods leading to enormous destruction and damage to field crops and livestock especially in Nyando, parts Nyakach, Muhoroni and Kisumu East sub-counties and damage to general infrastructure.

- Slow and late disbursement of funds from the County Treasury to the department leading to delayed implementation of priorities leading accumulation of pending bills ie R10 outstanding pending bill is Ksh 27,168,985 and D10 outstanding pending bill is Ksh 57,541,048

- Inadequate motorization of extension staff. This immobility continues to hamper the delivery of extension services and activity implementation.

- Continued poor working environment for field staff, including inadequate office space and  the disconnection from the power grid from accumulated electricity bills

- Desiltation activities carried out during the rainy season which impacted on effectiveness and timeliness of project delivery due to delays in receiving the development AIE.

- Delay in disbursement of the KES 151,000,000 NAVCDP FY2024-2025 donor funds by the National Treasury

- Closure of CMC Motors Kisumu garage, where three (3) tractors are undergoing repair impacted negatively on subsidized tractor hire services

- Inadequate budgetary provision and delay in payment for contracted security services that continue to impact on the quality of contracted security services provided

LESSONS LEARNT

- Collaborative approach with various stakeholders to leverage on synergy and shared resources in the implementation of activities

- Need to improve the staff working environment for effective service delivery

- It is essential to enhance motorize staff to increase extension service visibility and coverage

- Procurement processes should be expedited to facilitate timely execution of the planned activities and particularly those that need to be executed before rainy season.

RECOMMENDATIONS/PLANNED ACTIONS.

- Enhancing departmental budgetary allocation for effective workplan implementation

- Need to source office space for Kisumu West and Seme sub-counties

- Clearing of utility bills for field stations especially for electricity

- Networking with relevant stakeholders to be enhanced

- Use of group extension approach for efficient extension delivery

- Need for the county government to consider employing security staff as casuals other than contracting

Given the challenges in the Agricultural sector, the County embarked on the following mitigation measures to reverse their adverse effects: encouraging farmers to adopt the drought - fast maturing improved crop varieties especially the African leafy vegetables, and crops that can stay in the field for a long time such as Cassava as well as tolerant crops such as sorghum .Investment in micro - irrigation projects for horticulture was also achieved.

The Livestock producers are not realizing full potential from livestock enterprises due to low quality genetic resource base in both livestock and feed resources, inefficiency in production systems and high disease and pests' manifestation and low adoption of technologies.

To mitigate this shortfall, the department provided subsidized semen to improve genetic quality and vaccines to control disease outbreaks

- Fiscal Performance

- Revenue outturn

The department has four revenue streams that generated Kshs 6,457,688 during the period under review as tabulated below:

| S/No. | Stream | Target | Actual |
| --- | --- | --- | --- |
| 1 | Agricultural Machinery Services | 800000 | 842,737 |
| 2 | Agricultural Training Centre | 3,000,000 | 2,312,730 |
| 3 | Veterinary Services | 3,000,000 | 2,691,867 |
| 4 | Fisheries Services | 2,000,000 | 610,354 |
|  | Total | 8,800,000 | 6,457,688 |

The department managed to collect revenue amounting to Kshs 6,457,688 though with a lot of challenges. Key among the many challenges is the numbers of staffs were few covering a large area with diverse terrain. Transport was also a big a challenge since collection of revenue is a daily thing.

Implication of FY 2024– 2025 Fiscal Performance

Despite the fact that the department has been able to commit over 51.1% of its development funds some of the contractors and suppliers were not paid resulting in pending bills totalling to Ksh 84,710,033 both Development and Recurrent. See Annex 2 for details.

The Agricultural Facilities Improvement Financing bill, 2023 has been enacted into law by the Assembly and will enable recycling of the revenues in County Agricultural institutions hence enhancing more Revenue generations from these departmental revenue streams.

Recent Economic Developments-County Specific outlook

In Kisumu County, the agriculture sector has continued to record positive economic development as a result of improved infrastructure, revitalized agricultural sector and the significant investments in other sectors including health, education and trade.

Although the county has been working towards revitalizing the agriculture sector, the sector is still experiencing a number of challenges including, increased fuel prices affecting the cost of production hence, increased cost of commodities.  The high import duty imposed on agricultural products has greatly affected the affordability of inputs. Although, the government has waived import duty the measures have been countered by the rising exchange rate and high global food prices.

Land accessibility and land fragmentation are a major hindrance to commercial agricultural production. Most Kisumu farmers engage in traditional agricultural methods of production as a result of the low adoption of the agro-innovations. Climate change is becoming one of the major factors affecting agricultural production in Kisumu county with the rising lake water levels has resulted in flooding in farming areas with Nyando and parts of Kisumu East Sub County mostly affected.

The high interest rates (prohibitive interest rates) charged by commercial banks and farming Sacco’s are preventing most farmers to access initial capital to start the farming enterprise. The issue mainly affecting the youth. Poor storage infrastructural development leads to post harvest losses.

Rural-Urban migration compounded with the emerging satellite towns are affecting agricultural production in Kisumu. The majority of the population moving to towns are mainly the youth leaving behind the aging farming community which makes over 60% of the population to engage in agriculture.

Weak implementation of the existing policies/strategies that support agricultural development eg recent redundancy declaration by PS Agriculture of all the workforce in the recently privatised Sugarcane Milling Companies.

Addressing these challenges, calls for holistic and multi-stakeholder approach to improve on food and nutrition security in the County.

The 19th Kenya Economic Update, Unbundling the Slack in Private Investment, says agriculture is a major driver of growth for the Kenyan economy and is the dominant source of employment. From 2013-2023, the report notes the agriculture sector contributed on average 21.9% of gross domestic product (GDP), with at least 56% of the total labour force employed in agriculture in 2023.  Agriculture is also responsible for most of the country’s exports, accounting for up to 65% of merchandise exports in 2023. As such, the sector is central to the government’s Big 4 development agenda, where agriculture aims to attain 100% food and nutritional security for all Kenyans by 2030.

“We found that productivity increases in the agriculture sector not only benefits poor households, it can potentially lift them out of poverty,” said Ladisy Chengula, World Bank Lead Agriculture Economist and author of the report’s special section on transforming agriculture sector productivity and linkages to poverty reduction.

Despite progress towards achieving food security for all Kenyans, the analysis finds that real agricultural value-added has declined relative to levels attained in 2006. This was due to weather related shocks, prevalence of pests/disease especially outbreak of COVID 19 and dwindling knowledge delivery systems such as the inadequate agricultural extension services

Boosting Agricultural Productivity

The report recommends policy reforms that could help transform the sector and deliver on food and nutritional security, including:

- Enhance access to agricultural financing: While Kenya represents a vibrant and enabling market for FinTech, the report notes the more traditional banking that is needed to service commercial agriculture is lacking. About 4% of commercial bank lending is for agribusiness, despite most Kenyans being employed in agriculture or agribusiness.

- Increase the use of fertilizer: The report found that fertilizer use remains inadequate in Kenya. The report also found the targeting mechanisms for the government’s fertilizer subsidy program is inefficient, often benefiting medium/large scale famers relative to small-scale farmers. Reforming fertilizer subsidies to ensure that they are efficient and transparent, and target smallholder farmers remains key in restoring productivity.

- Establish structured commodities trading: Like most countries in Africa, the government still retains a big role in marketing agricultural outputs, especially maize, leaving little room for private sector participation. Further, National Cereal and Produce Board (NCPB) buys maize at a premium above the price determined by market forces. These interventions result in undue fiscal pressures, mis-allocation of resources from other potentially high productivity expenditures (extension services) and disincentivize private sector participation. Structured commodities trading could minimize inefficiencies and transform small holder farmers from subsistence into successful agribusinesses.

- Invest in irrigation: While 83% of Kenya’s land area is arid and semi-arid, 2% of arable land is under irrigation compared to an average of 6% in Sub-Saharan Africa and 37% in Asia. The low usage of irrigation means Kenya’s agriculture is fully rain dependent and susceptible to drought shocks. The analysis shows that investing in irrigation and agricultural water management for smallholders can reduce productivity shocks and raise the sector’s total factor productivity, potentially climate proofing the sector.

- Support stronger farmer organizations: Kenya has many geographically dispersed smallholders that are not integrated into key agriculture value chains. Dispersion increases production costs and reduces small farmers’ competitiveness. The analysis shows that stronger farmer organizations (FOs) could foster economic inclusion of smallholders and increase their market power-thereby raising their incomes and productivity. Further, while value addition to agricultural commodities remains low, increasing the agribusiness to agriculture ratio could create more jobs and reduce poverty.

- Riding on ICT to deliver efficient and effective extension service through dissemination of innovation and technologies that would improve productivity in the agriculture sector via toll free Agriculture call Centre to quickly support in farmer outreaches with better technologies such as cage fish culture, crop grafting and tissue culture and many more. Improvement of market linkages and access to market information to sustain production value addition and curbing post-harvest losses.

Resource Allocation

The department continued to  lose staff members through natural attrition and retirements  by the end of FY2023-2024. These has affected service delivery in the field and there is intent to replace them following cabinet approval and subsequent advert by the CPSB. The department has included replacements of these exiting officers in the 2024-2025 budget on personnel emoluments to cater for the promotion and employment a further 115 staff for effective service delivery. This was achieved at the beginning of this year.

There is need to improve the development budget for the department to realize its goal of alleviating poverty through food security and job creation.

There is need to increase funding specifically for irrigation.

Revenue Outlook

The department is in the process of improving the mobility of revenue collectors, especially in the veterinary stream and this is expected to improve revenue collection.

The department in conjunction with the revenue directorate has automated all revenue streams for efficiency in revenue collection.

The revenue collection target for the department for the FY 2025-2026 is Kshs 12,500,000.

Conclusion and Way Forward

The county government has made efforts towards addressing the problem of food insecurity through measures that include provision of Clean planting and improved genetic materials, free extension provision among other initiatives, however the funding to the sector is yet to comply with the Maputo Declaration of 2003 - when African heads of state and government pledged to allocate at least 10 percent of their national budgets to the agricultural sector.

To improve food security and contribute more to the GDP of the county the following need to be addressed:

- Improve funding to the Agriculture sector

- Fast tracking of legislation in the Crop, Livestock and fisheries sectors to streamline operation in the value chain

- Strict adherence to timelines in the procurement process to reduce cases of many projects being implemented in the fourth quarter of the FY.

### 3.2.7 COUNTY ASSEMBLY OF KISUMU

Budget Allocation

In the financial year 2024/25 the county Assembly had a gross budget of Kshs. 1,108,619,656 which was made up of Kshs. 1,008,619,656 and Kshs. 100,000,000 for recurrent and development vote respectively. The County Assembly spent an amount of Kshs. 1,009,723,834 under the following six programmes:

Programme 1: Administration, Planning and support services - This programme was allocated Kshs 83,320,053 representing 7% of the budget. A total of Kshs 78,817,803 was spent under the following sub programmes: a. Sub-programme S.P.1.1: Financial Services.

Programme 2: General Administration and Planning Services. -This programme was allocated Kshs 535,194,128 representing 48% of the budget. A total of Kshs 450,046,626 was spent under the following sub programmes: a. Sub-programme S.P.1.1: General Administration.  b. Sub-programme S.P.1.2: Human Resource development services.

Programme 3: Public Financial Management. -This programme was allocated Kshs 8,442,346 representing 1% of the budget. A total of Kshs 8,338,628 was spent under the following sub programmes: a. Sub-programme S.P.1.1: Budget Formulation & Coordination Services.

Programme 4: Legislation & Oversight services -This programme was allocated Kshs 203,404,747 representing 18% of the budget. A total of Kshs 200,782,011 was spent under the following sub programmes: a. Sub-programme S.P.1.1: Legislation & oversight services b. Sub-programme S.P.1.2: Policy Services

Programme 5: County Assembly Service Board-This programme was allocated Kshs 271,698,814 representing 25% of the budget. A total of Kshs 261,202,377 was spent under the following sub programmes: a. Sub-programme S.P.1.1: Committee Service’s b. Sub-programme S.P.1.2: Representation & Public Participation Services.

Programme 6: ICT Services -This programme was allocated Kshs 11,078,568 representing 1% of the budget. A total of Kshs 10,536,389 was spent under the following sub programmes: a. Sub-programme S.P.1.1: ICT Services.

Actual Performance against Budget for Year to 30th June 2025

| Revenue/expense item | Original budget | Adjustments | Final budget | Actual on comparable basis | Budget utilization difference | % of utilization |
| --- | --- | --- | --- | --- | --- | --- |
|  | A | B | C=(a+b) | D | E=(c-d) | F=d/c *100 |
| Total revenues | 1,108,619,656 | (6,599,984) | 1,102,019,672 | 1,015,692,620 | 86,327,052 | 92% |
| Total Expenses | 1,108,619,656 | (6,599,984) | 1,102,019,672 | 1,009,723,834 | 92,295,838 | 92% |

Actual revenue by the County Assembly stood at 8% below budget while actual payments were 8% below budget. This is attributable to underutilization of budget allocation for some vote lines occasioned by delay in disbursement of funds from National Treasury.

Budget Utilisation

The County Assembly spent Kshs. 1,009,723,834 against an approved budget of Kshs. 1,102,019,672 representing absorption of 92%. Utilisation of the budget was carried out through various activities (economic classifications) as shown in the Table herein:

Budget utilization as per economic items

|  | Approved Budget Allocation | Actual Payments | Variance |
| --- | --- | --- | --- |
| Compensation of Employees | 373,944,513 | 371,298,006 | 2,646,507 |
| Use of goods and services | 525,555,663 | 499,100,350 | 26,455,313 |
| Social Security Benefits | 36,106,646 | 36,106,626 | 20 |
| Transfers to other Government Entities | 15,000,000 | 15,000,000 | - |
| Acquisition of Assets | 140,412,850 | 82,431,808 | 57,981,042 |
| Finance Costs, including Loan Interest | 11,000,000 | 5,787,044 | 5,212,956 |
| Total Payments | 1,102,019,672 | 1,009,723,834 | 92,295,838 |

  - Operational Performance

- Laws and policies passed by the Members of the Assembly during the period under review;

- The Kisumu County Finance Act, 2024 – Provide for various taxes, fees and charges for services and for the other revenue raising measures by the county government.

- Kisumu County Annual Development Plan FY 2025-2026– provide framework that guided the implementation of the programs and projects in the Financial Year 2025/2026, with a view of enhancing transparency and accountability to facilitate the realization of the planned county development aspirations as envisaged in the CIDP 2024-2027

- Kisumu County Fiscal Strategy paper FY 2025/2026 - It sets out the county priority programs to be implemented during the financial year 2025/2026 and over the MTEF period. It outlines the current state of the economy, provides fiscal outlook over the medium term and specifies the set strategic priorities and policy goals together with a summary of the Government spending plans, as a basis of the FY 2025/26 budget

- 1st Kisumu County Supplementary Appropriation Act, 2025 – Authorizes the issue of certain sum of money out of the County Revenue Fund and their application towards the services for the year in question.

- The Kisumu County Appropriation Act, 2025 – Authorizes the issue of certain sum of money out of the County Revenue Fund and their application towards the services for the year in question.

- The Kisumu County Cess Act, 2025 – It gives effect to section 101 of the PFM Act 2012 and to provide for imposition of cess to agricultural produce.

- The Kisumu County Child protection Act, 2025 - The aim of this Policy is to shift the focus from service delivery systems that focus on single issues or problems, to approaches that identify and address root causes of vulnerability and risk, build resilience, recognize individual strengths, and empower children and families. This requires a systems’ strengthening approach which involves enhancing the capacities of institutions and systems to protect and safeguard the rights of children; effective understanding of roles and responsibilities within the system, and coordination and communication across sectors and services.

- The Kisumu County Early Childhood Education Act, 2023

- Kisumu County Village Administration (Amendment Act,) 2024

Policies:

1.Kisumu County Child Protection Policy ,2024

Petitions:

1.Pettion on the consideration of Kisumu County Universal Health Coverage UHC(Interns)for employment

2.Petition by Kisumu Contractors and Suppliers Associations to the County Assembly on the matter of prioritization of pending bills for Kisumu County Government

### 3.2.8 WATER, ENVIRONMENT, CLIMATE CHANGE AND NATURAL RESOURCES

The Mandate of the Department is formulation, integration, co-ordination, supervision and implementation of policies, plans, programs, projects and activities of Water service provision, climate resilient and environmental management within Kisumu County.

The department has a vision of a climate resilient County with Clean and Healthy Environment Supplied with Safe Domestic water. The mission is to enhance access to safe and healthy environment with sustainable water supply and climate Change smart systems through a multi-sectorial approach.

The department has three directorates:

- Directorate of water and sewerage services provision and infrastructure development

- Directorate of Environment, and Natural resources

- Directorate of Climate Change

- DIRECTORATE OF WATER AND SEWERAGE SERVICES PROVISION AND INFRASTRUCTURE DEVELOPMENT

The strategic objective of the directorate is to increase access to portable affordable water in Kisumu County. During the period under review, the objective was achieved using the following strategies:

- Development of water infrastructure

- Strengthen water governance

- Exploitation of additional water sources

- Promotion of climate resilient/smart water and sanitation infrastructure.

- Strengthen the regulatory framework for water services provision

- Strengthen Partnership and collaboration with WASH development partners.

Major achievements of the directorate for the financial year under review 2024/25 were:

1. Completion of 22 No. County funded development projects while works are in progress in 10no. projects ,3 no.  Projects are to be retendered due to low budget allocation and procurement of 3no.supplementary projects is yet to be initiated.

2. Through support by WASH development partners, the department achieved the following:

Approximately 6000 beneficiaries were reached with   safe water supply. Living Water Services Centre did 18 Water projects in Nyakach subcounty (13 boreholes equipped with solar driven, 2 are  installed with electrically driven borehole , one borehole equipped hand pump and 2 water projects are gravity schemes.

EABL/REDCROSS sunk Wachara Borehole equipped with solar-driven submersible pump ,steel tank tower installed with 25m3 steel tank, three water points (Secondary, primary school, and a communal water point) expected to serve more than 3000 people.

CARE  KENYA drilled and equipped two boreholes  (Soko Okano -5m3/hr and Oriang-2m3 ) with solar-driven submersible pumps.Each borehole  has an elevated tank tower installed with 10m3 Plastic tank serving 4   (Oriang) and 2 (Soko okano) water points .

Intervention priorities for financial year 2025/26

- Drilling and equipping of Boreholes

- Protection of Springs

- Upgrading of viable Water supply systems

- Rehabilitation of Non-functional water supply systems

- Construction and equipping of Water quality laboratories

- Promotion of Rainwater harvesting

- Extension of New Pipeline networks

- Construction of Water reservoirs

- Rehabilitation of Dilapidated pipeline network

- Establishing NRW management unit

- GIS Mapping for all 14gazetted water supplies

- Installation of meters

- Adoption of Appropriate technologies on management of Non-Revenue Water (NRW)

- Rehabilitation of Dilapidated sewer networks

- Construction of New sewer networks

- Rehabilitation of Existing wastewater treatment plants

- DIRECTORATE OF ENVIRONMENT AND NATURAL RESOURCES

The strategic objective of the directorate is to protect and conserve County Environment and its natural resources. Major roles include Management of Solid Waste, Conservation of the Environment and Noise Pollution Control. The department applied the following Strategies for the achievements of its objectives:

- Strengthen solid waste management system,

- Strengthen forest management and governance,

- Strengthen institutional and regulatory framework,

- Strengthening Partnership and collaboration with Environmental network partners

Major achievements of the directorate for the financial year under review 2024/25 were as follows:

    - Completion of 1 No. County funded development project while 2 no.  Projects are to be retendered due to low budget allocation and procurement of 1no.supplementary project is yet to be initiated.

    - Waste evacuation done in the major markets and 10,7675 tones realized

    - 34,000 seedlings grown

    - 7no. Noise pollution stop orders issued,

    - 8no.clean ups done in collaboration with Environment Network Partners

Intervention priorities for financial year 2025/26

- Development of Regulations and guidelines on Solid Waste Management

- Development of Environmental and Natural Resources Management Policy and Act

- Development of waste Material Recovery Facilities

- Improvement of Kasese Integrated Solid Waste Management Facility (ISWMF) site

- Development of County Environment Action Plan (CEAP)

- Purchase of Waste Scoop Backhoe for solid waste management

- River training, desilting, embankment, and drainages openings

- Catchment conservation and river protection

- Greening of institutions and public spaces

- Restoration of gulleys and rehabilitation of forests

- DIRECTORATE OF CLIMATE CHANGE

The strategic objective for this directorate is to strengthen institutional coordination framework, planning and budgeting for County Climate Change. This was achieved through application of the following strategies:

- strengthen partnership on environment and climate change

- Mainstreaming climate change in policies and programs in all county departments

- Strengthen implementation of climate institutional and regulatory framework

- Strengthen climate change governance

- Strengthen climate change adaptation and mitigation measures

- Strengthen early warning systems

- Improve knowledge on climate change

Major achievements of the Directorate for the financial year under review 2024/25 were as follows:

- Completion of 38 no. projects implementation

- Works in progress in 10 no. project sites

- Launch of a report of Climate Risk and Vulnerability Mapping, Adaptation Planning, Economic and Social Assessment of Climate Change.

- 2no adaptation plans were conducted in Ahero and Masogo Nyangoma wards as well as sensitization of WCCPCs on GRM

Intervention priorities for financial year 2025/26

- Development of Climate Change regulations

- Conducting Climate Change committees’ trainings

- Development of Kisumu County Climate Action Plan (KCCAP) 2022-2035 and Adaptation plans for 35 no. wards

- Review of County & Wards PCRA

- Development of a report on Kisumu Climate Economic social analysis (loss and Damage)

- Implementation and promotion of green innovations technologies

- Implementation of Financing Locally Led Climate Action (FLLoCA ) resilient investment projects

- Promotion of renewable energy technologies

- Generation of fruit trees and exotic and indigenous tree seedlings

- Sensitize green champions, youths and PWDs

- Support and implement climate change innovations

- Conduct Participatory Scenario Planning (PSP)

- Conduct Radio talk shows for early warnings

- Mapping of Disaster hot spots

- Strengthening of disaster risk management committees

- City greening and biodiversity management

Challenges faced in the implementation of projects and programmes during the period under review of 2024/25:

- Inadequate operations vehicles to facilitate mobility to sites for project appraisal and assessment.

- Underfunding of the projects

- Mainstreaming climate change actions in all county projects so as to comply with climate smart projects, not all departments have embraced this in their project design making coordination difficult.

- Inconsistency between the approved budget and the departmental programs.

- Old equipment for garbage collection

- Lack of skilled personnel

- Lack of equipment to measure the intensity of noise

- Lack of equipment to measure air pollution

### 3.2.9 FINANCE, ECONOMIC PLANNING AND ICT SERVICES

In the 2023/2024 financial year, the Department of Finance, Economic Planning and ICT services prioritized several key areas, including the settlement of outstanding bills, improving the revenue software and KDSP projects and car and mortgages. The department was consequently allocated Ksh. 2,565,808,650 to help achieve its set out objectives.

For the FY 2022/2023 on the budget execution, the County Government utilized as shown in the below table;

| S/NO | Particulars | Budget FY 2023/2024 | Actual Payment | Balance |
| --- | --- | --- | --- | --- |
| 1 | Recurrent | 1,503,665,711 | 1,315,144,629 | 188,521,082 |
| 2 | Development | 1,062,142,939 | 957,743,992 | 104,398,947 |

Source: County Treasury

The County Treasury demonstrated significant progress in the settlement of pending bills, as evidenced by the disbursement of Kshs. 957,743,992 which represents a substantial portion of the allocated budget of Kshs. 1,062,142,939. Efforts aimed at substantially reducing the liabilities and are at fruition. It is anticipated that through an enhanced allocation in the Budget for the fiscal year 2024/2025, the timely disbursement of the Exchequer, conditional grants and an increase in own source revenue from internal sources will provide the necessary resources to settle a considerable amount of outstanding bills.

The department is established and has the following Directorates;

- Finance (County Treasury)

- Economic planning and Budgeting

- ICT

- Internal Audit

- Supply chain Management

- Directorate of Finance

Head of treasury/ accounting services unit

- Expenditure Control;

Ensures that all expenditures are authorized, justified, and in line with the approved budget.

Implements financial controls to prevent overspending or misallocation of funds.

Facilitates the disbursement of funds for government projects and programs.

Expenditure Management

Control of Expenditures: Ensures that all expenditures made by county departments are within the approved budget and follow financial regulations.

Disbursement of Funds: Oversees the disbursement of funds to county departments, projects, and external stakeholders, ensuring prompt and accurate payments.

Financial Reporting and Accountability

Financial Statements: Prepares and presents financial reports, including quarterly and annual financial statements, to the County Assembly and other relevant bodies.

Auditing: Collaborates with internal and external auditors to review the county’s financial performance and address any identified issues.

Transparency and Accountability: Ensures adherence to legal and regulatory frameworks to promote financial integrity and reduce corruption.

Debt Management

Debt Strategy: Develops strategies for managing county debt to ensure it remains sustainable.

Loan Negotiations: Engages with lenders (national government, commercial banks, etc.) to negotiate terms for county loans and debt repayment plans.

Capacity Building

Training and Development: Ensures county finance officers and staff are trained on the latest financial management practices, systems, and regulations.

Technological Adoption: Implements modern financial management systems such as the Integrated Financial Management Information System (IFMIS) to improve efficiency.

Collaboration with National Government

Works closely with the national government and agencies such as the National Treasury and Controller of Budget to ensure compliance with national financial policies, regulations, and overall fiscal responsibility.

Monitoring and Evaluation

Financial Performance Review: Regularly monitors and evaluates the county’s financial performance to ensure that budgets and resources are utilized effectively.

Project Financing and Execution: Ensures that the financial aspect of county projects is well managed from initiation to completion, avoiding cost overruns.

- Directorate of Economic planning and Budgeting

To ensure timely development review and submission of the County Budget Estimate to the County Assembly.

The Directorate of Economic Planning and Budgeting typically refers to a governmental body responsible for formulating, implementing, and monitoring economic plans and budgets at various levels. This directorate plays a crucial role in the County Economic development by ensuring that financial resources are allocated efficiently to meet development goals.

This Directorate operates within the Department of Finance or Treasury and would be involved in:

- Economic Planning: Developing strategic frameworks for the county’s socio-economic development, including long-term and medium-term plans.

- Budget Preparation: Coordinating the preparation of the county budget, ensuring that the priorities outlined in the development plans are adequately funded.

- Public Participation: Engaging the public and stakeholders to gather input on budget proposals and development plans.

- Monitoring and Evaluation: Tracking the implementation of budgets and economic plans to ensure they achieve desired outcomes.

- Directorate of Internal Audit

The Directorate of Internal Audit at the county level plays a critical role in ensuring financial accountability, transparency, and proper governance within county operations and Risk based audit techniques applied to audit of financial transaction.

Its primary function is to provide independent, objective assurance and advisory services to improve the effectiveness of risk management, control, and governance processes. Key roles of the Directorate of Internal Audit include:

- Risk Assessment and Management

Risk Identification: Identifies financial, operational, and compliance risks within the county government.

Risk Mitigation Strategies: Evaluates the adequacy of internal controls and recommends measures to mitigate identified risks.

Internal Control System Review: Continuously assesses the county’s internal control system to ensure it effectively prevents errors, fraud, and inefficiencies.

- Internal Auditing

Financial Audits: Conducts thorough reviews of financial transactions to ensure they are accurate, legitimate, and comply with relevant laws and regulations.

Compliance Audits: Ensures that all county departments and functions adhere to county policies, financial regulations, national laws, and donor requirements where applicable.

Operational Audits: Evaluates the efficiency and effectiveness of county operations, ensuring resources are being used optimally to achieve county objectives.

Performance Audits: Assesses the performance of projects, programs, and initiatives to ensure that funds are used as intended and that set targets are achieved.

- Fraud Detection and Prevention

Anti-Fraud Measures: Develops and implements strategies to detect, prevent, and respond to fraud, corruption, and financial misconduct within the county government.

Investigations: Conducts investigations into any suspected fraud, mismanagement, or irregularities in financial transactions and operations.

Whistleblower Mechanisms: Promotes and manages channels for whistleblowers to report any suspicious activities, ensuring confidentiality and protection.

- Advisory Role

Policy Recommendations: Provides advice to county management on improving internal controls, financial management systems, and compliance with legal and regulatory frameworks.

Support to Departments: Assists county departments in understanding and implementing audit recommendations and best financial management practices.

Strategic Insights: Advises on strategic risks that might affect the county’s ability to meet its goals and offers recommendations to mitigate them.

- Monitoring and Evaluation

Implementation of Audit Recommendations: Tracks and monitors the implementation of corrective actions arising from audit reports to ensure improvements in financial governance.

Performance Monitoring: Regularly assesses the performance of the county’s financial systems and governance structures to identify areas for improvement.

Project Auditing: Ensures that county-funded projects are executed according to approved plans, timelines, and budgets, with proper accountability mechanisms in place.

- Compliance with Legal and Regulatory Frameworks

Legal Oversight: Ensures that the county complies with the Public Finance Management (PFM) Act, 2012, and other relevant national and county financial regulations.

Ethical Standards: Promotes adherence to ethical standards and financial integrity within county operations.

Reporting: Prepares and submits internal audit reports to relevant authorities such as the County Assembly, County Executive Committee, and Auditor General.

- Collaboration with External Auditors

Coordination with External Auditors: Works closely with external auditors, such as the Office of the Auditor General, to facilitate external audits and ensure the county is ready for external review.

Audit Reports: Assists in preparing responses to issues raised in external audit reports and collaborates in implementing recommendations.

- Training and Capacity Building

Capacity Development: Provides training and capacity-building programs for county staff on risk management, financial controls, and internal audit processes.

Auditor Skill Development: Ensures that internal audit staff are well-trained and up to date with current audit practices, tools, and technologies.

- Continuous Improvement

Audit Methodology Improvement: Continuously seeks to improve the audit methodologies and practices to align with international standards and best practices in internal auditing.

Use of Technology: Recommends and implements modern tools such as audit management software to enhance the efficiency and accuracy of internal audit processes.

- Assurance and Accountability

Independent Assurance: Provides independent assurance to the County Executive and County Assembly that county financial operations are transparent, well-governed, and accountable.

Accountability to the Public: Enhances public trust by ensuring that county finances are managed properly and that resources are used for their intended purposes.

- Directorate of Supply chain Management

The Directorate of Supply Chain Management at the county level in Kenya plays a critical role in ensuring efficient, transparent, and accountable procurement and management of goods, services, and works. Key responsibilities include:

- Procurement Planning: The directorate assists county departments in developing and implementing annual procurement plans aligned with the county's budget. This ensures that the procurement activities are timely and within the financial limits of the county.

- Supplier Selection and Contracting: It oversees the process of identifying, evaluating, and selecting suppliers through competitive bidding processes. This ensures value for money, fairness, and transparency in awarding contracts.

- Inventory Management: The directorate manages county inventories, including the acquisition, storage, and distribution of goods. This involves maintaining proper records, controlling stock levels, and ensuring that resources are used efficiently.

- Compliance and Regulatory Oversight: The directorate ensures that all procurement activities comply with the Public Procurement and Asset Disposal Act and other related laws. It also ensures adherence to ethical standards in procurement processes.

- Supplier Relationship Management: It fosters good relationships with suppliers and contractors, ensuring timely payments and resolving any disputes that may arise during the contract period.

- Monitoring and Evaluation: The directorate tracks the performance of procurement activities to ensure they meet the county’s objectives. This involves regular audits, performance reviews, and reporting to relevant authorities.

- Capacity Building: It provides training and development programs for procurement officers and other staff involved in supply chain management to enhance their skills and knowledge.

- Risk Management: The directorate identifies and mitigates potential risks in the supply chain, such as supplier failure, price fluctuations, or supply delays, to avoid disruption of county operations.

- Directorate of Information Communication Technology

The ICT platform holds greater potential for service transformation in the county. The Directorate restructured and re-energized professional Information and Technological services. In addition, policy development process was commenced for standard operating procedures to be documented. The draft policy awaits public participation.  ICT systems were supplied and maintenance of computer software and networks done for efficient service delivery. The optimal level wasn’t realized due to financial constraints.

The Department encountered various challenges during the previous fiscal year, which encompassed:

- Delays in fund distributions from the National Treasury

- Political Interference on Implementations of programs and projects

- The deficiency in generating revenue from internal sources.

Key reforms/ measures to be undertaken in the current financial year 2023/2024 include;

- Payment of Pending Bill.

- Operationalization of the Revenue Board for improved Own source revenue collection

As a result, the Directorate of Economic Planning and Budgeting has established a strong link between priority programs identified by the Departments and projects outlined in the County Integrated Development Plan (CIDP III 2022-2027), Annual Development Plan (ADP 2024-2025), Fiscal Strategy Paper (2024/2025), and the County Budget estimates (2024/2025).

### 3.1.10 INFRASTRUCTURE, ENERGY AND PUBLIC WORK

The department of Energy, Transport Roads and Public Works is an enabling department for all infrastructural development in the county Government of Kisumu. The departments mandate is anchored in the constitution of Kenya 2010, County Government Act and the Kisumu County Integrated Development Plan. (CIDP). The department is divided into three broad directorates and its functions include but not limited to develop, operate and sustain transport, Energy, Roads and Public Works activities that meet the demands and expectations of the citizens. These directorates include

- Energy Directorate

- Transport & Mechanical Engineering Services

- Roads & Public Works

Strategic Objectives of Energy, Transport Roads and Public Works Department, - To improve accessibility, functionality and quality roads within the County. - To Provide and maintain machinery and equipment for road construction and maintenance. - To plan, design, supervise construction and maintenance of county building infrastructure. - To increase energy access, reduce the cost of energy through diversification and improved use of renewable energy technology and promotion of a 24-hour economy

Vision

Leading agency in the provision of transport Energy, Transport Roads and Public Works services

Mission

To develop, operate and sustain transport Energy, Transport Roads and Public Works activities that meet the demands and expectations of the citizens.

Key achievements during FY 2024-2025

During the FY 2024-2025, the Roads Unit made notable progress despite weather-related and financial challenges. Out of the planned 317 kilometers of County Road Fund projects, 265 kilometers were successfully constructed and maintained, while the Road Maintenance Team program achieved 186.4 kilometers out of the targeted 200 kilometers. In addition, the department completed the construction of three out of the planned four box culverts, with one project at Mama Sarah delayed by unfavorable weather. However, the Namba-Kapiyo–Lolwe Road (Lot 2) covering 7.2 km could not progress due to contractor delays, leading to the issuance of a default notice, while the Machine-Based Roads Implementation Program stalled as funds were not disbursed.

In the energy sector, 21 high-mast floodlights were installed in markets and trading centers to enhance business hours and improve security, although the balance of installations has been rolled over to FY 2025/2026. Planned maintenance of 100 public lighting points could not be undertaken due to procurement-related delays. Within Public Works, the department successfully prepared 133 project designs, drawings, and Bills of Quantities out of the targeted 200 for FY 2024/2025. These were forwarded to the respective line departments to facilitate procurement and implementation.

Overall, the department achieved steady progress in road maintenance, energy access, and public works documentation, laying the foundation for improved service delivery in subsequent financial years.

Challenges

The following challenges highlighted below have affected the projects delivery;

- Inadequate funds to implement roads programmes

- Limited number of technical staff delaying delivery and supervision of projects

- Procurement delay of framework contract hampered maintenance of public lighting infrastructure.

- Delay in programme implememmtation by REREC

- Contractors’ apathy due to delay in payments.

- Inadequate project/programme supervision vehicles.

Lesson Learnt

- Early procurement of construction works is critical in timely implementation of the roads project taking advantage of the dry periods.

- Regular inspection, promotes early faults detection which greatly impact on the productivity of equipment.

Recommendation

The following key recommendation are critical for enhanced service delivery;

- Adequate funds allocation to implement departmental projects/programmes

- To acquire additional road construction machine/equipment to implement planned and emergency road works

- Recruitment of technical staff to improve project implementation

- Timely payment to contractors

- Acquire additional project supervision vehicles

- Improved capacity building of staff both internally and externally.

- DEPARTMENTAL PRIORITIES

In the 2026/2027 financial year, the Department of Energy, Transport, Roads and Public Works will prioritize the expansion, upgrading, and maintenance of the county’s road network to enhance accessibility and connectivity across Kisumu. Special focus will be placed on continued upgrading of Namba Kapiyo–Body Asat–Bao Beach Road to bitumen standards, which is expected to boost mobility, trade, and tourism along the lakefront corridor. Overall, the department is targeting the construction and maintenance of 350 kilometers of roads across the county. In addition, the department will rehabilitate gravel and earth roads, construct box culverts, and drainage structures to ensure all-weather access, and continue opening up rural and peri-urban access roads to stimulate trade, agriculture, and tourism.

In the area of public works, the department will strengthen its role in the design, supervision, and maintenance of county buildings and facilities. Emphasis will be placed on adopting green building standards and sustainable construction technologies. Energy development will also form a key priority, with the department promoting renewable energy initiatives such as solar flood lighting. Rural electrification efforts will be expanded in collaboration with national agencies, while energy efficiency programs will be rolled out across public institutions and markets to reduce costs and promote sustainability.

The department will further modernize and streamline its mechanical and transport services to improve efficiency in service delivery. This will entail the proper maintenance of government vehicles and equipment, and the enhanced management of county plants and transport units. In line with this, the Transport Directorate has proposed the construction of a fully equipped mechanical workshop for the repair and servicing of County Government of Kisumu plant and vehicles. The department will also prioritize the maintenance of heavy plant equipment and utility vehicles, as well as the rehabilitation of stalled road construction machinery to restore them to operational status.

In addition, the department will spearhead the development of regulations to operationalize the Transport Act 2020 and implement measures to promote efficient and sustainable public transportation. Key initiatives will include public sensitization and incentives to support the adoption of e-mobility, the promotion of non-motorized transport options such as cycling and walking, and the regularization of boda-boda and tuk-tuk operations through the development of a Kisumu Public Transport Policy and the operationalization of the Public Transport Act 2019.

Institutional strengthening and capacity development will remain central to departmental operations. Focus will be on building the technical capacity of staff through training, enhancing monitoring and evaluation systems, importantly, the department will continue with the settlement of verified pending bills to ensure accountability, improve contractor confidence, and strengthen service delivery.

### EDUCATION, TECHNICAL TRAINING, INNOVATION AND SOCIAL SERVICES

Vision

To be a department that promotes quality foundational education, technical skills and social services through innovation.

Mission

To provide and coordinate quality early childhood development and education, technical training and social services to the people of Kisumu County.

Strategic Objectives

1) To promote effective and efficient services to the departments, organizations, agencies and the public in Kisumu County;

2) To coordinate the provision of Early childhood Education and Development in the County

3) To promote the realization of Education for all goal Agenda in the County.

4) To improve access to quality Vocational Education and Training in the County.

5) To enhance the utilization of Library and other social services in the County.

The functions of the department as stipulated in the Governor’s executive order no. 1 of 2023 are:

i. Formulate County policies and legislation on pre-primary education and childcare;

ii. Capacity building of Instructors and ECDE teachers;

iii. Undertaking advocacy and awareness creation on policies, programs and opportunities;

iv. Mobilization of financial and other requisite resources;

v. Provision of quality assurance and standards services;

vi. Overall supervision and oversight of education programs in ECDE and VTCs;

vii. Provision of infrastructure, teaching/learning materials and other resources the County ECDE Centres, County Polytechnics and home crafts Centres;

viii. Implementation of national training policies for Polytechnics and home crafts centres;

ix. Formulation of County policies and legislation on County Polytechnics;

x. Promotion of social welfare needs and Inclusivity in the County; Budgetary allocation and Implementation

During the year under review FY 2024/2025, the Department was allocated KES 538,716,000 in the approved Budget Estimates. The budget was broadly split in KES 325,000,000 operations and maintenance recurrent expenditure excluding estimates for Personnel Emoluments which was centralised. Development expenditure estimates were KES 213,716,000. It’s worth noting that in the development expenditure, transfers to TVET institutions, purchase of Educational Aids and Related Equipment, Construction of institutional, social halls, classrooms and toilets were factored.

During the year under review, the department also pursued several integrated strategic priorities designed to promote equitable access to quality education and social inclusion across Kisumu County. These priorities were aligned to the County Integrated Development Plan (CIDP), Sustainable Development Goals (SDGs), and the devolved functions of ECDE, VTCs, and

Social Services.

The Department completed and delivered 34 development projects and programs. These

included 25 ECDE centres, 3 toilets, 1 social hall, rehabilitation of library and capitation grants to 28 VTCs.  However, 18 projects are ongoing and rolled over to the current FY 2025/2026 while 4 were not done due to contractual challenges. The pending bills beginning the current financing year was KES 125,233,162.

Further, in the year under review, the department through the Kisumu County Education Fund

had an allocation of KES 205 million which was to support secondary education scholarship to 1050 students and bursaries to 29,000 students drawn from all the 35 wards in Kisumu County. However, due to court injunction challenging its constitutionality, the fund was not spent but the matter has since been resolved and in the next financial year scholarships will be handled to conclusion.

Directorate of Early Childhood Development Education.

It is quest to expansion of Access to Quality ECDE Infrastructure and Services. This was done through completion of ECDE classrooms in underserved and remote areas to improve learning conditions. It also implemented the county-wide ECDE feeding programme to increase learner retention rates, nurture growth and development through nutritive meals. The sector also promoted digitalization of learning through phased implementation of the EIDU platform targeting interactive content delivery in ECDE classrooms.

Monitoring and documentation of best practices across ECDE and VTC facilities for future scale-up was done.

The department also successfully rolled out the ECDE feeding programme across all 653 centres in the county, with particularly high impact recorded in vulnerable communities like Ramula ECDE (Kisumu East) and Koru ECDE (Muhoroni). The programme significantly improved attendance, nutritional outcomes, and reduced dropouts, especially during the long dry spells of the quarter. To support the quality of teaching, the department recruited 100 new ECDE teachers, strategically posted to previously underserved areas. Training of 379 ECDE teachers was also conducted in collaboration with Kenya Institute of Curriculum Development and EdTech partners. These sessions focused on modern pedagogy, digital teaching tools, and early literacy.

Directorate Technical Training, Innovation and social services.

During the period under review, the directorate implemented several development Projects including construction of social hall a toilet block at Obwolo VTC to completion and ongoing construction Path Othany Vocational Training Centre which was rolled over. The enrollment in the VTCs stands at 6500 which is a significant improvement from 6035 in the previous year. Capitation grants disbursed to Public Vocational Training Centres amounted to KES 90,525,000. The department also supplied VTCs with modern tools and equipment that aligned with labour market demands to provide training that is relevant. Partnerships with organizations like Stanbic Bank Foundation and Konza Technopolis to equip VTCs with computers and digital literacy kits. Commissioning of centres of vocational expertise in training centres, including the automotive garage at Rotary VTC and Akado VTC. In addition, the department established a centre of vocational expertise in Aquaculture.

Under Institutional Strengthening and Capacity Building Training and upskilling of trainers in curriculum delivery, sensitization of CBET was done. Capacity building for VTC Boards of Governors and Centre managers to improve governance and operational efficiency was done.

Through partnership with Pratham International, the Directorate also provided Competency Based Education and Training skills to its trainers.

The Directorate will endeavour to promote youth empowerment through provision of skills’

training that match the labour market requirements. With the support of partners including Commundo, the directorate will progressively establish Centres of Excellence in each trade area for technical and vocational training to provide modern workshops, classrooms, tools and equipment.

The directorate also spearheaded Child protection policy development, enhanced collaborations with partners and institutional quality audits, capacity building, governance and management strengthening. Disability Inclusion and Strengthening of Social Welfare Services. Procurement and distribution of assistive devices (wheelchairs, crutches, walkers) to support persons with disabilities (PWDs). Infrastructure improvement of social halls and inclusive community spaces like Nyakongo Social Hall. Linkages with disability organizations and the National Council for Persons with Disabilities to reach more beneficiaries.

Challenges

1. Late disbursement of funds from exchequer causing delays in execution of programs

2. Contracted Suppliers who had pending bills with the county did not deliver as they

demanded payment for previous supply example being feeding programme.

3. There were claims by contractors of under costing of projects hence most of them shied

away leading to many undone projects

4. Inadequate social workers, trainers in VTCs and teachers in ECDE Centres.

5. Inadequate Modern workshops, tools & equipment for market driven skills training.

6. Inadequate ECDE infrastructure to support conducive learning environment for Children early years of education

- Weak coordination and implementation structures for the vulnerable groups – teenage mothers, drug and substance abusers, the aged, PWDs

- Lack of County Child and Social Protection policies

- Low uptake of entrepreneurship opportunities

- Enforcement of disability friendly services

- Inadequate staff for social and child protection

Lessons learnt

Timely Resource Disbursement is Fundamental to Program Delivery. Delays in the release of funds from the exchequer significantly impeded the timely implementation of key programs and infrastructure projects. This underscores the importance of enhanced coordination and predictability in fiscal transfers to ensure continuity in service delivery.

Strengthening Contract Management Enhances Project Completion Rates. The underperformance of some contractors—attributed to pending payments and under-costed project bids—revealed the need for more rigorous contract management, including accurate cost estimation, due diligence in procurement, and enforcement of performance standards.

Human Resource Capacity is Central to Program Effectiveness. Persistent staffing gaps across ECDE centres, VTCs, and social services weakened service quality and limited outreach. Sustainable program delivery requires deliberate investment in recruiting, training, and retaining qualified personnel across key service areas.

Infrastructure Gaps Undermine Access and Inclusion. Inadequate and outdated infrastructure—particularly in ECDE centres and VTCs—continues to hinder access to quality learning and inclusive services. Future investments must prioritize modern, child-friendly, and disability-accessible facilities aligned with evolving community needs.

Policy and Regulatory Frameworks are Critical Enablers. The absence of comprehensive social protection and child welfare policies constrained targeted interventions, particularly for vulnerable populations. Institutionalizing policy frameworks will provide a foundation for structured programming, accountability, and resource allocation.

Effective Coordination Mechanisms Improve Service Reach. Fragmented coordination in implementing programs for vulnerable groups—such as teenage mothers, persons with disabilities, and individuals affected by substance abuse—highlighted the need for stronger intersectoral collaboration and integrated service delivery models.

Legal Readiness is Key to Safeguarding Program Continuity. The suspension of the Kisumu County Education Fund due to legal challenges emphasized the need for clear legal and governance frameworks to safeguard the integrity and continuity of public funds. Proactive legal compliance and stakeholder engagement are imperative.

The Department will enhance its collaborations and networks to bridge its funding gaps for

construction of more infrastructure, adoption of new innovations and technologies and policy

development to address policy gaps.

The lessons learnt include need for Strong and committed partnerships and collaborations to

bridge County Budget, proper costing of projects to take care of inflation, regular monitoring

and evaluation of projects, timely preparation of bills of quantities and floating of tenders for

higher projects completion rates and; improved interpersonal skills within staff to fosters harmony and smooth implementation of projects and programmes will improve future projects management.

Focus will be on enhanced educational standards by improving the learning environment,

ensuring retention and improving completion and transition in ECDE sector, accelerating expansion and equipment of Vocational training Centres. Provision of digital teaching and learning materials in order to empower the youth with skills and competencies for the labour

market in addition to capitation, scholarship and bursary programs to the students.

BUDGET OUT LOOK FY 2025-2026

Department Priorities Constraints Strategies

Education Technical training Innovations and Social Services

Improve access to quality ECDE services in the county

Low Budgetary allocation

Lack of access to Digital learning

Low teacher pupil ratio

Lack of County Education Management Information system

Inequitable administration of learning activities

• Provision of teaching/learning materials and play equipment.

• Develop and operationalize county ECDE policy and Act

• Recruitment of ECDE teachers and Quality Assurance and Standards officers

• Construction of ECD infrastructure.

• Provision of Sustainable feeding program

• In collaboration with MOE, identify, assess and place learners with disability in inclusive

schools

• Establish County Education

Information Management system

• Multisectoral coordination

• Heightened partnerships

Improve access to quality Vocational Education and Training in the county

Low budgetary allocation Limited Awareness on available training opportunities

Low uptake of Training opportunities.

Lack of TVET Management Information system

• Provision of training /instructional materials, tools and equipment

• operationalize county VET policy and Act

• Establish TVET information Management system

• Recruitment of VTC trainers and Quality Assurance and Standards officers

• Construction of VTC infrastructure

• Heightened partnerships

Promote access to innovation incubation and technology adoption

Lack of customized Policy

Lack of innovation hubs

engagement Framework on Inadequate funding

• Establish innovation hubs in each sub county

• Organize two innovation weeks in five years.

• Establish career development offices

• Establish production units in VTCs for income generation.

• skills training on access to online employment

• Equip innovation hub.

• Awareness creation on available technologies for adoption

### MEDICAL SERVICES, PUBLIC HEALTH AND SANITATION

In the FY 2023/2024, the Department of Medical Services, Public Health and Sanitation (Health

Part A: Budget Review FY 2024/2025

In the FY 2024/2025, the Department of Medical Services, Public Health and Sanitation (Health Sector) was allocated KSh. 1,336,363,749 in the beginning of the financial period. During the year, a supplementary variance of (406,742,100) was passed by the County Assembly effectively capping the Health Sector budget to KSh 929,621,649.

The Sector implemented 8 programs as illustrated in the table below

| Program Name | Printed Estimate | Supplementary one Estimates | Variance |
| --- | --- | --- | --- |
| P01: General Administration, Planning, Governance, Leadership and Human Resource for Health | 353,388,218 | 390,555,518 | 37,167,300 |
| P02: Public Health and Sanitation Services | 850,000 | 75,600 | (774,400) |
| P03: Medical and Bio Medical Services | 976,420,531 | 537,520,531 | (438,900,000) |
| P04: Health Surveillance | 5,705,000 | 1,470,000 | (4,235,000) |
| Total Expenditure | 1,336,363,749 | 929,621,649 | (406,742,100) |

During the period of review, the Health Sector achieved its singular objective of providing health care and health services to the county populations.

Part B: Health Sector Capital Projects Implemented in the FY 2024/2025

The table below shows the status of the procured projects. The average projection completion rate for the FY 2024/2025 was 67%.  Out of the KSh. 123,650,000 allocated for capital projects and equipment, KSh. 115,113,963 were procured representing 93% capital procurement rate.

Part C: Non-financial Achievements of the Budgetary Execution FY 2024/2025

During the Financial year 2024/2025, the County Health Sector achieved its primary objective of providing healthcare and health services to the county population.  These include providing primary health care services that includes basic and complex curative services. The total outpatient consultations for the FY 2024/2025 were 2,857,510 consultations representing per capita average of 1.2 OPD utilization rate. The inpatient utilization (129,006) representing IPD utilization rate was 0.09 per capita.  The proportion of Skilled birth attendance was 67.9% and the proportion of children fully vaccinated at one year was 88.3% (38,076 children). During the period under review 1,322,222 routine and 211,387 special laboratory tests were conducted; 8,955 major and 2,955 minor surgeries performed.

Part D: Health Sector’s Financial Outlook in FY 2026/2027

I. In the last financial year FY 2024/2025, the Health Sector’s financing mechanism was overhauled with the implementation of the Social Health Insurance Act, 2023. This policy and implementation reform has given the facilities the autonomy to claim reimbursements from the Social Health Authority (SHA). Consequently, the facilities will be able to raise own funds to cover for their own operations and maintenance requirements.

II. The implementation of the Social Health Insurance and the receipts of its reimbursements has been facilitated by the Facility Improvement Financing Act, 2023 which effectively gives autonomy to health facilities to receive funds into their own accounts and use them, and, to be audited as spending units.

III. The health facilities in Kisumu County have continued to receive their reimbursement from SHA albeit with some delays.

III. The Jaramogi Oginga Odinga Teaching and Referral Hospital (JOOTRH) has effectively been transferred to the National Ministry of Health as Level “6A” Hospital and therefore will not be part of the Sub-programs for the Curative Health Care in Kisumu County effective 18th June 2025.

IV. It is not possible to predict the financial output of the Kisumu County Health Sector’s financial output in the near term due to the current hitches associated with the SHA reimbursements.

Part E: The Current Budgetary Implementation

In the FY 2025/2026 the Health Sector was allocated KSh. 3,968,670,139 implement the following 4 programs as shown in the table below.

| Code | Description | Amount |
| --- | --- | --- |
| 21 | Compensation of Employees | 2,734,391,572 |
| 22 | Goods and Services | 513,147,382 |
| 26 | Grants | 350,000,000 |
|  | Total Recurrent Expenditure | 3,597,538,954 |
| 31 | Capital expenditures | 371,131,185 |
|  | Total Departmental Budget | 3,968,670,139 |
| Decomposition by Broad Categorization of the Budget |  |  |
| 1 | Personnel Emoluments | 2,734,391,572 |
| 2 | Operations & Maintenance | 952,147,382 |
| 3 | Development | 282,131,185 |
| Decomposition by Programs and Sub-Programs |  |  |
| Program 1: General Administration, Planning, Governance, Leadership and Human Resource for Health |  |  |
| Sub Program 1 | General Administration, Coordination, Leadership and Governance | 582,150,000 |
| Sub Program 2 | Human Resource for Health | 2,734,391,572 |
| Program 1 Total |  | 3,316,541,572 |
| Program 2 :Public Health and Sanitation Services |  |  |
| Sub Program 1 | Reproductive,Maternal,Neonatal,Child and Adolescent health (RMNCAH) | 1,000,000 |
| Sub-Program 2 | Primary Health Care Services and Community Strategy | 14,000,000 |
| Sub-Program 3 | Nutrition Services | 997,382 |
| Program 2 Total |  | 15,997,382 |
| Program 3 : Medical and Bio Medical Services |  |  |
| Sub Program 1 | Kisumu County Hospital | 123,000,000 |
| Sub Program 2 | County and Sub County Hospital Services | 471,131,185 |
| Sub Program 3 | Health Centres and Dispensaries | 30,000,000 |
| Program 3 Total |  | 624,131,185 |
| Decomposition of Program 3 by Budget categorization |  |  |
| 22 | Goods and Services | 6,000,000 |
| 26 | Grants- own collections | 336,000,000 |
| 31 | Acquisition of Non-Financial Assets-Development | 282,131,185 |
|  |  | 624,131,185 |
| Program 4: Health Surveillance |  |  |
| Sub Program 1 | Surveillance, Emergency Response and Epidemic Control | 12,000,000 |
| Program 4 Total |  | 12,000,000 |
| Total Budget |  | 3,968,670,139 |

Part E: Challenges and Mitigation Measures

In the FY 2024/2025, the Sector encountered the consequences of challenges associated with cash flow towards the execution of the capital projects. Consequently, most of the planned capital projects were not executed. Also, the Sector had a budget cut in the supplementary one of the FY 2024/2025 cutting the cash resources of the sector by KSh. 406,742,100. The sector advises against its budget cuts as it inevitably results into stalled capital projects that negates the value for money of the planned capital projects.

Part F: Epidemiological Outlook

There has been stability in disease burden in the last three fiscal periods. There is semblance of continued stability of disease burden due to robust disease surveillance, response and containment measures.

### 3.2.13 SPORTS, CULTURE, GENDER AND YOUTH AFFAIRS

The Department of Sports, Culture, Gender and Youth Affairs is one of the Ten Departments forming the County Government of Kisumu.

During the Financial year under review, the Department achieved most of its targets on project and program implementation. Completion of Kanyakwar Cultural Centre and transfer of Kisumu Museum to the County were major milestones, this contributes to talent Development and enhanced departmental own source revenue.

Through partnership and collaborative efforts, the Department initiated the Development of a safe house in Nyakach, capacity building initiatives, policy review and community awareness and sensitization.

The department has two Directorates namely:

- Culture and Gender

- Sports and youth Affairs

Vision:

A creative County with diverse talents and cultural heritage focused on empowerment and inclusivity.

Mission:

To position Kisumu as a creative county through promotion of sports, artistic talent, rich cultural heritage and ensure youth empowerment and gender equality.

Functions of the directorates

Sports and Youth Affairs

- Sports talent identification and promotion

- Sports infrastructure development

- Youth empowerment

- Policy formulation and implementation.

Culture and Gender Affairs

- Artistic talent development.

- Preserve cultural heritage

- Empowerment of artists and cultural practitioners

- Development of heritage and cultural infrastructure

- Promotes social inclusion and gender mainstreaming

- Prevention of sexual and Gender Based violence.

- Policy formulation and implementation.

Strategic Objectives

- To improve financial, human capacity and internal systems for the implementation of the Sports, Culture, Gender and Youth programs in the County.

- To identify, nurture, develop and promote talent in sports and culture

- To develop and promote sports through investments in stadiums and infrastructure, building competitive teams throughout the county, cultivating sound administration and training

- To promote youth empowerment programs for employability in the County.

- To promote Gender mainstreaming in the County.

- To promote investment and   utilization of culture and arts as a development avenue in the County.

- To collect preserve study document and present Kenya’s past present cultural heritage

- To promote entrepreneurship and technical skills that support growth of the sector

- To formulate policy and legal framework for Sports, Culture, Gender and Youth sectors.

During the year under review FY 2024/2025, the Department was allocated KES 136,880,452This amount included KES 93,380,452 for recurrent expenditures and KES 43,500,000 for development.

In the year under review, the Department made significant achievements in the implementation of its programs and development projects. Different directorates made significant improvement in budget absorption rate. These achievements are outlined in directorate specific reports as below;

Directorate of Culture and Gender

The directorate in its bid to fulfill its core programs managed to implement a number of programs and support the development of the creative and gender sector during the year under review. In order to promote Talent Development, Gender equality and Cultural Diversity for Prosperity. A Major milestone in the department was transfer of Kisumu Museum functions from The National Museums of Kenya to County Government of Kisumu.

The Internation Cultural Festival (FESTAC) opened up Kisumu rich cultural heritage and diverse talent, a total of 65 countries and over 5,000 participated in the events. The directorate also participated in a regional cultural festival in Siaya County where Kisumu emerged the best overall in sporting activities

Its worth noting during the financial year under review, the department completed the rehabilitation of Kisumu cultural Center, Kanyakwar. The amphitheater, traditional Luo homestead, restaurant and ablution block and exhibition gallarey are fully functional

In Gender mainstreaming, the department managed to deploy and train 20 Gender officers, supported Gender mainstreaming structures(GSWG and GMC), celebrated the International days that include International Womens Day, International day of the Girl Child and 16 days of Gender activism. The Gender and Equality Bill formulation process ended at the County Assembly level.

Directorate of Sports and Youth Affairs

The directorate coordinates the identification, development and management of sports talent development in the County. In the period under review, the department managed to nurture and develop sporting talent through participation in KICOSCA and EALASCA games. A total of 200 players, mostly youths represented the County. Though the department ended the contract with Kisumu All stars, the team represented Kisumu County in the first half of the 2024/2025 Kenya national super league Season. The Directorate continued to support Grassroot sporting activities at different levels.

The Department further conducted a Youth summit during the youth week celebration and Capacity Building on devolved opportunities and financial literacy training in collaboration with partners. This was an exercise that was done at ward level and reached over 2000 youths .

BUDGET OUTLOOK FY2024-2025

| DEPARTMENT | PRIORITIES | CONSTRAINTS | STRATEGIES |
| --- | --- | --- | --- |
| Sports, Culture, Gender &Youth Affairs | - Development of the Creative sub-sector - Promotion of Kisumu County as a film making destination - Preservation of Cultural heritage - Sports Talent Development - Sports Infrastructure Development - Human Resource development - Disability sports development - Gender mainstreaming & integration - Development of Policy and legal framework – Gender mainstreaming & equality, Youth Development policy, review of the Youth integrated plan development. - Mentorship & peer learning . - Development of safe houses and situation room. - Community capacity building- - Safety & child welfare-Hosting girl’s summit. | - Limited budget ceilings - Unforeseen natural calamities - Global economic dynamics - Insufficient manpower - Unreliable release of funds by National Government - Misconception about clear Gender and youth programs and /or duplication of functions with the National government. - Misunderstanding on the role of Gender in County Development viz- a-viz the meaning of Gender and Women. - -Low morale among youth engaged in sports due to lack of resources for promotion of sports | -Development and refurbishment of heritage sites -Training of staff -Public- Private partners -Refurbishment of community sports facilities -Coordination of grassroots sport talent identification and development. -Development of Disability wellness center -Streamline Departmental programs to enhance service delivery. -Increase budgetary allocation for equipping and /or upgrading of Sport infrastructure to include in-door games facilities and outdoor games to offer Sporting tourism employability and self-sustenance -Construction and equipping of safe houses. |

# CHAPTER FOUR

## 4.1 RESOURCE ALLOCATION FRAMEWORK

### 4.1.1   Adjustment to 2024/2025 Budget

The FY 2024/25 emphasizes on efficiency and effectiveness of public spending and improving revenue collection to position the county economy on a steady and sustainable growth trajectory.

Kisumu County government raised Kshs. 2,463,027,946 from own revenue, falling short of their Kshs. 3,804,073,100 goal by 35%. A significant portion of this total Kshs. 1,650,254,178 was raised by hospitals as Appropriation in Aid (AIA). This represents a substantial improvement of over Kshs. 1,019,419,958 from the previous year's total of Kshs. 1,443,607,988. With the Kisumu County Revenue Board now responsible for revenue collection, the county anticipates reaching its Kshs. 3,804,073,100 revenue goal in the upcoming financial year.

### 4.1.2 Medium-Term Expenditure Framework (MTEF)

## 4.2 BUDGET FRAMEWORK FOR FY 2025/2026

The budget framework for Kisumu County Government is a structured process that aligns with the requirements of Kenya's Public Finance Management Act, 2012, and the Constitution. It is designed to ensure that the County's budget is a tool for achieving its goals.The framework is a continuous cycle of planning, budgeting, and review, centred on the principles of fiscal responsibility, public participation, and strategic resource allocation. It is guided by a series of key documents and processes:

1. County Integrated Development Plan (CIDP): This is the long-term master plan for Kisumu County, typically covering a five-year period. The CIDP outlines the County's vision, mission, and strategic priorities. All annual budgets and plans must be aligned with the goals set out in the CIDP.

2. County Fiscal Strategy Paper (CFSP): This is the most critical document in the annual budget process. The Kisumu County Treasury prepares the CFSP by February 28th of each year. It provides:

- Macroeconomic Context: An overview of the economic outlook for the county and the nation.

- Fiscal Responsibility Principles: A commitment to prudent management of public resources.

- Revenue and Expenditure Projections: A realistic estimate of the total funds the county expects to receive (from the national equitable share, grants, and its own source revenue) and the overall spending ceiling for the upcoming financial year and the medium term (MTEF period).

- Sectoral Ceilings: The CFSP sets spending limits for each county department, ensuring that the budget remains within the overall resource envelope.

3. Annual Development Plan (ADP): The ADP outlines the specific programs and projects that will be implemented by each department in the upcoming financial year. It is a detailed plan that translates the broad goals of the CIDP into actionable projects and is used to prepare the final budget estimates.

4. Budget Estimates: These are the detailed financial plans that show exactly how much each county department will spend on various programs and projects. They are prepared after the CFSP and ADP and are submitted to the County Assembly for approval. The estimates are broken down into recurrent expenditure (for salaries and operations) and development expenditure (for projects).

5. Public Participation: A key part of the Kisumu County budget framework is robust public participation. The county holds public forums, workshops, and stakeholder meetings at the ward and sub-county levels to get feedback on the Budget Documents. This ensures that the final budget reflects the needs and priorities of the citizens.

6. Budget Review and Outlook Paper (CBROP): After the end of the financial year, the County Treasury prepares the CBROP. This document reviews the county's fiscal performance for the previous year, compares actual revenue and expenditure to the budget, and provides an outlook for the medium term. It is a crucial tool for accountability and for informing the next budget cycle.

## 4.3 REVENUE PROJECTIONS

The 2025/2026 budget projects a 75% increase in locally generated revenue over the amount collected in the last financial period. This performance is anticipated to be driven by continued reforms in revenue administration. Consequently, the total projected revenue from the national allocation is Kshs. 11,139,194,878 excluding the Opening Balance

Table 8: Proposed Budget Revision and Projections for the MTEF

| REVENUE STREAMS | APPROVED BUDGET |  |  |
| --- | --- | --- | --- |
|  | 2025/2026 | 2026/2027 | 2027/2028 |
| Opening Balance | 1,559,835,059 |  |  |
| EQUITABLE SHARE | 8,902,026,938 | 9,436,148,554 | 10,002,317,468 |
| RMFLF | 68,301,577 | 72,399,672 | 76,743,652 |
| KDSP II LEVEL 1 | 37,500,000 | 39,750,000 | 42,135,000 |
| KDSP II LEVEL 2 | 352,500,000 | 373,650,000 | 396,069,000 |
| Community Health Promoters | 165,339,627 | 175,260,005 | 185,775,605 |
| Allocation for court fines | 66,912 | 70,927 | 75,182 |
| PRACTICE | 20,000,000 | 21,200,000 | 22,472,000 |
| DANIDA | 23,123,790 | 24,973,693 | 26,971,589 |
| Aquaculture Business Development Project (ABDP) | 37,326,163 | 39,565,733 | 41,939,677 |
| IDA (World Bank Credit to Finance Agricultural Value Chain Development Project NAVCDP) | 157,535,352 | 166,987,473 | 177,006,722 |
| Kenya Urban Support Program (KUSP) – Urban institutional Grant | 340,394,236 | 360,817,890 | 382,466,964 |
| Kenya Urban Support Program (KUSP) – Urban Development Grant | 36,634,916 | 38,833,011 | 41,162,992 |
| KISIP | 845,000,000 | 895,700,000 | 949,442,000 |
| Finance Locally -Led Climate Action Plan (FLLOCA) | 137,500,000 | 145,750,000 | 154,495,000 |
| Kenya Dairy Enterprise Development | 400,391 | 432,422 | 467,016 |
| Transforming Health Centre | 544,976 | 588,574 | 635,660 |
| Change Maker | 15,000,000 | 15,900,000 | 16,854,000 |
| TOTAL SHARE OF NATIONAL REVENUE | 12,699,029,937 | 13,460,971,733 | 14,268,630,037 |
| LOCALLY COLLECTED REVENUE |  |  |  |
| Receivables | 1,866,952,862 | 1,978,970,034 | 2,097,708,236 |
| Market fees | 58,743,935 | 62,268,571 | 66,004,685 |
| Parking Fees | 34,932,941 | 37,028,917 | 39,250,653 |
| Reserved slot | 5,851,300 | 6,202,378 | 6,574,521 |
| Bus park | 51,504,963 | 54,595,261 | 57,870,976 |
| Monthly Stickers | 20,645,100 | 21,883,806 | 23,196,834 |
| Clamping Fees | 59,730 | 63,314 | 67,113 |
| Rents | 20,447,477 | 21,674,326 | 22,974,785 |
| Land rates | 199,897,898 | 211,891,772 | 224,605,278 |
| Trade license fees | 192,900,477 | 204,474,506 | 216,742,976 |
| Building plans | 29,074,445 | 30,818,912 | 32,668,046 |
| Signboard promotion etc. | 170,957,831 | 181,215,301 | 192,088,219 |
| Stock Ring | 2,681,910 | 2,842,825 | 3,013,394 |
| Sundry | 26,764,620 | 28,370,497 | 30,072,727 |
| Livestock Movement Permit | 7,110 | 7,537 | 7,989 |
| Public Health and Others | 8,611,102 | 9,127,768 | 9,675,434 |
| CESS | 51,280,480 | 54,357,309 | 57,618,747 |
| SUB TOTAL MAIN REVENUE STREAMS | 2,741,314,181 | 2,960,619,315 | 3,197,468,861 |
| OTHER REVENUE SOURCES |  |  |  |
| Medical Services, Public Health and Sanitation | 800,000,000 | 848,000,000 | 898,880,000 |
| Agriculture,Fisheries, Livestock Development and Irrigation | 4,690,648 | 4,972,087 | 5,270,412 |
| Sports, Culture, Gender and Youth Affairs | 1,831,930 | 1,941,846 | 2,058,357 |
| Water, Environment, Natural Resources and Climate Change | 7,583,106 | 8,038,092 | 8,520,378 |
| Lands, Physical Planning, Housing and Urban Development | 30,935,996 | 32,792,156 | 34,759,685 |
| Trade, Touurism, Industry and Marketing | 1,782,940 | 1,889,916 | 2,003,311 |
| Public Service, County Administration And Participatory Development, Office of the Governor | 23,666,397 | 25,086,381 | 26,591,564 |
| Liquor Licenses | 20,689,028 | 21,930,370 | 23,246,192 |
| TOTAL REVENUE FROM OTHER SOURCES | 891,180,045 | 944,650,848 | 1,001,329,899 |
| GROSS LOCALLY COLLECTED REVENUE | 3,632,494,226 | 3,850,443,880 | 4,081,470,512 |
| GRAND TOTAL | 16,331,524,163 | 17,311,415,613 | 18,350,100,550 |

## 4.4 EXPENDITURE FORECASTS

The overall projected budgetary expenditure for FY 2024/2025 is KShs. 15,301,595,492. This was projected to increase to KShs.16, 331,524,163 in the FY 2025/2026 and further to KShs. 17,311,415,613 in the FY 2026/27. The recurrent expenditure has been projected at KShs. 10,366,332,901 in the FY 2025/26. This is expected to increase to KShs. 10,988,312,875 in the FY 2026/27 and KShs. 11,647,611,647 in FY 2027/28. The development expenditure has been projected at KShs. 5,965,191,262 in  FY 2025/26. This expected to increase to KShs. 6,323,102,738 in the FY 2026/27 and to KShs. 6,702,488,902 in the FY 2027/28. More resources will be directed towards development to support key priority areas as the County realigns itself to meet the fiscal responsibility requirements.

# CHAPTER 5

# 5.1 CONCLUSIONS

The Kisumu CBROP 2022 is being prepared against the continued backdrop of a slowdown in the growth of the global economy. The pandemic and the war between Russia and Ukraine have led to contraction of the global economy disrupting businesses including international trade and leading to loss of livelihoods for millions of people globally, Kenya has not been spared.

The pandemic and the containment measures have not only disrupted our ways of lives and livelihoods but to a greater extent also businesses.From the analysis of this paper, it is evident that the County Government generally complied with the principles of fiscal responsibility.

With the formation of the revenue Board,the county will also strengthen its revenue collection and management systems with the goal of generating more revenues to strive towards budgetary self-reliance. Fiscal discipline will be important in ensuring proper management of funds and delivery of expected output. Effective and efficient utilization of funds by the various departments will be crucial in ensuring the county delivers her functions. Plans and Programme are strictly adhered to achieve the objectives of the government.

- WEST NYAKACH

| S/No. | PROJECT NAME | DEPARTMENT | AMOUNT | STATUS |
| --- | --- | --- | --- | --- |
| 1 | Construction Of ECD Classrooms At Mbugra | Education | 2,000,000 | 100% Completed |
| 2 | Construction Of Sangóro Primary ECDE | Education | 2,000,000 | Not Done |
| 3 | Construction Of Kaaga Nyabilo To Kabala Obungu Access Road | Roads | 2,500,000 | Ongoing, At 60% |
| 4 | Number Kondego To Chief's Camp Access Road | Roads | 2,800,000 | Ongoing, At 80% |
| 5 | Completion Of Construction Of Katieno/Kambeche Foot Bridges | Roads | 2,400,000 | Not Done |
| 6 | Routine Maintainance Of Njogoo Juction To Andingo Olasi Pri. Access Road | Roads | 2,500,000 | Ongoing, At 80% |
| 7 | Improvement Of Maembe Mbili- Nyongonga | Roads | 2,500,000 | Completed, 98% |
| 8 | Extension Of Kodek Water Project | Water | 1,800,000 | Ongoing, At 90% |
| 9 | Construction Of West Nyakach Ward Administrator's Office | Public Service | 6,000,000 | Ongoing, At 10% |
| 10 | Pedo Junction- Kamoro Junction | Roads | 5,000,000 | Completed, 100% |
| 11 | Completion Of Okanowach Dispensary | Health | 2,500,000 | Completed, 100% |
| 12 | Expansion Of Sang’oro Water Project From Sango Buru To Nyawalo Primary To Nyamanyinga, Nyadina Primary To Obange Primary | Water | 3,000,000 | Ongoing, At 90% |
|  | TOTAL |  | 35,000,000 |  |

- SOUTH WEST NYAKACH

| S/No. | PROJECT NAME | DEPARTMENT | AMOUNT | STATUS |
| --- | --- | --- | --- | --- |
| 1 | Completion Of Obuora ECD | Education | 917,280 | Not Done |
| 2 | Completion Of Oboch ECD | Education | 917,800 | Not Done |
| 3 | Completion Of Apoko ECD | Education | 1,244,480 | Not Done |
| 4 | Completion Of Bar Kawarinda ECD | Education | 931,680 | Not Done |
| 5 | Completion Of Ramula ECD | Education | 1,244,480 | Not Done |
| 6 | Completion Of Chachi ECD | Education | 960,280 | Not Done |
| 7 | Completion Of Okemba Access Road | Roads | 3,500,000 | Not Done |
| 8 | Nyalng'anya Katom G Oliech Road | Roads | 2,000,000 | Ongoing At 90% |
| 9 | Kamimo Keyo Road | Roads | 2,000,000 | Ongoing At 98% |
| 10 | Kangudha Nyalng'anya Road | Roads | 2,000,000 | Ongoing At 60% |
| 11 | Oyuma Obuora Road | Roads | 2,000,000 | Ongoing At 90% |
| 12 | Gari Achingure Road | Roads | 2,000,000 | Ongoing At 90% |
| 13 | Othith Odowa Road | Roads | 2,000,000 | Ongoing At 90% |
| 14 | Kere Road | Roads | 2,000,000 | Ongoing At 90% |
| 15 | Apoko Kototo Road | Roads | 2,000,000 | Ongoing At 20% |
| 16 | Achingure Poo Road | Roads | 2,000,000 | Ongoing At 60% |
| 17 | Ng'ope Ring Road | Roads | 2,000,000 | Ongoing At 90% |
| 18 | Installation Of Floodlight At Ondoga Road | Roads | 2,000,000 | Ongoing At 20% |
| 19 | Construction Of Ward Administrator's Office | Public Service | 6,000,000 | Ongoing At 50% |
| 20 | Establishment Of A Community Tree Nursery At Siany | Water | 2,000,000 | 100 % Completed |
|  | TOTAL |  | 39,716,000 |  |

- CENTRAL NYAKACH

| S/No. | Project Name | Department | Amount | Status |
| --- | --- | --- | --- | --- |
| 1 | Construction Of Olembo Ecde | Education | 4,000,000 | On Going At 95% |
| 2 | Construction Of Kawili Ecde | Education | 4,000,000 | On Going At 95% |
| 3 | Construction Of Nyabola Ecde | Education | 4,000,000 | On Going At 95% |
| 4 | Kadilia- Kachan Road | Road | 4,000,000 | Not Done |
| 5 | Ragen-Bolo Junction | Road | 5,000,000 | 100% Complete |
| 6 | Installation Of Highmast Floodlights At Kodum Market | Energy | 2,000,000 | 30% Done Only Base |
| 7 | Odeyo Dispensary Renovation Fencing | Health | 4,000,000 | Not Done |
| 8 | Upgrading Of Moro Primary Water Project | Water | 3,000,000 | 98% Done |
| 9 | Total |  | 30,000,000 |  |

- SOUTH EAST NYAKACH

| S/No. | Project Name | Department | Amount | Status |
| --- | --- | --- | --- | --- |
| 1 | Procurement Of Fruit Seedling | Agriculture | 1,000,000 | No Yet Supplied |
| 2 | Procurement Of Organic Fertilizer | Agriculture | 2,000,000 | Not Yet Supplied |
| 3 | Solar Greenhouse At Bethlehem Small Farmers Irrigation Group | Agriculture | 1,000,000 | Not Done |
| 4 | Construction Of Ngege Ecde | Education | 2,000,000 | Ongoing |
| 5 | Construction Of Bodi Ecde | Education | 2,000,000 | Complete |
| 6 | Ndare- Kagwanda- Radienya Access Road | Roads | 4,000,000 | Not Done |
| 7 | Improvement Of Kokumu Nakipap Ndege, Korona | Roads | 4,000,000 | Incomplete |
| 8 | Improvement Of Ang'ogo Remo-Pundo Access Road | Roads | 5,000,000 | Ongoing |
| 9 | Improvement Of Namba Kibwon- Njora Dotcom Access Reoad | Roads | 5,000,000 | Ongoing |
| 10 | Openening And Improvement Of Nyabondo Kaduogo Junction- Sundon | Roads | 2,000,000 | Ongoing |
| 11 | Improvement And Murrum Of Sila Market- Dirubi | Roads | 2,500,000 | Complete |
| 12 | Kolum- St.Hillarious Access Road | Roads | 4,000,000 | Ongoing |
| 11 | Completion, Opening And Murruming Of Agai-Bam Got Access Road | Roads | 5,000,000 | Not Done |
| 12 | Installation Of Floodlight At Sondu-Nyabondo Junction | Energy | 2,500,000 | Incomplete |
| 11 | Completion Of Ngege Dispensary | Health | 1,000,000 | Not Yet Done |
| 12 | Sigoti Cultural Centre | Sports | 8,000,000 |  |
| 11 | Promotion Of Poultry Keeping For Women Empowerment | Water | 1,000,000 | Complete |
| 12 | Provision Of Energy Saving Jikos To Women In South East Ward | Water | 2,000,000 | Complete |
|  | Total |  | 54,000,000 |  |

- NORTH NYAKACH

| S/No. | Project Name | Department | Amount | Status |
| --- | --- | --- | --- | --- |
| 1 | Floodlight At Astu Camp In Jimo East | Energy | 2,000,000 | Complete |
| 2 | Floodlight At Rae Market | Energy | 2,000,000 | Complete |
| 3 | Fruit Tree Nursery Establishment At Rae | Environment And Natural Resources | 3,000,000 | Complete |
| 4 | Fencing Of Omuonyole Market | Trade | 2,000,000 | Complete |
| 5 | Urudi- Kanyalwal- Kere Road | Road | 3,000,000 | Complete |
| 6 | Kamula Water Pan | Natural Resources | 9,286,500 | On Going |
| 7 | Floodlight At Onyuongo Market | Energy | 2,000,000 | On Going |
| 8 | Katito Pap Onditi Municipal Headquaters | Planning | 10,000,000 | On Going |
| 9 | Fencing Of Riat Market | Trade | 2,000,000 | On Going |
| 10 | Kanyamlori-Apidi-Rarieda- Kokech | Road | 4,000,000 | Complete |
|  | Total |  | 39,286,500 |  |

- WEST KISUMU

| S/NO | PROJECT | DEPARTMENT | AMOUNT | STATUS |
| --- | --- | --- | --- | --- |
| 1 | ulalo- kawino – Sianda access road | infrastructure, roads and poublic works | 2,000,000 | complete |
| 2 | Opening of kamimo-nyalenge access road | infrastructure, roads and poublic works | 2,000,000 | complete |
| 3 | Opening of sianda primary- maembe koderodispensary acceess road | infrastructure, roads and poublic works | 2,000,000 | complete |
| 4 | Grading and murraming holo-tido-gombe kokulo access road | infrastructure, roads and poublic works | 2,000,000 | complete |
| 5 | Opening of corner legio-abogedispensary-magadfa access road | infrastructure, roads and poublic works | 2,500,000 | complete |
| 6 | Pipeline extension of aboge dispensarywater projects | water | 2,000,000 | complete |
| 7 | Pipeline extension of barmathonye water projects | water | 2,000,000 | Incomplete |
| 8 | fencing of aboge dispensary | healyh | 750,000 | did not commenced |
| 9 | Improvement of drainage system at holo market | trade | 2,000,000 | Complete with complains of shoddy works |
| 10 | Completion of maembe kodero ecde | education | 1,500,000 | never commenced |
| 11 | Completion of sianda primary ecde | education | 1,500,000 | incomplete |
| 12 | Installation of floodlights at mugruk market | energy | 2,000,000 | complete |
| 13 | Supply and delevery of stone crusher machine to tido youth group | trade | 2,500,000 | stalled |
| 14 | Grading and murraming of junction kamakitu- sadak road | infrastructure, roads and poublic works | 2,000,000 | complete |
|  | TOTAL |  | 26,750,000.00 |  |

- SOUTH WEST KISUMU WARD

| S/NO | PROJECT | DEPARTMENT | AMOUNT | STATUS |
| --- | --- | --- | --- | --- |
| 1. | Grading, culverting and murramming of Konyando- Bara Access Road | Roads | 3,000,000 | 100% done |
| 2. | Sabako Nyongat Oyiengo Road | City | 3,000,000 | 100% done |
| 3. | Formation, grading, murraming, and culverting of Sabembe- Uradi Omollo Owino achuodho Beach Access Road | Roads | 3,000,000 | 100% done |
| 4. | Grading, Murraming, and culverting of Ujenzi- Kdhere-Usare access Road | Roads | 3,000,000 | 100% done |
| 5. | Improvement and Culverting of Tido Sabako Oyiengo Road | Roads | 3,000,000 | Not done |
| 6. | Construction of Sabako ECDE Classroom | Education | 1,800,000 | 100% done |
| 7. | Construction of Sabembe ECDE Classroom | Education | 1,800,000 | 100% done |
| 8. | Construction of Box culvert at Obamboi Primary school | City | 5,000,000 | 100% done |
| 9. | Installation of Highmast floodlights at Bara Market | Energy | 2,000,000 | 100% done |
| 10. | Storm water drainage management at Kisian Market | Water | 3,000,000 | 100% done |
| 11. | Paga water project | Water | 10,000,000 | 100% done |
| 12. | Construction of beach Banda at Tok Teko, Jina beaches | Agriculture | 2,000,000 | 100% done |
| 13. | Completion of Rota bridge | City | 20,000,000 | 100% done |
|  | TOTAL |  | 60,600,000 |  |

- CENTRAL KISUMU WARD

| S/NO | PROJECT NAME | DEPARTMENT | AMOUNT | STATUS |
| --- | --- | --- | --- | --- |
| 1 | Mathonye access road | roads & public works | 3,500,000 | 70% done |
| 2 | Abuson access road | roads & public works | 3,000,000 | 10% Done |
| 3 | Darombe kapedo access road | roads & public works | 4,000,000 | Incomplete |
| 4 | Ogengo okwach access road | roads & public works | 3,500,000 | ongoing |
| 5 | Lower kotetni stream | Environmentflocca project | 5,000,000 | complete |
| 6 | Tiengre-ochara box culvert | flocca project | 3,350,250 | complete |
| 7 | Floodlight at round market | energy | 2,000,000 | 100% done |
| 8 | Migingo floodlight | energy | 2,000,000 | 100% done |
| 9 | Riat market | trade | 6,000,000 | 100% done |
| 10 | Kabwao- kambuya stream/river | flocca project | 1,500,000 | 100% done |
| 11 | Ogwan kisian river | city | 2,000,000 | 100% done |
| 12 | AIC-sinai | roads & public works | 4,000,000 | Incomplete |
| 13 | Auji-simiti | roads & public works | 3,000,000 | 100% done |
| 14 | Korao-konoka access road | roads & public works | 3,000,000 | Incomplete |
|  | TOTAL |  | 45,850,250 |  |

- NORTH KISUMU WARD

| S/NO | PROJECT | DEPARTMENT | AMOUNT | STATUS |
| --- | --- | --- | --- | --- |
| 1. | Completion of Yathrateng’ ECDE | Education | 700,000 | Was not done |
| 2. | Completion of Sidika ECDE | Education | 1,400,000 | complete |
| 3. | Maintaining of Mukendwa,Sos,Dago,Gee,Hire access road | Roads | 3,500,000 | Complete |
| 4. | Improvement of Yathrateng’-Mamboleo Road | Roads | 3,497,351 | Complete |
| 5. | Bar union sec Kanaman Alai Road | Roads | 3,999,450 | Complete |
| 6. | Gee-Patal-Ahenyo Road | Roads | 3,000,000 | Complete |
| 7. | Komboko-Junction-Teti-Obedi Access Road | Roads | 2,495,574 | Complete |
| 8. | Alara-Wangaoula-Ladygay Access Road | Roads | 2,999,999 | Complete |
| 9. | Stone Pitching and Culvert at Oulo-Akingili Access Road | Roads | 2,581,989 | Complete |
| 10. | Grading, Murraming and Culverting of Safaricom Kiboswa access road | Roads | 2,000,000 | Complete |
| 11. | Installation of Floodlights at Orie Tienche | Roads | 2,000,000 | Complete |
| 12. | Floodlight between Royal Swiss and Riat College | Roads | 2,000,000 | Complete |
| 13. | Fencing of Nyahera Sub-County Hospital | Health | 1,000,000 | Incomplete |
| 14. | Rehabilitation of Abindu Caves | Sports | 4,000,000 | Incomplete |
| 15. | Rehabilitation and expansion of Nyahera Mkendwa water supply | Water | 5,000,000 | Incomplete |
| 16. | Construction of Seke bridge near Sidika primary school | Water | 3,000,000 | Complete |
| 17. | Completion of Wachara VTC water project | Water | 5,000,000 | Complete |
|  | TOTAL |  | 48,174,363 |  |

- NORTHWEST KISUMU WARD

| S/NO | PROJECT | DEPARTMENT | AMOUNT | STATUS |
| --- | --- | --- | --- | --- |
| 1. | Pipeline extension of Mbaka Oromo water project to the surroundings. | Water | 1,999,450 | Incomplete |
| 2. | pipeline extension of Eluhobe water project to the surroundings | Water | 1,998,400 | Completed |
| 3. | Completion of Eshivalu ECDE classroom | Education | 1,500,000 | Incomplete |
| 4. | Completion of Sunga ECDE classroom | Education | 1,500,000 | Not done |
| 5. | Opening of Kona Kayona access road | Infrastructure | 1,996,935 | Done |
| 6. | Grading and murramming of Lela Sunrise access road | Infrastructure | 1,912,468 | Done |
| 7. | Opening and murramming of Nyalalo Ajumbo Sunrise access Road | Infrastructure | 2,800,000 | Done |
| 8. | Construction of Riogas at MasenoATC | Energy | 2,000,000 | Complete |
| 9. | Supply and Installation of 15 meter high mast Floodlight at Eshivalu | Energy | 2,000,000 | Complete |
| 10. | Supply and Installation of 15 meter high mast Floodlight at Chulaimbo | Energy | 2,000,000 | Complete |
| 11. | Supply and Installation of 15 meter high mast Floodlight at Eluhobe | Energy | 2,000,000 | Complete |
| 12. | Fencing of Nyakongo Social Hall | Education | 750,000 | Complete |
| 13. | Construction of Maseno level 2 Hospital | Health | 2,000,000 | Incomplete |
| 14. | Construction of Modem Toilet at Maseno Market | Trade | 1,900,000 | Incomplete |
|  | TOTAL |  | 26,357,253 |  |

- AWASI ONJIKO

| No. | Project Description | Department | Project Value | STATUS |
| --- | --- | --- | --- | --- |
| 1. | Improvement of Kamunde – Ogwedhi road | Roads | 4,000,000 | Not Done |
| 2. | Maintenance of KaDC - Awasi PAG boys - Holo dispensary access road | Roads | 4,000,000 | 100% Complete |
| 3. | Angoro -Awasi Access Road | Roads | 4,000,000 | Not Done |
| 4. | Kaswago - Okiro Road Approx. 2 Kilometers | Roads | 3,000,000 | 100% Complete |
| 5. | Baraka Ring Road Approx. 3 Kilometers | Roads | 3,500,000 | 100% Complete |
| 6. | Ayucha Ring Road | Roads | 2,500,000 | 100% Complete |
| 7. | Kona Kandule - Koudubugo - Kobala Access Road Approx. 3 Kilometers | Roads | 3,500,000 | 100% Complete |
| 8. | SDA Kapida - Opogore Access Road Approx. 3 kilometers | Roads | 3,000,000 | 100% Complete |
| 9. | Kochieng’ - Ayweyo road | Roads | 3,000,000 | 100% Complete |
| 10. | Delineating riparian land in Nyaidho and Agalla Rivers for reclamation (pegging) purposes (bamboo and other water friendly trees), construction of Gabions of Nyaidho and Agalla Rivers | Water | 7,000,000 | Done |
| 11. | Construction of integrated water pan and restoration of riverine ecosystem | Water (Flocca) | 10,000,000 | Not Done |
| 12. | Completion of Awasi Catholic Water Project | Water | 2,500,000 | Done |
| 13. | Pipeline extension at Wanganga Secondary School to Wanganga Health Centre - Water | Water | 6,000,000 | 100% |
|  | TOTAL |  | 56,000,000 |  |

- AHERO

| No. | Project Description | Department | Project Value (Kshs) | STATUS |
| --- | --- | --- | --- | --- |
| 1. | Koriwa access road | Roads | 3,000,000 | 100% Complete |
| 2. | Kawandola access road | Roads | 3,500,000 | Not Done |
| 3. | Kasuna – Kanam - Obedo access road | Roads | 3,000,000 | Not Done |
| 4. | Ojere – Obugi – Kodhoch access road | Roads | 3,500,000 | Not Done |
| 5. | Nyahera Disi access road | Roads | 4,000,000 | Not Done |
| 6. | Kosire - Obugi access road | Roads | 3,500,000 | 100% Complete |
| 7. | Kojiem access road | Roads | 3,500,000 | 100% Complete |
| 8. | Obugi – Onjiro access road | Roads | 4,000,000 | Not Done |
| 9. | Boya – Okanja access road | Roads | 4,000,000 | 100% Complete |
| 10. | Kochele - Nyomwaro Riat access road | Roads | 4,000,000 | 100% Complete |
| 11. | Ombaka access road | Roads | 4,000,000 | 100% Complete |
| 12. | Ibao access road | Roads | 4,000,000 | 100% Complete |
| 13. | Kaloo access road | Roads | 4,000,000 | Not Done |
| 14. | Obugi – Kodhoch access road | Roads | 4,000,000 | 100% Complete |
| 15. | Construction of proper drainage system within Ahero and it’s environs | Water | 10,000,000 | Incomplete |
| 16. | Expansion of Siso 11 Canal to reach Kochogo and lower Kakola for Irrigation | Water | 5,000,000 | Done |
|  | TOTAL |  | 78,500,000 |  |

- EAST KANO WAWIDHI

| No. | Project Description | Department | Project Value (Kshs) | STATUS |
| --- | --- | --- | --- | --- |
| 1. | Kotoieno access road | Roads | 3,500,000 | Not Done |
| 2. | Olasi Ring Culvat | Roads | 2,000,000 | Not Done |
| 3. | Kogwedhi primary school- Magina Roads | Roads | 4,000,000 | 60% Complete |
| 4. | Odenya to Nyachoda primary school | Roads | 3,000,000 | Not Done |
| 5. | Completion of Achiro – Magina road | Roads | 2,000,000 | Not Done |
| 6. | Canteen St. CAMLUSVROAD | Roads | 3,500,000 | Incomplete |
| 7. | Tok Teko Kanyangoro access road | Roads | 4,000,000 | Not Done |
| 8. | Harambee Masune access road | Roads | 4,000,000 | 70% |
| 9. | Construction of Ogwedhi Health Centre | Health | 4,000,000 | Incomplete |
| 10. | Holo zOruo ho Health Centre | Health | 3,200,000 | Incomplete |
| 11. | Construction of 2 classrooms at Luora Ayweyo | Education | 3,000,000 | Done |
| 12. | Construction of 4 doors toilet at Kanyangoro Social Hall | Education | 1,000,000 | Done |
| 13. | Instalation of high mask Floodlight at Wang neno marke | Energy | 2,000,000 | 30% Complete |
| 14. | Installation of his mask Floodlight at Ayweyo entre | Energy | 2,000,000 | 30% Complete |
| 15. | Drilling and equipping of Kambogo Legion church bore hole | Warer | 3,000,000 | Not Done |
| 16. | Emba Nyaitho river | Water | 2,500,000 | 100% done |
| 17. | Rehabilitation of Musa Gari water pump | Water | 2,500,000 | 100% done |
| 18. | Equipping of Nyakongo water projects | Water | 1,800,000 | 100% done |
| 19. | Expansion of Irrigation in flood | Water | 4 000 000 | Incomplete |
| 20. | Equipping of solarizationand pipes extension | Water | 5,000,000 | Incomplete |
|  | TOTAL |  | 60,000,000 |  |

- CENTRAL SEME

| S/NO | PROJECT | DEPARTMENT | AMOUNT | STATUS |
| --- | --- | --- | --- | --- |
| 1. | Completion of Mirieri ECDE | Education | 1,600,000.00 | Stalled |
| 2. | Completion of Otenga ECDE | Education | 1,000,000.00 | Complete |
| 3. | Completion of Okode ECDE | Education | 1,000,000.00 | Complete |
| 4. | Construction of a twin workshop at Pap Othany VTC | Education | 5,000,000.00 | Ongoing |
| 5. | Equipping of Pap Othany VTC | Education | 2,500,000.00 | Not Done |
| 6. | Opening,grading,culverting of Kombewa-Rachilo sch access road | Roads | 4,000,000.00 | Stalled |
| 7. | Improvement of Namba Kosea-Akonya-Korumba access road | Roads | 4,000,000.00 | Complete |
| 8. | Opening,grading,culverting of Kameyo farm-Nyalunya access road | Roads | 4,000,000.00 | Complete |
| 9. | Improvement of Kolenyo-Kindu access road | Roads | 3,000,000.00 | Complete |
| 10. | Opening,grading,culverting of Bonde –Olute access road | Roads | 4,000,000.00 | Not Done |
| 11. | Opening,grading,culverting of Kawega-Rabongi access road | Roads | 4,000,000.00 | Not Done |
| 12. | Opening,grading,culverting of Rabongi-Korumba access road | Roads | 4,000,000.00 | Not Done |
| 13. | Opening,grading,culverting of namba Kodera-Othany access road | Roads | 4,000,000.00 | Not Done |
| 14. | Construction of a spectator stand at Pap Kadundo stadium | Sports | 4,000,000.00 | Stalled |
| 15. | Sinking of a solarized borehole at Nyaketa | Water | 3,500,000.00 | Complete |
|  | TOTAL |  | 49,600,000.00 |  |

- WEST SEME WARD

| S/NO | PROJECT | DEPARTMENT | AMOUNT | STATUS |
| --- | --- | --- | --- | --- |
| 1. | Completion of pap konam ATC | Education | 35,000,000.00 | Completed |
| 2. | Construction of Mayieka ECDE | Education | 2,000,000.00 | Completed |
| 3. | Completion of Okuto ECDE | Education | 800,000.00 | Not Done |
| 4. | Construction of Manywanda ECDE | Education | 1,700,000.00 | Not Done |
| 5. | Construction of Ochara ECDE | Education | 1 700,000 | Not Done |
| 6. | Completion of magwako ECDE | Education | 1,700,000.00 | Not Done |
| 7. | Equipping of Chwa VTC | Education | 1,200,000.00 | Not Done |
| 8. | Completion of kabolo-asino access road | Roads | 3,500,000.00 | Not Done |
| 9. | Completion of nyatigo box culvert | Roads | 2,500,000.00 | Not Done |
| 10. | Protection of nyatigo box culvert | Roads | 1,500,000.00 | Not Done |
| 11. | Construction of kitambo-kona kali access road | Roads | 1,200,000.00 | Completed |
| 12. | Construction of langi junction -oluga access road | Roads | 1,000,000.00 | Not Done |
| 13. | Construction of bodi-alungo access road | Roads | 3,500,000.00 | Not Done |
| 14. | Construction of asat junction-chuth ber access road | Roads | 4,500,000.00 | Not Done |
| 15. | Installation of high master floodlight at kagwel Beach | Roads | 2,000,000.00 | Not Done |
| 16. | Completion of nyandeje kopudo dispensary | Health | 3,000,000.00 | Not Done |
| 17. | Equipping of Osewre borehole & laboratory | Health | 1,000,000.00 | Not Done |
| 18. | Construction of staff quarters at Oriang' dispensary | Health | 2,200,000.00 | Not Done |
| 19. | Construction of Nyiera Health centre | Health | 7,000,000.00 | Completed |
| 20. | Rehabilitation and extension of Kisumu rural water project | Water | 10,000,000.00 | Completed |
|  | TOTAL |  | 85,300,000.00 |  |

- EAST SEME

| S/NO | PROJECT | DEPARTMENT | AMOUNT | STATUS |
| --- | --- | --- | --- | --- |
| 1. | Completion of Nanga Fish banda | Agriculture | 2,000,000.00 | Not done |
| 2. | Completion of ECDE at Kajulu | Education | 1,500,000.00 | Done as per BQ |
| 3. | Completion of Nyamisiri ECDE | Education | 2,000,000.00 | Completed |
| 4. | Completion of Lunga ECDE | Education | 1,000,000.00 | Not Done |
| 5. | Completion of ECDE at Nanga | Education | 2,000,000.00 | Completed |
| 6. | Upgrading of Lolwe- Bodi- Asat- Bao Beach Road to Bitumen standard phase II | Road | 90,000,000.00 | Incomplete |
| 7. | Maintenance of Kawega, Runda- Nanga Access Road | Road | 3,500,000.00 | Not done |
| 8. | Street light at Kamagore Centre | Road | 2,000,000.00 | Completed |
| 9. | Completion of Yao Kojuki – Pundo Kamwalo access road | Road | 3,000,000.00 | Not done |
| 10. | Kabete Maganda access road | Road | 3,000,000.00 | Done |
| 11. | Opening of Magwar Miyundi road | Road | 3,000,000.00 | Completed |
| 12. | Opening, grading, and culverting Orand-Paprach access road. | Road | 3,000,000.00 | Competed as per BQ |
| 13. | Opening, grading and culverting of Nyamboyo Primary access road | Road | 4,000,000.00 | Competed as per BQ |
| 14. | Magwar- Mbeka- Lunga access road | Road | 4,000,000.00 | Not done |
| 15. | Maintenance of Kambudi, Kodera opar road | Road | 4,000,000.00 | Competed as per BQ |
| 16. | Maintenance of Malela road | Road | 2,500,000.00 | Not done |
| 17. | Opening of Kawega Rapuro Nanga road | Road | 4,000,000.00 | Competed as per BQ |
| 18. | Supply of solar lights | Tourism | 2,000,000.00 | Completed |
| 19. | Completion of Magwar Market | Tourism | 3,500,000.00 | Incomplete |
| 20. | Drilling, equipping and pipeline extension of Got Kodero Baw hall | Water | 3,000,000.00 | Incomplete |
| 21. | Magwar-Sidho Pipeline extension | Water | 3,000,000.00 | Competed |
| 22. | Kolago water project | Water | 2,000,000.00 | Competed |
| 23. | Extension of piped water within Langi area | Water | 2,000,000.00 | Competed |
| 24. | Promotion of rain water harvest through distribution of water tanks (5000lts) for the vulnerable groups in seven villages | Water | 3,500,000.00 | Competed |
| 25. | Pipeline extension from Nanaga Primary to Nanga Beach | Water | 5,000,000.00 | Not done |
|  | TOTAL |  | 158,500,000.00 |  |

- NORTH SEME

| S/NO | PROJECT | DEPARTMENT | AMOUNT | STATUS |
| --- | --- | --- | --- | --- |
| 1. | Mariwa pipe extension | Water | 1,000,000.00 | Done |
| 2. | Drilling & equipping of Urudi water project | Water | 4,000,000.00 | Work on progress |
| 3. | Korwenje, Dago Ugwaya water extension | Water | 1,700,000.00 | Work on progress |
| 4. | Korabala drilling water project | Water | 1,500,000.00 | Work on progress |
| 5. | Ndiru drilling and equipment | Water | 5,000,000.00 | Work on progress |
| 6. | Phase 1 Awach water project | Water/flloca | 20,000,000.00 | Done |
| 7. | Supply II water pump | Irrigation | 1,000,000.00 | 11 groups received 11 water pumps |
| 8. | 9500 hass avocado seedlings distributed to farmer | Agricultural | 2,762,500.00 | 9500 seedlings given to 298 farmers |
| 9. | Completion of Onyinjo maternity | Health | 3,000,000.00 | Done |
| 10. | Nduru Kadero Dispensary completion of maternity | Health | 2,000,000.00 | Done |
| 11. | Completion of Amii ECD | Education | 2,000,000.00 | Done |
| 12. | Completion of Atoya ECD | Education | 2,000,000.00 | Done |
| 13. | Construction of Modern Latrine at Canon Nyong’o ECD | Education | 1,500,000.00 | Done |
| 14. | Improvement of Orii SDA- Atol – R. Ondiek access roads | Roads | 3,500,000.00 | Done |
| 15. | Construction of Amii box culvert- St. Dorcas- access roads | Roads | 4,000,000.00 | Incomplete |
| 16. | Construction of ring road at Kipasi market | Roads | 1,000,000.00 | Done |
| 17. | Construction of Mariwa-Kabunga - Owaga access road | Roads | 4,000,000.00 | Done |
| 18. | Opening of Ogina-R. Ondiek-Omondi Otiato access road | Roads |  | Done |
| 19. | Construction of Atoto-Unjiro access road | Roads | 4,000,000.00 | Done |
| 20. | Installation of floodlight at Agwaya | Energy | 2,000,000.00 | Done |
|  | TOTAL |  | 65,962,500.00 |  |

- KONDELE

| S/NO | PROJECT | DEPARTMENT | AMOUNT | STATUS |
| --- | --- | --- | --- | --- |
| 1 | Completion of Manyatta Peace Market | Lands | 2,000,000.00 | Complete |
| 2 | Floodlight at Mzalendo | City of Kisumu | 2,000,000.00 | Done |
| 3 | Equipping of Manyatta Gonda Waste Management Centre | City of Kisumu | 3,000,000.00 | Not Done |
| 4 | Routine and Spot Maintenance of Tunnel-Got-Otuchi-Sunspot through Kondele Posta | City of Kisumu | 3,000,000.00 | Complete |
| 5 | Stone Pitching along Sije Kaduo Road | City of Kisumu | 2,000,000.00 | Not Done |
| 6 | Opening and stone pitching along Kona Legio-Kona Mbuta Drainage | City of Kisumu | 3,000,000.00 | Complete |
| 7 | Opening and stone pitching along Kona Mbuta-Manyatta Shule Road | City of Kisumu | 3,000,000.00 | Complete |
| 8 | Opening and Stone pitching of Shule to Sije Drainage | City of Kisumu | 3,000,000.00 | Complete |
| 9 | Gravelling and Murraming of Skyway-Shule Road | City of Kisumu | 2,000,000.00 | Complete |
| 10 | Renovation of Corner Legio-Abulition Block | City of Kisumu | 1,000,000.00 | Complete |
| 11 | Wall Fencing of Kosawo Market | City of Kisumu | 4,000,000.00 | Complete |
| 12 | Renovation of Kosawo Market | City of Kisumu | 3,000,000.00 | Complete |
| 13 | Equipping of Kosawo Fitness | City of Kisumu | 3,000,000.00 | Not Done |
| 14 | Routine Maintenance of Kabagwanji Usodho Road | City of Kisumu | 3,000,000.00 | Complete |
| 15 | Routine Maintenance of Elsammy to Tunnel Junction Road | City of Kisumu | 3,000,000.00 | Complete |
| 16 | Opening of MC Ogilo-Manyatta Peace Market Access Road | City of Kisumu | 3,000,000.00 | Complete |
| 17 | Opening of Callbox-St. Lukes Through to St. Andrews Road | City of Kisumu | 3,000,000.00 | Complete |
| 18 | Opening of Starlight-Rainbow to call Box Road | City of Kisumu | 3,000,000.00 | Complete |
| 19 | Repair and Maintenance of Gudka-Kona Maji Road | City of Kisumu | 3,000,000.00 | Complete |
| 20 | Purchase of Boxing ring | City of Kisumu | 2,000,000.00 | Not Done |
| 21 | Floodlight at Kona Mbuta Unit | City of Kisumu | 2,000,000.00 | Awarded |
| 22 | Stone Pitching and Culverts along St. Luke Gudka Road | City of Kisumu | 3,000,000.00 | Not Done |
| 23 | Purchase of Woodworking Machine for Kondele Traders | City of Kisumu | 3,000,000.00 | Purchased |
| 24 | Completion of Manyatta ECDE | Education | 2,800,000.00 | Construction Done |
| 25 | Construction of Mark Ogilo-Kowuok-Manyatta market Access Road | Roads | 3,000,000.00 | Not Done |
| 26 | Establishment of Integrated Waste facility next to Rainbow Park | Water | 5,000,000.00 | Not Done |
|  | TOTAL |  | 72,800,000.00 |  |

- MIGOSI

| S/NO | PROJECT | DEPARTMENT | AMOUNT | STATUS |
| --- | --- | --- | --- | --- |
| 1. | Renovation of stalls at Migosi Market | City of Kisumu | 4,000,000.00 | Project is 95% completed. Sealing of the roof leakages and clearance of remaining asbestos roofing materials from the site still pending. |
| 2. | Renovation and equipping of Migosi Sub – County Hospital Plus Acquisition of a Laundry Machine | City of Kisumu | 4,000,000.00 | Project completed.Work well done as per the BQ |
| 3. | Dredging of Auji | City of Kisumu | 3,000,000.00 | -Completed as per the BQ |
| 4. | Construction of a toilet at Kondele ECDE | City of Kisumu | 2,000,000.00 | Project 95% completed.Connection to the main sewer still pending.. |
| 5. | Gravelling of Chacalica – Pona Road | City of Kisumu | 3,000,000.00 | The road is in dilapidated state. The project has been rolled over to the financial year 2025/2026. |
| 6. | Murraming and culverting of the road from Hotel 25 to Migosi Primary School | City of Kisumu | 3,000,000.00 | -The road is completed, done as per the BQ |
| 7. | Unclogging of Drainages along Obola-Afya Maua | City of Kisumu | 2,500,000.00 | -Completed as per the BQ |
| 8. | Unclogging & Desilting of Drainages along Kenya Re Estate to SDA | City of Kisumu | 2,500,000.00 | site handed over to the contractor. Only site clearance done |
| 9. | Desilting and unclogging of Drainages along Anjejo - Gorofa Chafu Area | City of Kisumu | 2,500,000.00 | site was not handed over by our office. City of Kisumu Department is fully responsible |
| 10. | Unclogging and desilting of drainages along Kondele, Saa upto Corner Legio Car wash area | City of Kisumu | 3,000,000.00 | Completed as per the BQ. Stone pitching re-directed to Lolwe gate to Kenya-re |
| 11. | Maintenance and repair of Maua Estate Road – Kapenesa Junction Road | City of Kisumu | 3,000,000.00 | 60% completed. Culvert and drainage work not done. |
| 12. | Improvement of Eleanor –Court – Kibera-Cash & Carry access road | Roads | 2,000,000.00 | -Not done |
| 13. | Construction of ablution block, toilet at Sigalagala | Water | 2,000,000.00 | done to completion. Project vandalized before site take over |
| 14. | Unclogging of drainage system from Migosi Hospital – Dala Hera through to Forems. | City of Kisumu | 2,000,000.00 | site clearance done.Partly Stone pitching done -Culverts and Drainage Work not done |
|  | TOTAL |  | 38,500,000.00 |  |

- KALOLENI /SHAURIMOYO

| S/NO | PROJECT | DEPARTMENT | AMOUNT | STATUS |
| --- | --- | --- | --- | --- |
| 1. | Drainage opening from Kibuye to Winners Chapel JUNTION | City | 2,000,000.00 | Project Complete. |
| 2. | Construction of four door TOILET at Kibuye MARKET | City | 3,500,000.00 | 70% Done |
| 3. | Opening of Drainage within Full Gospel to Orenge Point | City | 1,500,000.00 | Works Complete |
| 4. | Distribution of Water Tank at SHAURIMOYO PRI | FLOCA | - | Incomplete |
| 5. | Installation of Floodlights within Kibuye Estate | City | 2,000,000.00 | Completed |
| 6. | Repair Works at Muslim Primary | FLOCA |  | -Roof Painted. |
| 7. | Drainage along Winners Chapel | City |  | Completed |
| 8. | Installation of floodlight at Nubian | City | 2,000,000.00 | 100% |
| 9. | Renovation of Stand –Alone ECD | Education | 900,000.00 | Completed |
| 10. | Improvement of Arina Primary Nubian Road | City |  | Not Done |
| 11. | Opening Of Polyview Estate to Shalom Supermarket Road | City | 2,000,000.00 | Incomplete |
| 12. | Construction Kibuye toilet along the gate. | City | 2,000,000.00 | Incomplete |
| 16. | Repair AND Maintainers of Shaurimoyo secondary school Road –Arina Aic | City | 3,000,000.00 | 80% |
| 17. | Maintenance of Streetlights within, Arina AREA | City | 2,000,000.00 | Not Done. |
| 18. | Kisip 11 Roads to Kibuye Market | City | 2,000,000.00 | -Not completed |
|  | TOTAL |  | 22,900,000.00 |  |

- MARKET MILLIMANI

| S/NO | PROJECT | DEPARTMENT | AMOUNT | STATUS |
| --- | --- | --- | --- | --- |
| 1 | Drainage works along St. Annes guest house | City | 2,000,000.00 | Complete |
| 2 | Improvement of drainage system along Shammah hotel in Milimani | City | 2,000,000.00 | Complete |
| 3 | Opening and repair of drainage works along Museum view road | city | 2,000,000.00 | Complete |
| 4 | Opening and repair of drainage system along pipeline estate road through to Citam church | City | 3,000,000.00 | Complete |
| 5 | Rehabilitation of road network within Nyalenda estate | City | 3,000,000.00 | Complete |
| 6 | Construction of Ablution block at Taifa park | City | 2,000,000.00 | Stalled |
| 7 | Installation of water dispenser at Jubilee and Maendeleo market | FLLOCA |  | Ongoing |
| 8 | Drainage opening from Avenue to Kisumu Boys round about | City | 2,000,000.00 | Complete |
| 9 | Drainage works along United Mall through Patels to Moi Stadium | City | 2,000,000.00 | Complete |
| 10 | Drainage and stone pitching works along FHOK-ROTARY SCHOOL through Children remand | City | 3,000,000.00 | Complete |
| 11 | Construction of ablution block at Kibuye mixed primary | Education | 2,000,000.00 | Complete |
| 12 | Construction of ablution block at lake primary | Education | 2,000,000.00 | Ongoing |
|  | TOTAL |  | 25,000,000.00 |  |

- NYALENDA B

| S/NO | PROJECT | DEPARTMENT | AMOUNT | STATUS |
| --- | --- | --- | --- | --- |
| 1 | Maintenance of Komoke-Picadily road | Energy, transport, roads and public works | 2,000,000.00 | Complete |
| 2 | Draining and reinforcement of river Aleura | Water, environment, climate change and natural resources | 2,000,000.00 | Complete |
| 3 | Desilting of Uhuru-Aleura River | City | 2,000,000.00 | Complete |
| 4 | Improvement of Nanga football pitch | Sports, culture, gender and youth affairs | 10,000,000.00 | Ongoing |
| 5 | Unclogging and draining of Dunga-Nanga highway/rd. | City | 1,500,000.00 | Complete |
| 6 | Rehabilitation of Kogelo-Aspen Got Owak access road | City | 2,500,000.00 | Complete |
| 7 | Desilting of river Nyamasaria | City | 2,000,000.00 | Complete |
| 8 | Unclogging Western-Wigwa drainage | City | 2,500,000.00 | Complete |
| 9 | Ablution block at pandpieri school | city | 1,500,000.00 | Complete |
| 10 | Rehabilitation of Dunga Jetty | City | 1,600,000.00 | Complete |
|  | TOTAL |  | 27,600,000.00 |  |

- RAILWAYS

| S/NO | PROJECT | DEPARTMENT | AMOUNT | STATUS |
| --- | --- | --- | --- | --- |
| 1 | Construction of Climate Change Resource Centre Phase 11 | Climate Change | 30,000,000.00 | Ongoing |
| 2 | Completion of Obunga ECDE | Education | 1,000,000.00 | Complete |
| 3 | Construction of Ablution Block at Kudho ECD | Education | 1,500,000.00 | Complete |
| 4 | Construction of Ablution block at Zambia Group in Juakali | City of Kisumu | 1,500,000.00 | In Complete |
| 5 | Desilting of River Awaya | City of Kisumu | 3,000,000.00 | Complete |
| 6 | Desilting of River Kisat | City of Kisumu | 2,000,000.00 | Complete |
| 7 | Drainage opening and stone pitching of Manyatta Arab Access Road | City of Kisumu | 2,500,000.00 | Complete |
| 8 | Opening and Construction of Cannan Access Road | City Of Kisumu | 3,000,000.00 | Complete |
| 9 | Opening and Construction of Kasarani Kaloyce Access Road | Energy, Transport, Roads | 2,000,000.00 | Complete |
| 10 | Supply and Erection of floodlight at BBI Juakali | City Of Kisumu | 2,000,000.00 | Complete |
| 11 | Supply and Erection of floodlight at Asengo | City Of Kisumu | 2,000,000.00 | Complete |
| 12 | Supply and Erection of floodlight at Nyataya Juakali area | City of Kisumu | 2,000,000.00 | Complete |
| 13 | Fencing and Erection of Gate at Pap Mbuta | City of Kisumu | 1,500,000.00 | Complete |
| 14 | Construction of Jua kali Dispensary(Phase 1) | Health | 4,000,000.00 | Complete |
| 15 | Construction of channels and stone pitching of Kamakowa -Kasango road | City of Kisumu | 3,000,000.00 | Complete |
| 16 | Construction of Black gate to Kanyakwar road | City Of Kisumu | 3,000,000.00 | Complete |
| 17 | Proposed stone pitching and drainage opening of Kotur Kiwasco road | City of Kisumu | 2,500,000.00 | In complete |
| 18 | Construction of Kanyakwar Cultural centre(Phase2) | Sports,Culture,Gender and Youth Affairs | 10,000,000.00 | Complete |
|  | TOTAL |  | 76,500,000.00 |  |

- KOLWA CENTRAL WARD

| S/NO | PROJECT | DEPARTMENT | AMOUNT | STATUS |
| --- | --- | --- | --- | --- |
| 1. | Desilting of Nyatibo Stream - Kaodago-Kopenda - Koudo stream | KISUMU CITY | 2,000,000 | 100% |
| 2. | Improvement of Nyamasaria bus park | KISUMU CITY | 17,000,000 | 0% |
| 3. | Desilting of Kanyathunga-Kodila-Auji stream | KISUMU CITY | 2,000,000 | 100% |
| 4. | Ragumo- Renja School - Rarieda School- Nam access road | Infrastructure , Energy & Public Works | 4,000,000 | 0% |
| 5. | Andericus Arodi - Kodemba road | Infrastructure , Energy & Public Works | 3,000,000 | 0% |
| 6. | Cornerstone- Oyola Primary Ofunyu access road | Infrastructure , Energy & Public Works | 3,500,000 | 0% |
| 7. | Maintenance of Rae Kanyaika Junction - Rae Primary School Corner Labour - Ouko bridge Access Road | Infrastructure , Energy & Public Works | 4,500,000 | 30% Only grading, culverts done. Gravel not done |
| 8. | Maintenance of Ofunyu - Oyola - Angola Access Road | Infrastructure , Energy & Public Works | 3,500,000 | 100% |
| 9. | Maintenance of Dubai - Senator- Kandhari Jamilo Access Road | Infrastructure , Energy & Public Works | 3,000,000 | 100% |
| 10. | Andrea Shule- Wayoga- Kadete- Uyoma Naya access Road | Infrastructure , Energy & Public Works | 3,000,000 | 100% |
| 11. | Maintenance of Shell - Akado Polytechnic - Ofunyu Road | Infrastructure , Energy & Public Works | 3,000,000 | 50% Gravel not done |
| 12. | Installation of Highmast floodlights at Land Ouko Market | Infrastructure , Energy & Public Works | 2,000,000 | 100% |
| 13. | Rae Kanyaika Floodlight | Infrastructure , Energy & Public Works | 2,000,000 | 30% |
| 14. | Integrated restoration of River Nyamasaria banks (Jamilo Gabion) | WECC&NR/FLOCCA | 5,000,000 | 100% |
| 15. | Equiping of Nyalunya health centre borehole (Solarised pump) | WECC&NR/FLOCCA | 2,500,000 | 100% |
| 16. | River training and embarkment at Mahenya and river Nyamasaria mouths | WECC&NR/FLOCCA | 4,000,000 | 100% |
|  | TOTAL |  | 64,000,000 |  |

- MANYATTA B

| S/No | Name Of Project | Department | Budget Amount | Status |
| --- | --- | --- | --- | --- |
| 1. | Carwash Police station – Lifepool Ogango Road – Opening, Grading, Gravelling and Culverting | City | 4,000,000 | Incomplete |
| 2. | Grading, Gravelling and Culverting Kagai – Judea – Two Bridges road | City | 4,000,000 | Complete |
| 3. | Opening, Grading, Gravelling and Culverting of Wells – Amimo-Bridges road | City | 4,300,000 | Complete |
| 4. | Grading, Murraming and Culverting of Bypass – Gesoko Kothech road | City | 3,700,000 | Complete |
| 6. | Construction of Miracle Box Culvert across River Auji | Roads | 4,000,000 | Incomplete |
| 7. | Installation of Highmast floodlights at Kuoyo Health Centre | Roads | 2,000,000 | Complete |
| 8. | Desilting Bypass – Kagilo – Auji water way | Water | 4,000,000 | Incomplete |
| 9. | Unclogging of Walgudha – Nyamasaria Riwa drainages | Water | 2,500,000 | Complete |
| 10. | Equiping of Manyatta B Ward Solid Waste Centre | Water | 2,500,000 | Not Done |
| 11. | Promotion of Environmental conservation along river Auji (bamboo tree planting) | Water | 3,000,000 | Complete |
| 12. | Installation of solar flood light at Komer Kuoyo Dispensary and Kasawino Market | Roads | 5,000,000 | Incomplete |
|  | TOTAL |  | 39,000,000 |  |

- NYALENDA A

| S/NO | PROJECT | DEPARTMENT | AMOUNT | STATUS |
| --- | --- | --- | --- | --- |
| 1 | Construction of ECDE block at St.Marks Nyabera | Education | 2,000,000 | Works done |
| 2 | Stone fencing of capital hall | Education | 2,300,000 | Not complete |
| 3 | Completion of Kanyakwar hall | Education | 1,500,000 | Not done |
| 4 | Repair and maintenece of Lagoon-Edom-Oloo major road | City | 2,500,000 | Not complete |
| 5 | Opening and murraming of Anyange-Nyaori-Andhoga-Nairobi road | City | 2,000,000 | Complete |
| 6 | Mainteneance of Kajoram-Capital-St.John road | City | 2,500,000 | Not complete |
| 7 | Repair and maintenece of streetlights and floodlights | City | 1,500,000 | Works done |
| 8 | Desiltataion and maintenance of River Auji | City | 1,300,000 | Complete |
| 9 | Stone pitching of St.Marks Nyabera and Kasagam school water ways | City | 1,500,000 | Not complete |
| 10 | Desiltation and mainetence of Ouru stream | City | 1,200,000 | Complete |
| 11 | Equiping of Kowino maternity | Medical services, health and sanitation | 2,300,000 | Equipments delivered |
| 12 | Opening and gravelling of Nyamasaria-Bridge to Dago | City | 3,000,000 | Not complete |
| 13 | Completion of Kowino maternity | Medical services, health and sanitation | 2,100,000 | Not complete |
| 14 | Maintenence of Kajoram-Kajobita-St.Johns access road | City | 5,000,000 | Not complete |
| 15 | Desiltation of Kawaswani,Kachok and Kogello streams | Water,Environment and Natural resources | 5,000,000 | Works done |
|  | TOTAL |  | 35,700,000 |  |

- KAJULU

| S/NO | PROJECT | DEPARTMENT | AMOUNT | STATUS |
| --- | --- | --- | --- | --- |
| 1 | Grading and Muramming of Bukna -Sokomoko - Simboi Access Road | Roads, Public Works and Energy | 1,500,000 | Not Complete |
| 2 | Grading and Murraming of Riverside - Wathorego Access Road | Roads, Public Works and Energy | 2,000,000 | Not Complete |
| 3 | Okok - Kindu Access Road | Roads, public Works and Energy | 3,500,000 | Not Complete |
| 4 | Grding and Murraming of Denver - Sharp Brains - Wigot Mamboleo Junction Access Road | Roads, public Works and Energy | 3,500,000 | Complete |
| 5 | Grading and Gravelling of Access Point - Mamboleo Access Rd. | City of Kisumu | 1,000,000 | Complete |
| 6 | Construction of Guba Floodlight | Roads, Public Works and Energy | 2,000,000 | Complete |
| 7 | Construction of Kajuoga market Flood Light | Roads, Public Works and Energy | 2,000,000 | Complete |
| 8 | Construction of Riat Market Flood light | City of Kisumu | 2,000,000 | Complete |
| 9 | Desilting of Kowegi Kanyariaro stream | Water, Environment and Natural Resources | 2,000,000 | Complete |
| 10 | Construction of Mamboleo Health Centre, Phase I | Health and Sanitation | 2,000,000 | Phase I completed |
| 11 | Construction of Two door latrine at Obwolo VTC | Education, Technical Training and Innovation | 1,000,000 | Complete |
| 12 | Construction of Obwolo Field | Sports and Culture | 1,500,000 | Phase I not complete |
| 13 | Construction of Alango Field | Sports and Culture | 4,000,000 | Not Complete |
| 14 | Construction of Mamboleo Borehole | Water, Environment and Natural Resources | 3,000,000 | Works done |
| 15 | Construction of Oriang Borehole | Water, Environment and Natural Resources | 3,500,000 | Complete |
| 16 | Completion of Ongádi ECDE classrooms | Education, Technical Training and Innovation | 2,000,000 | Not Done |
| 17 | Fencing Of Kianja ECDE | Education, Technical Training and Innovation | 1,000,000 | Not done |
|  | TOTAL |  | 37,500,000 |  |

- KOLWA EAST WARD

| S/NO | PROJECT | DEPARTMENT | AMOUNT | STATUS |
| --- | --- | --- | --- | --- |
| 1 | Improvement of number Orongo- Onjweru Catholic Church Road | Roads | 3,500,000 | Completed |
| 2 | Ka Mama Sara Box Culvert | Roads | 10,000,000 | Incomplete |
| 3 | Opening, grading and gravelling of Ka’Abila, Ka’Oguya Ka’Oboch Ka’Jobiese road | Roads | 30,000,000 | Completed |
| 4 | Opening, grading and gravelling of Ka’Aguko –Ka’Olielo –Ka’Oremo access Road | Roads | 3,000,000 | Completed |
| 5 | Construction and Improvement of Okinda- Njoga Access Road | Roads | 3,000,000 | Completed |
| 6 | Opening, grading, and gravelling of Ma’Áimbo- Omungi Catholic- Maka’Imbo Road | Roads | 3,000,000 | Completed |
| 7 | Rdiology unit at Chiga Sub-County Hospital | Health | 3,000,000 | Completed |
| 8 | Construction of Chiga Fish Market traders shade | Trade | 2,000,000 | Competed |
| 9 | Opening, grading and gravelling of Ka’Akomo Ka’Aimbo Road | Roads | 3,000,000 | Completed |
| 10 | Ka’Akello junction-Masawa, Ko’Ódero access Road | City of Kisumu | 4,000,000 | Complete |
| 11 | Ka’Adiju Flood light | Roads | 2,000,000 | Incomplete |
| 12 | River and Stream Disiltation and Diking |  |  |  |
|  | TOTAL |  | 66,500,000 |  |

- MASOGO NYANGÓMA WARD

| S/NO | PROJECT | DEPARTMENT | AMOUNT | STATUS |
| --- | --- | --- | --- | --- |
| 1. | Completion and equipping of fe male ward at Masogo Subcounty hospital | Health | 2,000,000.00 | Complete , yet to be equipped |
| 2. | Construction of female ward at Nyangóma Sub county hospital | Health | 2,000,000.00 | Blinding of the foundation done |
| 3. | Formation of Amazing Grace – Pawteng access road | Roads | 2,000,000.00 | 100% Complete |
| 4. | Murraming on Mibasi-Mikiria road | Roads | 2,500,000.00 | 100% Complete |
| 5. | Ogilo –Wambi road | Roads | 2,000,000.00 | 80% Complete |
| 6. | Sangáyo primary access road | roads | 1,500,000.00 | 100% Complete |
| 7. | Completion of Nyalenya Ecd | Education | 1,500,000.00 | Stalled |
| 8. | Flood light at Ogwedhi market | roads | 2,000,000.00 | Complete |
| 9. | Flood light at Mibasi market | roads | 2,000,000.00 | Complete |
| 10. | Toilet at Osiri migere dispensary | health | 1,000,000.00 | Stalled |
| 11. | Distribution of drought resistant seeds | water | 2,000,000.00 | Done |
| 12. | Kamrika Ecd | Education | 3,000,000.00 | Not yet completed |
|  | TOTAL |  | 23,500,000.00 |  |

- CHEMELILWARD

| S/NO | PROJECT | DEPARTMENT | AMOUNT | STATUS |
| --- | --- | --- | --- | --- |
| 1. | Competion of Wuok ecde | Education | 2,000,000.00 | done |
| 2. | Copletion of Akodhe loth access rd | roads | 3,000,000.00 | Not yet began |
| 3. | Kodaa kogai rd | Roads | 3,000,000.00 | Not done |
| 4. | Akodhe loth Rd | Roads | 2,500,000.00 | 30% Done |
| 5. | Murramming mashambani junction | roads | 3,500,000.00 | 100% Complete |
| 6. | Installation of floodlight at Tamu mkt | Roads | 2,000,000.00 | In progress |
| 7. | Floodlight at Kibigori | Roads | 2,000,000.00 | In progress |
| 8. | Construction of Mbogo bridge | Finance | 5,000,000.00 | done |
| 9. | Drilling and equiping holo borehole | Water | 3,500,000.00 | done |
| 10. | Construction of Biogas plant at county dairy | Water | 2,000,000.00 | Done |
|  | TOTAL |  | 28,500,000.00 |  |

- MIWANI WARD

| S/NO | PROJECT | DEPARTMENT | AMOUNT | STATUS |
| --- | --- | --- | --- | --- |
| 1. | Reru- Kasak- Oroba Stream | Agriculture | 2,000,000.00 | Complete |
| 2. | Opening of Nyakoko Bridge, Kojwanga Irrigation Scheme | Agriculture | 3,000,000.00 | Complete |
| 3. | Developing of Gari- Kombara- Nyakoko stream | Agriculture | 2,000,000.00 | Complete |
| 4. | Installation of flood lights at Kasongo market | Energy | 2,000,000.00 | Complete |
| 5. | Installation of flood lights at Kibos Nubian Village | Energy | 2,000,000.00 | Complete |
| 6. | Installation of flood lights at Kibos (Site Changed to Ogande Market) | Energy | 2,000,000.00 | Complete |
| 7. | Completion of KISURE ECDE | Education | 1,500,000.00 | Incomplete |
| 8. | River training and reinforcement at Olasi | Water, Environment, Climate change and Natural resources | 3,986,000.00 | Completed |
| 9. | Construction of Omanyi Bridge | Water, Environment, Climate change and Natural resources | 17,000,000.00 | Not Done |
| 10. | Equipping and fencing of Nyangeta Dispensary | Health | 3,000,000.00 | Done |
| 11. | Fencing and construction of 4 door toilet at Gari Dispensary | Health | 2,000,000.00 | Incomplete |
| 12. | Construction of Oroba- Bomba- Kanyamthoe Access road | Roads | 4,000,000.00 | -Department of Roads did not provide any information. |
| 13. | Proposed Construction Of Ward Administrator’s Office | Public Service | 5,000,000.00 | -Construction works done. |
| 14. | Opening, Grading, Muraming and Culverting of Masogo –Sanda Road | Roads | 2,500,000.00 | Some works appears to have been done but done but it not possible to ascertain the completion status since the department f roads did not provide any details.. |
| 15. | Opening, Grading, Muraming of Kasale- Bung Sibuor-Kopudo- Ambuso Road | Roads | 2,500,000.00 | 80% Done |
| 16. | Spot Murraming of Kaeli- Masogo Road | Roads | 4,000,000.00 | 100% Complete |
| 17. | Kangira-kasongo-Kopollo- Railways access road. | Roads | 4,500,000.00 | Incomplete |
|  | TOTAL |  | 62,986,000.00 |  |

- OMBEYI WARD

| S/NO | PROJECT | DEPARTMENT | AMOUNT | STATUS |
| --- | --- | --- | --- | --- |
| 1. | Installation of flood light at Odongo her | Energy | 2,000,000.00 | Completed |
| 2. | Provision of Solar Lights at Kogalo Centre | Energy | 2,000,000.00 | Not Done |
| 3. | Construction of 4 door Pit Latrines, Placenta Pitand Painting the roof of existing building at Kang’o Dispensary | Health | 1,500,000.00 | Not Done |
| 4. | Provision of Solar irrigation Pumps to Women, youths amd PWD’s Groups | Water ( Flloca) | 1,000,000.00 | Completed |
| 5. | Openning, Grading, Culvertingand Murramingof Kayonge- Kombura-Kasuna-Otieno Oyola-Kajopale-Koguta-Obumba School Access road | Roads | 3,000,000.00 | Complete |
| 6. | Openning. Grading. Culverting, and Murramingof Akach Nyandaga- Abwao/Korach Adongo-Wi-Lake Access Road | Roads | 3,000,000.00 | Completed |
| 7. | Construction of Box Culvert at Onyalo biro | Roads | 4,000,000.00 | Completed |
| 8. | Completion of Kawandoi- Oyuma-Kakong’o access road | Roads | 3,000,000.00 | Done. |
| 9. | Opening, Formation of Kizito Bono-Kan’0nglo access road | Roads | 3,000,000.00 | Not done |
| 10. | Opening, Formation and grading of Komboto-Kajared- Bacho access Road | Roads | 3,000,000.00 | Done as per Bq |
| 11. | Openning, Grading, Culverting and Murraming of Ochieng- Osindi – Nyamboso- Mata- Okila Access Road | Roads | 2,500,000.00 | Done as Per BQ |
| 12. | Lela-Nyangoto- Mitando- Marega/Mbacho Access Road | Roads | 4,000,000.00 | Incomplete |
| 13. | Grading and Gravelling of Kasese – Onyalo biro roads | Roads | 6,000,000.00 | Incomplete |
| 14. | Construction of staff house at Obumba Health Centre | Health | 6,603,602.00 | Incomplete |
| 15. | Construction of Malo- Ogol- Kombura access | Roads | 4,000,000.00 | Incomplete |
|  | TOTAL |  | 48,603,602.00 |  |

- MUHORONI/KORU WARD

| S/No | Project | Department | Amount | Status |
| --- | --- | --- | --- | --- |
| 1. | Grading And Murraming Of Kafatuma-Mariwa Centre,Osula Road | Roads | 3,000,000.00 | Incomplete |
| 2. | Grading And Murraming Of Tonde-Kipturi Road | Roads | 2,000,000.00 | Incomplete |
| 3. | Grading And Murraming Of Koru Petrol Station(Kapolis) Junction,Ogwedhi Road | Roads | 2,000,000.00 | Completed As Per The Bq |
| 4. | Grading And Murraming Of Menara-Owaga Road | Roads | 2,000,000.00 | Incomple |
| 5. | Installation Of Highmast Floodlights At God Nyithindo Health Centre | Roads | 2,000,000.00 | Incomplete |
| 6. | Installation Of Highmast Floodlights At Koru Shopping Centre/Market | Roads | 2,000,000.00 | Incomplete |
| 7. | Renovation Of Toilet And Placement Of Rain Water Storage,Provision Of Goods At Muhoroni Main Market | Trade | 2,000,000.00 | Done As Per The Bq |
| 8. | Renovation And Landscaping Of Koru Dispensary | Health | 2,000,000.00 | Not Done |
| 9. | Construction Of Mortuary At Muhoroni County Hospital | Health | 4,000,000.00 | Incomplete |
| 10. | Equip Existing Infrastructure For Tapped Water At Koru And St John To Homesteads And Instituitons | Water | 3,000,000.00 | Completed As Per The Bq |
| 11. | Kadenge Dispensary Pipeline Extension | Water | 1,500,000.00 | Completed As Per The Bq |
|  | Total |  | 25,500,000.00 |  |

- KABONYO KANYAGWAL

| S/NO | NAME OF PROJECT | DEPARTMENT | AMOUNT | STATUS |
| --- | --- | --- | --- | --- |
| 1. | Purchase of land for Administration office,M.C.A,Resource centre Office | Lands | 3,300,000.00 | Not Done |
| 3. | Construction of toilet at Angola ECD | Education | 1,200,000.00 | On-going |
| 4. | Reru A.I.C- Okwach Ouma- Kosire access road | Roads | 4,000,000.00 | Not done |
| 5. | Murraming of Nyang’ande Market- Kadete road | Roads | 3,500,000.00 | 100% Complete |
| 6. | Kojanjo- Konya- Nyanjong- Charles Aguko, K’Omiti Access road | Roads | 4,000,000.00 | Not done |
| 7. | Installation of highmast floodlights at Odega market | Roads | 2,000,000.00 | Not done |
| 8. | River training of major streams and Canals 1. Aguko- Omoro – Nyamrundu primary school canal (6 km). | Water | 3,000,000.00 | Done |
| 9. | Construction of Climate proof sanitationfacility at Kadete evacuation Center | Water | 1,000,000.00 | Done |
| 10. | Ogenya evacuation centre | water | 18,000,000.00 | Stalled |
|  | TOTAL |  | 40,000,000.00 |  |

- KOBURA WARD

| S/NO | NAME OF PROJECT | DEPARTMENT | AMOUNT | STATUS |
| --- | --- | --- | --- | --- |
| 1 | Opening of Kaluore -Koriwa irrigation | Agriculture ,fisheries and Irrigation | 3,000,000.00 | Completed and handed over |
| 2 | Developing and opening of lela -ongeche canals | Agriculture ,fisheries and Irrigation | 3,000,000.00 | Not done |
| 3 | Opening and dyking of lela -kobura primary canals | Agriculture ,fisheries and Irrigation | 3,000,000.00 | complete |
| 4 | Provision of certified seeds from mwea | Agriculture ,fisheries and Irrigation | 3,000,000.00 | complete and distributed |
| 5 | Kogonji Bridge -Kobura primary access Road | Infrastructure ,Energy and Public Works | 4,000,000.00 | Note done |
| 6 | Improvement of mitimbili -masogo primary school access road | Infrastructure ,Energy and Public Works | 4,000,000.00 | Not done |
| 7 | construction of kogonji bridge | Infrastructure ,Energy and Public Works | 5,000,000.00 | incomplete |
| 8 | Fabiunuse okwaro-Agumba-mitimbili Access Road | Infrastructure ,Energy and Public Works | 2,000,000.00 | incomplete |
| 9 | Kamfwana kagogo-abal access road | Infrastructure ,Energy and Public Works | 2,000,000.00 | incomplete |
| 10 | Kaboy -ochindi soy karombe access road | Infrastructure ,Energy and Public Works | 2,000,000.00 | complete |
| 11 | nyamkebe -kagot access road | Infrastructure ,Energy and Public Works | 2,000,000.00 | Not done |
| 12 | alendu -migingo access road | Infrastructure ,Energy and Public Works | 4,000,000.00 | completed |
| 13 | koyuga kodida kolemo access road | Infrastructure ,Energy and Public Works | 3,500,000.00 | Completed and handed over |
| 14 | lwanda Nyamware access road | Infrastructure ,Energy and Public Works | 4,000,000.00 | Completed |
| 15 | kolemo -nyamware Access road | Infrastructure ,Energy and Public Works | 4,000,000.00 | completed |
| 16 | olando ack -nyamkebe pri Access Road | Infrastructure ,Energy and Public Works | 4,500,000.00 | completed |
| 17 | Supply of water tanks to Hongo Ogosa,Lela and Masogo health centre | Water,Environment and Natural Resources | 1,000,000.00 | incomplete |
| 18 | construction of Kochieng Weir | Water,Environment and Natural Resources | 4,000,000.00 | Completed and handed over |
| 19 | Expansion and improvement of Oriamatar of West Kano irrigation scheme | Water,Environment and Natural Resources | 4,000,000.00 | Completed and handed over |
| 20 | River training and reinforcement at ombeyi from jumbo to the lake 6km | Water,Environment and Natural Resources | 3,000,000.00 | Completed and handed over |
|  | TOTAL |  | 65,000,000.00 |  |